3GPP TSG-SA4 Meeting #117-e                                                                          S4-220327

Online, 14 – 23rd February 2022

Agenda item: 	8.9

Source: 	Qualcomm

Title: 	Draft Time Plan for the 5GMS_EDGE_3 Work Item v0.1.1

Document for	Discussion and Agreement

# Introduction

The 5GMS_EDGE_3 work item has been agreed at the SA plenary #94-e in document SP-211336.

The work item has the following objectives:

- Extend the M1 interface and APIs to support the provisioning of edge resources for media services.

- Enhance the M5 interface and APIs to support the configuration, discovery, QoS support, tracking, and relocation of edge processing resources.

- Define the 5GMS AF and 5GMS AS application context and the corresponding transfer procedures.

- Any other related stage 3 enablers for edge media processing.

# Time Plan

The following time plan for the execution of the 5GMS_EDGE_3 work item objectives is proposed in the following table.

| Meeting | 5GMS_EDGE_3 Work Item Objectives |
| --- | --- |
| SA#95-e (15-21 June 2021, e-Meeting) | - 5GMS_EDGE_3 Work Item was approved by SA Plenary |
| SA4#117-e (14th-23rd February 2022) | - Progress draft CRs on provisioning and configuration of edge resources |
| Post SA4#117-e MBS AHG calls | - Define the stage 2.5 for edge provisioning and configuration - Refine draft CRs on provisioning and configuration - discuss M6 API, relocation triggering, and ACR Conf Calls; Submission Deadline. March 24, 2022 15:00 – 17:00 CET; March 22, 2022 12:00 CET. |
| SA4#118-e (6th – 14th April 2022) | - Agree CRs on provisioning and configuration of edge resources. - Agree CR on OpenAPI implementation - Progress draft CRs on M6 APIs, relocation triggers, and ACR |
| SA4#119-e (11th – 20th May 2022) | - Agree remaining CRs to TS 26.512 |
| SA#96-e (7-10th June 2022) | - Approval of 5GMS_EDGE_3 CRs to TS 26.512 |

# Proposal

It is proposed to agree on the time and work plan as described in Section 2.