TSG SA4#117-e	S4-220xxx

Electronic meeting, Telco 14 - 23 Feb. 2022

Source:	Rapporteur (Qualcomm)

Title:	Rel-17 Work Item Exception for EVEX

Document for:	Approval

Agenda Item:	8.6

(Draft) 3GPP™ Work Item Exception

# Title : 		5GMS AF Event Exposure

## Acronym  : 	EVEX

## Unique Identifier :	920008

Release 17 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: No | ME: Yes | AN: No | CN: Yes | Others (specify): No |
| Expected Completion Date: | SA4#119-e |  |  |  |  |
| Service(s) impacted: | 5GMS at least, potentially all services involving media |  |  |  |  |
| Specification(s) affected: | TS 26.501, TS 26.512, TS 26.531, TS 26.532, TS 29.517, TS 29.522 |  |  |  |  |
| Task(s) within work which are not complete: | - Completion by SA4 of stage 2 and stage 3 of generic data collection and reporting by the AF in Rel-17 TS 26.531 and TS 26.532. - Completion by SA4 of stage 2 and stage 3 specification of Rel-17 5G Media Streaming functionality which incorporate relevant features from TS’s 26.531 and 26.532, in Rel-17 TS 26.501 and TS 26.512. - Completion by CT3 of stage 3 Naf_EventExposure and Nnef_EventExposure service APIs in Rel-17 TS 29.517 and TS 29.522 in support of functionality defined by EVEX and reflected in Rel-17 versions of TSs 26.501, 26.512, 26.531 and 26.532. |  |  |  |  |
| Consequences if not included in Release 17: | Work item objectives on the general-purpose architecture and technical functionality associated with AF-based collection, reporting, and event exposure of UE data, and their instantiation in the 5G Media Streaming domain, will not be fulfilled across SA4 and CT3 specifications. |  |  |  |  |

Abstract of document:

The work item EVEX could not be finalized at SA4#117-e. While the functional architecture and associated interfaces and procedures in support of the generic AF-based collection, reporting, and event exposure of UE data have been mostly agreed and implemented in TS 26.531, remaining stage 2/stage 3 specification of the generic architecture in TS 26.532 could not be completed during SA4#117-e. In addition, implementation of features of the generic architecture for 5G Media Streaming are still not finished in Rel-17 TS 26.501 and TS 26.512. Lastly, based on SA4 agreement with CT3, EVEX completion relies on CT3 completion of Rel-17 TS 29.517 and TS 29.522 of API specification for the reference points and procedures defined by SA4. That work in CT3 is not finalized due to dependence on the (incomplete) SA4 specifications indicated above.

Contentious Issues:

No specific contentious issues.