## Slide 1: Brief report from SA#100 on SA4 topics
Frédéric Gabin, SA4 Chair, Dolby Laboratories Inc. (ETSI)
SA4#125, Goteborg, Sweden, 21-25 August 2023
Tdoc: S4-231124

## Slide 2: Outline
General information
Outcome of SA4 submissions
Other SA4 related aspects
LS on Metaverse Standards Forum (MSF)
SA workshop on Rel-19
SA4 Calendar
Planning

## Slide 3: General information
General:
  3GPP TSG SA#100 took place 12, 15 and 16th June 2023 and was hosted by Mediatek in Taipei.
  A TSG SA Rel-19 workshop took place on 13-14 June 2023.
Inputs
  The SA#100 documents: https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_100_Taipei_2023-06/Docs
Reports
  SA#100 report: https://www.3gpp.org/ftp/tsg_sa/TSG_SA/TSGS_100_Taipei_2023-06/Report
  Report of the TSG SA Release 19 Workshop: SP-230782
  SA4 report to SA: SP-230672
  RAN report to SA: SP-230756
  CT report to SA: SP-230747
  Workplan: SP-230783

## Slide 4: Outcome of SA4 submissions - 1
There were a few questions and comments on the SA4 Chair’s report:
  SP-230672 (REPORT) SA WG4 Chair Status Report to TSG SA#100 (Source: SA WG4 Chair) Document for: Presentation Abstract: SA WG4 Chair Status Report to TSG SA#100.
  Plenary Discussion:
  Slide 11: It was clarified that the completion estimates are for the normative work and there is no outstanding Stage 2 work for Rel-18. The Stage 3 work is targeted for March 2024.
  It was suggested to add something to the presentation table to indicate whether the WI is stage 2 or stage 3 work.
  The SA4 Chair highlighted that the presentation table indicates when a WI is Stage 2. Others are Stage 3 by default.
  The SA WG4 Chair was thanked for this report, which was noted.
  Status: Noted.

## Slide 5: Outcome of SA4 submissions - 2
All SA4 documents to SA#100 were noted or approved as requested except:
  SP-230548 (CR PACK) Rel-17 CR on 5MBP3 (Source: SA WG4).
    This CR was revised in SP-230679 and the CR Pack was noted.
    SP-230679 (CR) 26.532 CR0003R5 (Rel-17, 'F'): [EVEX] Data Reporting Configuration Inclusion of Data Sampling Rules and Data Reporting Rules (Source: BBC)
      It was clarified that the OpenAPI code needed correction. The clauses affected needed correcting. This was revised to SP-230745, which was approved.
  SP-230550 (CR PACK) Rel-17 CRs on EVEX (Source: SA WG4)
    26.532 CR0003R4 was revised in SP-230679. The remaining CRs in this CR Pack were approved (this CR pack was partially approved).

## Slide 6: Other SA4 related aspects
  SP-230718 (DISCUSSION) Transfer the ownership of EVEX specifications (Source: Qualcomm) Document for: Approval Abstract: Discusses the ownership of EVEX framework specifications up to rel.18 and in rel.19 and beyond.
  Plenary Discussion:
  The SA WG6 Chair asked that whichever WG is given the responsibility for this that SA WG6 are taken into account in the maintenance of the specifications. There was some discussion on which work will be needed for Rel-19 and the new use cases to justify transferring this to other WGs would need to be known. This was left for off-line discussion. This was then noted.
  Status: Noted.

## Slide 7: LS on Metaverse Standards Forum (MSF)
SP-230426 (LS IN) LS from SA WG4: LS on Metaverse Standards Forum (MSF) (Source: SA WG4 (S4-231082))
  It was agreed that the SA WG4 Chair (Frédéric Gabin) will be the official Liaison point for MSF.
  A LS to MSF informing them of the liaison point was drafted in SP-230741.
  SP-230741 (LS OUT) LS on 3GPP related Metaverse specifications and activities. (Source: TSG SA) To: Metaverse Standards Forum (MSF). CC: SA WG1, SA WG4, TSG RAN, TSG CT
    Plenary Discussion:
    A draft was provided in the drafts folder and reviewed. It was commented that a response had already been sent by SA WG1 and the new liaison officer role of the Frederic Gabin (SA WG4 Chair) should be highlighted. This was agreed and the LS was then approved.
    Status: Approved.

## Slide 8: SA Workshop on Rel-19
SP-230782 (REPORT) Report from TSG SA Rel-19 Workshop (Source: MCC)
  SWS-230076 (OTHER) SA WG4 input to TSG SA Workshop on Rel-19 planning (Source: SA WG4 Chair)
    The input resource figures from the SA WG4 Chair was endorsed and included in the summary to TSG SA in SWS-230086 [revised to SWS-230088]. [figures were adjusted to align with cross WG principles]
  SWS-230088 (OTHER) SA WG Rel-19 capacity consolidated information (Source: TSG SA Rel-19 Workshop)
    forwarded to TSG SA#100 as SP-230753 (then revised to SP-230758)
SP-230758 (OTHER) Input from TSG SA Rel-19 Workshop: SA WG Rel-19 capacity consolidated information (Source: TSG SA Rel-19 Workshop)
  This was left for off-line review and was revised by the TSG SA Vice Chair to remove Workshop document numbers in SP-230758. This was reviewed and endorsed.
  The SA WG Chairs were thanked for providing the WG Rel-19 planning information and were asked to keep TSG SA informed in any changes in the information in the future.
  Status: Endorsed.
See next slide for SA4 capacity summary
Discussions on SA4 Rel-19 planning should

## Slide 9: SA4 Rel-19 capacity summary
SA4 capacity
  Max TUs: 152
    Additional buffer TUs: 32 (for Rel-19 alignment with other WGs, …)
  Max number of SIs/WIs: 16 - 25
    Note: one feature might result in up to 3 WI/SI: study, stage 2, stage 3, and counted separately
  Max TUs per Feature: not defined
Assumptions
  Start: March 2024, End: Sept 2025 (18 months)
  Number of ordinary meetings: 8
  Expected total TUs per meeting (for all the work including maintenance and Rel-19): 27
  Total TUs (for all releases): 216
  TUs for maintenance of past releases: 32

## Slide 10: Reminder on SA4 agreements for Rel-19
SA/SA2/RAN2 to let SA4 do stage-3 on media related topics. Early indication of potential impact to SA4 is nice-to-have.
SA4 is currently focused on Rel-18 Work and Rel-17 maintenance
SA4 hasn’t started Rel-19 planning. Several topics mentioned but no detailed discussions and conclusions.
  Example of potential larger work topics for SA4: New Video Codecs, Avatars, XR Extensions, 5G Media Streaming and MBS Extensions, AI/ML for Media
SA4#124 agreed to start Rel-19 discussions from December 2023:
  Build on leftovers from Rel-18, studies from Rel-18, as well as work topics related to RAN and SA2 work
  Identify substantial new work topics for Rel-19.
  Work with requirements and inputs from the industry: 5G-MAG, Metaverse Standards Forum, etc.
SA4#124 agreed that TU mechanisms are not needed at this stage. Would consider in case of overload and regular handling is not sufficient to resolve.

## Slide 11: SA4 calendar - 2023
Meetings in 2023 | Dates | Venue and Host
SA4#125 | F2F: 21-25 August 2023 | Host: E3MAG, Venue: Gothenburg, Sweden
SA4#126 | F2F: 13-17 November 2023 | Host: ATIS, Venue: Chicago, USA

## Slide 12: SA4 calendar - 2024
Meetings in 2024 | Dates | Venue and Host
SA4#127 | F2F: 29 January - 2 February 2024 | Host: ETSI, Venue: Sophia-Antipolis, France
SA4#127bis-e | E-meeting: 8-12 April 2024 | Host: MCC, Electronic meeting
SA4#128 | F2F: 20-24 May 2024 | Host: TBD, Venue: Korea
SA4#129-e | E-meeting: 19-23 August 2024 Note: agreement to have NO SA4 meetings in August 2025 | Host: MCC, Electronic meeting
SA4#130 | F2F: 18-22 November 2024 | Host: TBD, Venue: North-America

## Slide 13: Planning – Rel-18
Release 18 planning
  SA Rel-18 Workshop September 2021 - completed
  Rel-18 Stage 1 100% complete by December 2021 (TSG#94) (with 80% completion at TSG#93)
  Rel-18 Stage 2 freeze June 2023 (TSG#100)
    Stage 2 studies progress = 100%
    Stage 2 normative work progress = 100%
  Rel-18 Stage 3 freeze (CT & SA WGs) March 2024 (TSG#103)
    CT, SA3, SA4 and SA5 studies progress = 74%
    CT, SA3, SA4 and SA5 normative work progress = 48%
  Rel-18 Protocol coding Freeze (ASN.1, OpenAPI), June 2024 (TSG#104)

## Slide 14: Timeline – Rel-18
TSG#93-e
SA1 Stage 1 100%
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN4
content def.
Release 18
Note: All starting dates are indicative
TSG#94-e
TSG#95-e
TSG#96
TSG#97-e
TSG#98
TSG#99
TSG#100
TSG#101
TSG#102
TSG#103
TSG#104
TSG#105
RAN Content def.
RAN Completion (RAN2/3/4core)
2022
2023
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
2024
Now
Maint.
Maint.
ASN.1 & Open APIs
ASN.1
1st review

## Slide 15: Planning – Rel-19 - 1/2
Release 19 planning
  June 2023: RAN and SA workshop on Rel-19 content
  Sept 2023 (TSG#101):
    Stage 1: 80% normative work
    Approve 1st part of SA Stage 2 package (SA/CT)
  Dec 2023 (TSG#102):
    Stage 1: 100% normative work
    RAN1/2/3 Content Definition
    Approve final package of SA Stage 2 with RAN/CT
  Mar 2024 (TSG#103):
    RAN4 Content Definition
  Dec 2024 (TSG#106):
    Stage 2 functional freeze (working assumption)
  Sept 2025 (TSG#109):
    RAN2, RAN3, RAN4Core freeze
    Stage 3 (all CT WGs; SA WGs involved with Stage 3) freeze (working assumption)
  Dec 2025 (TSG#110):
    RAN4Perf freeze
    “coding freeze”. Freeze of:ASN-1; Open APIs (working assumption)

## Slide 16: Planning – Rel-19 - 2/2
Rel-19 Stage 1:
  Stage 1 studies :
    17 studies–against 14 at previous TSG
    OCI (St.1 Studies from SA1) = 80 % (against 71% at previous TSG).
  Stage 1 normative :
    “Mini WIDs” – 100% complete, except for XRMobility (50%)
      9 SA1 “miniWIDs” items in total – one new one at this meeting
      Reminder: in SA1 terminology, a “miniWID” is a WID without prior study and completed within one TSG cycle
    9 “real” normative WIDs from SA1. None started.
    See next slide for these WIDs
Rel-19 Stage 2 & 3:
  Studies: 2 from SA4, one from SA6. SA4 and SA6 studies not/just started
  Normative: 4 from SA6, 1 from SA3LI. None started.

## Slide 17: Timeline – Rel-19
TSG#93-e
SA1 Stage 1 100%
RAN4_Perf
Stage 3 (CT & SA)
RAN1
Stage 2 (SA2, SA6,…) Normative
RAN4
content def.
Release 18
Note: All starting dates are indicative
TSG#94-e
TSG#95-e
TSG#96
TSG#97-e
TSG#98
TSG#99
TSG#100
TSG#101
TSG#102
TSG#103
TSG#104
RAN Content def.
RAN Completion (RAN2/3/4core)
2022
2023
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Sep.
Dec.
Dec.
Dec.
Now
Maint.
Maint.
ASN.1 & Open APIs
ASN.1
1st review

## Slide 18: Timeline - overall
TSG#96
Release 19
Release 18
Note: All starting dates are indicative
TSG#98e
TSG#100
TSG#102
TSG#104
TSG#106
TSG#108
TSG#110
TSG#112
TSG#114
2022
2023
2025
Now
*: +3 months for RAN4
**: - 3 months for RAN1, + 3 months for RAN4 perf
SA1 Stage 1
Stage 3 (CT & SA)
Stage 2 Normative
RAN Content def.*
RAN Completion**
Maint.*
ASN.1 & Open APIs
ASN.1
1st review
TSG#99
TSG#101
TSG#103
TSG#107
TSG#109
TSG#111
TSG#113
2024
2026
SA1 Stage 1
RAN Completion**
Stage 3 (CT & SA)
ASN.1 & Open APIs
Stage 2 Normative
TSG#105
TSG#97
RAN Content Def*
SA St.2 Content Def
See Rel-19 timing slide
2021
TSG#92
TSG#94
TSG#95
TSG#93

## Slide 19: Thank You!
Frédéric Gabin
3GPP SA4 Chair
mail: frederic.gabin@dolby.com
phone: +33 678448575