## Slide 1: SA4 Work and Study Items Status at the start of SA4#125
Frédéric Gabin
SA4 Chair (Dolby Laboratories Inc.)
and all SA4 WID/SID Rapporteurs
(Agenda Item 5.1)

## Slide 2: Outline
Rel-18 Work Items
  Status at the end of SA4#124
  Rapporteur’s progress report since SA4#124
Rel-18 Study Items
  Status at the end of SA4#124
  Rapporteur’s progress report since SA4#124
New Work and Study items

## Slide 3: Overview of work progress Rel-18 Work Items
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950014 | Immersive Real-time Communication for WebRTC | iRTCW | 12/12/2023 | 55% | SP-221032 |  | 
950015 | Media Capabilities for Augmented Reality | MeCAR | 12/12/2023 | 60% | SP-220242 |  | 
960042 | IMS-based AR Conversational Services | IBACS | 3/3/2024 | 30% | SP-230165 |  | 
960045 | Split Rendering Media Service Enabler | SR_MSE | 3/3/2024 | 40% | SP-220685 |  | 
960046 | Real-time Transport Protocol Configurations | 5G_RTP | 3/3/2024 | 35% | SP-230541 |  | 
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS | 12/12/2023 | 40% | SP-190040 |  | 
770024 | EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | 03/03/2024 | 65% | SP-220608 |  | 
960043 | UE Testing Phase 2 | eUET | 12/12/2023 | 30% | SP-220610 |  | 
980007 | Enhanced Multiparty RTT | MP_RTT | 12/12/2023 | 30% | SP-221346 |  | 
990025 | Immersive Audio for Split Rendering Scenarios | ISAR | 3/3/2024 | 10% | SP-230167 |  | 
1000015 | 5G-Advanced media profiles for messaging services | PROMISE | 3/3/2024 | 0% | SP-230542 |  | 
1000018 | 5G Media Streaming Protocols Phase 2 | 5GMS_Pro_Ph2 | 3/3/2024 | 0% | SP-230543 |  | 
 | Note: Completed Rel-18 not shown |  |  |  |  |  | 

## Slide 4: Immersive Real-time Communication for WebRTC (iRTCW)
Rapporteur: Dr. Hakju Ryan Lee (Samsung) hakju00.lee@samsung.com
Progress since SA4#124
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  One input contribution submitted :
    Revision of WID
    Way forward for drafting TS 26.113
Any recommendations based on the agreements?
  No agreement made (formally), but reached common understanding
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  WID Revision: cleaning up objectives, changing rapporteur, changing completion date (12/23 -> 03/24)
  Re-structuring TS 26.113: clarifying normative/informative context, re-focusing on the updated objectives, improving alignment with other works
  Progress on the empty issues: packet-loss handling, updates on video component
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950014 | Immersive Real-time Communication for WebRTC | iRTCW | 12/12/2023 | 55% | SP-221032 |  | 

## Slide 5: Media Capabilities for Augmented Reality (MeCAR)
Rapporteur: Emmanuel Thomas, Xiaomi, thomase@xiaomi.com
Progress since SA4#124
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  PD progressed from 8.0.0 to version 8.2.0 with 1) added information on WebXR Augmented Reality Module, 2) refined information on depth value handling in MPEG MIV and 3) other MPEG specifications and miscellaneous typo fixes.
  Other contributions discussed:
    Discussion on WebXR and possible gaps with TS 26.119 with respect to WebXR support. No agreement, further discussion needed.
    Available Visualization Space format to be refined for inclusion into TS 26.119.
    MIV Operation Points for TS 26.119, revision expected including identification of a clear scenario from WID, definition of input/representation formats, and use case with clarificat
Any recommendations based on the agreements?
  Agreements pertained to the MeCAR PD and were captured into the PD v8.2.0 (S4aV230050).
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discuss possible extension of the original MeCAR timeline to complete the output.
  Continue progressing the MeCAR PD topics related to transparency information, WebXR and scene description format (USD).
  Produce TS 26.119 0.3.0 based on inputs dealing with general structure of TS, XR System capabilities, QoE and observation points, available Visualization Space and MIV profiles.
  Coordinate with other WI/SI when necessary for alignment and/or establishing dependencies towards TS 26.119.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950015 | Media Capabilities for Augmented Reality | MeCAR | 12/12/2023 | 60% | SP-220242 |  | 

## Slide 6: IMS-based AR Conversational Services (IBACS)
Rapporteur: Gunkel, Simon, KPN N.V., Simon.Gunkel@tno.nl
Progress since SA4#124
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  No agreed documents
Any recommendations based on the agreements ?
  No follow up actions from the Adhoc calls
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Align dependencies with MeCAR
    Get clarity what (visual) immersive media format will be specified in MeCAR that can be adopted in IBACS
    Clear dependency on timeline MeCAR TS 26.119 -> IBACS TS 26.264
  Discuss status and path to completion (input document S4-231259)
  Continue work on PD based on input documents:
    S4-231229 Call flows and architecture updates, S4-231270 Update IMS-based AR communication split rendering, S4-231313 Network centric procedures for AR communication, S4-231352 [IBACS] Considerations on the transport of XR pose, S4-231388 AR data transport analysis for IBACS
  Continue work on TS 26.264
    S4-231285 Updates to TS, S4-231287 Creating scenes for AR calls
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960042 | IMS-based AR Conversational Services | IBACS | 03/03/2024 | 30% | SP-230165 |  | 
3GPP TSG SA4#125, 21-25 August 2023

## Slide 7: Split Rendering Media Service Enabler (SR_MSE)
Rapporteur: Bouazizi, Imed, Qualcomm Incorporated, bouazizi@qti.qualcomm.com
Progress since SA4#124
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  No input to SR_MSE was provided
Any recommendations based on the agreements?
  No recommendations from the Ad-hocs
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Agree content on missing sections
  Agree corrections based on the input
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960045 | Split Rendering Media Service Enabler | SR_MSE | 3/3/2024 | 40% | SP-220685 |  | 

## Slide 8: Real Time Transport Protocol Configurations (5G_RTP)
Rapporteur: Igor Curcio, igor.curcio@nokia.com
Progress since SA4#124
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  2 conference calls. No contributions -> No agreements.
Any recommendations based on the agreements?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Continue work based on 11 input documents on
    RTP header extension for e2e delay measurements
    Guidelines for RTP header extension for PDU Sets
    Support of L4S for RTP
    RTP header extension for rendered pose
    RTCP XR packets for timing information for QoE measurements
  Update TS 26.522
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960046 | Real Time Transport Protocol Configurations | 5G_RTP | 03/2024 | 35% | SP-220613 |  | Revised WID: S4-230620
3GPP TSG SA4#124, 22-26 May 2023

## Slide 9: Terminal Audio quality performance and Test methods for Immersive Audio Services (ATIAS)
Rapporteurs:
Stéphane Ragot, Orange, stephane.ragot@orange.com (requirements)
Stefan Bruhn, Dolby Laboratories Inc., stefan.bruhn@dolby.com (test methods)
Progress since SA4#124
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Not addressed in adhoc calls
Any recommendations based on the agreements?
  none
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Progress Pdoc (1065) based on
    1247: On receive side test method and requirements
    1322: On performance requirements
    1376, 1377: On send side test methods and requirements
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
830005 | Terminal Audio quality performance and Test methods for Immersive Audio Services | ATIAS | 12/12/2023 | 40% | SP-190040 |  | 

## Slide 10: EVS Codec Extension for Immersive Voice and Audio Services (IVAS_Codec)
Rapporteurs:
Su, Huan-yu, Huawei Technologies Co Ltd., hs@qosound.com
Varga, Imre, Qualcomm Incorporated, ivarga@qti.qualcomm.com
Progress since SA4#124
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
-- Preparation for selection tests
  IVAS-7a (Processing Plan) and IVAS-8a (Test Plan) were updated and agreed with SA4 power
  Audio material setup
  Translation of P.800 scales
  Random seed for selection testing
-- Preparation for SA4#125
  Reviewed draft TS 26.250 (Overview) and TS 26.258 (Floating point code)
Any recommendations based on the agreements?
  We are set for selection testing, running in July and August
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  SA4#125 is the IVAS selection meeting, review of listening test lab reports, deliverables from proponents, and decision on the candidate to become standardized IVAS codec
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
770024 | EVS Codec Extension for Immersive Voice and Audio Services | IVAS_Codec | 03/03/2024 | 65% | SP-220608 |  | 

## Slide 11: Enhancements to UE Testing (eUET)
Rapporteurs:
Stéphane Ragot, Orange, stephane.ragot@orange.com (requirements in 26.131, new TS)
Jan Reimes, HEAD acoustics, Jan.Reimes@head-acoustics.com (test methods in 26.132)
Progress since SA4#124
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  N/A - No adhoc calls
Any recommendations based on the agreements?
  N/A - No adhoc calls
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  S4-231230: Agree on format for new delay profiles that include packet duplication
  S4-231395: Further progress on CR for JBM performance testing with new profiles
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960043 | UE Testing Phase 2 | eUET | 12/12/2023 | 30% | SP-220610 |  | 

## Slide 12: Enhanced Multiparty RTT (MP_RTT)
Rapporteur: Huan-yu Su, su.huanyu@huawei.com
Progress since SA4#124
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  No related contribution during Adhoc telcos
Any recommendations based on the agreements?
  N/A
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Updates to the PD for IMS data channel solution and the call flow over RTP are expected
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
980007 | Enhanced Multiparty RTT | MP_RTT | 12/12/2023 | 30% | SP-221346 |  | 

## Slide 13: Immersive Audio for Split Rendering Scenarios (ISAR)
Rapporteur: Stefan Bruhn, Dolby Laboratories Inc., email: stefan.bruhn@dolby.com
Progress since SA4#124
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Not addressed in adhoc calls
Any recommendations based on the agreements?
  none
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  The work plan states:
    100% completion of work on identification of relevant requirements
      Agree on TR on ISAR requirements v.2.0.0 to be sent to SA plenary for approval
    => based on contributions 1348 and 1400, the TR could at least become 80% complete
    Initiate work on solutions for Immersive Audio for Split Rendering Scenarios also considering potential solutions offered by the IVAS work item
    => based on contribution 1252 describing a potential solution offered by the IVAS work item, this work could start
    Initiate work on performance characterization of solutions for Immersive Audio for Split Rendering Scenarios also considering potential solutions offered by the IVAS work item
    => based on contribution 1252 describing a potential solution offered by the IVAS work item, this work could start
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
990025 | Immersive Audio for Split Rendering Scenarios | ISAR | 3/3/2024 | 10% | SP-230167 |  | 

## Slide 14: 5G-Advanced media profiles for messaging services (PROMISE)
Rapporteur: Frédéric Gabin, Dolby Laboratories Inc., email: frederic.gabin@dolby.com
Progress since SA4#124
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Initial work plan agreed
  Skeleton CR to 26.140 endorsed.
  Skeleton CR to 26.141 noted. Proposed to be prepared when CR to 26.140 is finalized.
  Draft TS 26.143 noted.
Any recommendations based on the agreements?
  Update work plan
  Focus first on 26.140 and 26.143
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discuss 3D scenes and assets format (1183, 1184)
  Discuss upgrades to video profiles (1184, 1339, 1213)
  Progress review of existing TS 26.140 and TS 26.141 formats for potential removal (1339, 1213)
  Progress and endorse CR to TS 26.140 (1339, 1184, 1213)
  Agree draft TS 26.143 Messaging Media profiles v0.1.0 as basis for further work (1131)
  Update Work Plan (1341)
  Send LS to GSMA UPG (23-27 October 2023, Doha, Qatar) as update on 5G-Advanced formats and codecs for messaging services (TBD)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000015 | 5G-Advanced media profiles for messaging services | PROMISE | 3/3/2024 | 0% | SP-230542 |  | 

## Slide 15: 5G Media Streaming Protocols Phase 2 (5GMS_Pro_Ph2)
Rapporteur: Thomas Stockhammer, Qualcomm Incorporated, tsto@qti.qualcomm.com, General & for topics 2, 3, 4, 5, 7, 8, 9, 10
Iraj Sodagar, Tencent, irajs@live.com, for topics 1, 6, 11, 12
Progress since SA4#124
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  A work plan was agreed and is further extended in this meeting
  During the telcos initial CRs were presented and endorsed as follows: API changes to support 3GPP Service URL, Uplink Streaming: content publishing and egest, Event exposure APIs
  There were also contributions on ABNR network assistance and HTTP/3 with lots of good discussion
  A presentation was given on 5G Media Streaming at Media Web Symposium in Berlin in June 2023
Any recommendations based on the agreements?
  Take into account the endorsements and discussions during SA4#125
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  We received CRs for all major work item objectives, in total we have 14 input contributions
  Generally all of those may be used as initial baseline for progressing the work, some of those may need more discussion
  A work plan is provided to allow progressing the work in MBS telcos
  Some refocus may be needed if we agree on merging some work between RTC and MBS
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000018 | 5G Media Streaming Protocols Phase 2 | 5GMS_Pro_Ph2 | 3/3/2024 | 0% | SP-230543 |  | 

## Slide 16: Overview of work progress Study Items – after SA#100
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
870013 | Traffic Models and Quality Evaluation Methods for Media and XR Services in 5G Systems | FS_XRTraffic | 9/9/2023 | 95% | SP-210043 |  | 
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 3/3/2024 | 35% | SP-220328 |  | 
960048 | Study on Media Streaming aspects of Network Slicing Phase 2 | FS_MS_NS_Ph2 | 12/12/2023 | 40% | SP-220675 |  | 
950012 | Study on immersive Real-time Communication for WebRTC Phase 2 | FS_eiRTCW | 3/3/2024 | 45% | SP-220239 |  | 
960049 | Study on AR and MR QoE Metrics | FS_ARMRQoE | 12/12/2023 | 27% | SP-220616 |  | 
980008 | Study on Diverse audio Capturing system for End-user Devices | FS_DaCED | 9/9/2024 | 30% | SP-221330 |  | Rel-19
1000016 | Feasibility Study on Film Grain synthesis | FS_FGS | 12/12/2023 | 0% | SP-230539 |  | 
1000017 | Feasibility Study on new HEVC profiles and operating points | FS_HEVC_Profiles | 3/3/2024 | 0% | SP-230540 |  | 
1000019 | Feasibility Study on Avatars for Real-Time Communication | FS_AVATAR | 3/3/2024 | 0% | SP-230544 |  | 
960050 | Study on Audio Aspects for Glasses-type AR/MR Devices | FS_Audio_5GSTAR | 12/2022 | 100% | SP-220617 |  | Complete
940010 | Study on 5G Media Service Enablers | FS_5G_MSE | 12/2022 | 100% | SP-211338 |  | Complete
950013 | Study on Smartly Tethering AR Glasses | FS_SmarTAR | 6/6/2023 | 100% | SP-220240 |  | Complete

## Slide 17: Feasibility Study on Typical Traffic Characteristics for XR Services and other Media (FS_XRTraffic)
Rapporteur: Thomas Stockhammer, tsto@qti.qualcomm.com
Progress since SA4#124
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  During the telco, an update to the TR was endorsed
Any recommendations based on the agreements?
  Agree the editor's version in S4-231217 that includes the updates
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Another contribution was received at this meeting in S4-231219 that addresses all remaining issues in the TR
  A cover page for the TR is provided to complete the work
  A CR to TR 26.925 is provided to address traffic characteristics
  It is recommended to send the TR and CR for approval to SA plenary and complete the study item
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
870013 | Traffic Models and Quality Evaluation Methods for Media and XR Services in 5G Systems | FS_XRTraffic | 9/9/2023 | 95% | SP-210043 |  | 

## Slide 18: Feasibility Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media (FS_AI4Media)
Rapporteur: Eric Yip, eric.yip@samsung.com
Progress since SA4#124
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  S4aV230045 – AI/ML Evaluation Permanent Document v0.1
  TS 26.847 assigned for evaluation related details
Any recommendations based on the agreements?
  None
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Study item status progress check
  4 contributions related to evaluation
  Others on use case, metadata, call flow updates etc
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950011 | Study on Artificial Intelligence (AI) and Machine Learning (ML) for Media | FS_AI4Media | 3/3/2024 | 35% | SP-220328 |  | 

## Slide 19: Study on Media Streaming aspects of Network Slicing Phase 2 (FS_MS_NS_Ph2)
Rapporteur: Prakash Kolan, p.kolan@samsung.com
Progress since SA4#124
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  No contributions were discussed during Adhoc calls
  Conference call between Samsung, BBC, Ericsson, Huawei
    Discuss pending issues, study plan, next steps, and area of focus before study completion
Any recommendations based on the agreements?
    No agreements, way forward to look into collaboration options, network slicing scenarios, and 5GMS application bootstrapping issues
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
    Review contributions on application bootstrapping with network slicing
    Review contributions on collaboration options with network slicing
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960048 | Study on Media Streaming aspects of Network Slicing Phase 2 | FS_MS_NS_Ph2 | 12/12/2023 | 40% | SP-220675 |  | 

## Slide 20: Feasibility Study on the enhancements for immersive Real-time Communication for WebRTC (FS_eiRTCW)
Rapporteur: INOUE, Yoshihiro, NTT(TTC), Yoshihiro Inoue yoshihiro.inoue@ntt-at.co.jp
Progress since SA4#124
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  4 contributions are discussed in RTC adhoc call#13.
    Key Issue #2/Solution#2 (C-plane requirements) in S4aR230090 and Key Issue#3/Solution#3 (U-Plane requirements) in S4aR230091 are agreed.
    Key Issue#1/Solution#1 (architecture) in S4aR230089 and Call flow example in S4aR230092 need further discussion.
Any recommendations based on the agreements ?
  Agreed documents are submitted with clarification based on offline comments. (S4-231282 and S4-231283)
  It is recommended to review these documents and incorporate the agreed Key Issues and Solutions in the PD.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discuss the submitted contributions and update the Permanent Document.
    Key Issues and Solutions (#1, #2, #3, #5) (S4-231281, S4-231282, S4-231283, S4-231181)
  Discuss the submitted contributions.
    Protocols and message examples (S4-231319, S4-231284)
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
950012 | Study on immersive Real-time Communication for WebRTC Phase 2 | FS_eiRTCW | 3/3/2024 | 45% | SP-220239 |  | 

## Slide 21: Feasibility Study on AR and MR QoE Metrics (FS_ARMRQoE)
Rapporteur: Shuai Gao (gaos30@chinaunicom.cn)
Progress since SA4#124
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Two papers are discussed but no agreements are made.
Any recommendations based on the agreements?
  No progress.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Discuss how to handle the Editor’s notes in the TR 26.812, e.g. ENs in Observation point related part, metrics related part, QoE metrics and collaborations with other 3GPP groups part.
  Discuss the relevant AR/MR QoE metrics, e.g. eye gaze related QoE metrics, Reprojection Accuracy, Anchor Creation Delay, Anchor Detection-to-Render-to-Photon, Anchor Untracked Ratio, and discuss whether and how to update pose prediction error metric.
  Capture the agreements and update the TR 26.812.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
960049 | Study on AR and MR QoE Metrics | FS_ARMRQoE | 12/12/2023 | 27% | SP-220616 | 27% | 

## Slide 22: Study on Diverse audio Capturing system for End-user Devices (FS_DaCED)
Rapporteur: Wang Bin, Xiaomi, email: wangbin23@xiaomi.com
Progress since SA4#124
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Two input contributions in Telco 31 July 2023.
  Proposal of stereo capture on UE was discussed.
  A update of TR 26.933 (v0.1.1) in S4aA230088 was agreed
Any recommendations based on the agreements?
  Discussions on stereo capture in UE were done and for further updates
  New version of TR 26.933 is a new basis for further work.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Harmonize the current version and continue work on stereo/binaural audio capture.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
980008 | Study on Diverse audio Capturing system for End-user Devices | FS_DaCED | 9/9/2024 | 30% | SP-221330 | 35% | Rel-19

## Slide 23: Feasibility Study on Film Grain synthesis (FS_FGS)
Rapporteur: Brian Lee (Dolby Laboratories) - Brian.Lee@dolby.com
Progress since SA4#124
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Agreed on the skeleton CR to TR26.955 (v.17.1.0) as basis for further work.
Any recommendations based on the agreements?
  Focus on the following 5G video scenarios: (1) Full HD streaming, (2) 4k TV, then at relative lower priority (4) online / social sharing, (5) online gaming.
  Focus on the HEVC codec.
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Provide additional updates on the film grain synthesis test sequences, test methodologies & interim test data.
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000016 | Feasibility Study on Film Grain synthesis | FS_FGS | 12/12/2023 | 0% | SP-230539 |  | 

## Slide 24: Feasibility Study on new HEVC profiles and operating points (FS_HEVC_Profiles)
Rapporteur: Waqar Zia (waqar_zia (at) apple.com)
Progress since SA4#124
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  Overall good progress since SA4#124; agreements made on:
    Skeleton of new TR 26.966
    Work plan
    Baseline for MV-HEVC outlining the scenario, description, evaluation methodology, baseline solution (HEVC simulcast), MV-HEVC description, carriage issues, and initial evaluation. A revision was also agreed.
  Besides this, a contribution on 4:4:4 was noted.
Any recommendations based on the agreements?
  Continue work on each of the tools. Agreements implemented in TR 26.966 are provided as input to SA4#125
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Further inputs are available for each of the 3 tools (MV-HEVC, 4:4:4, and scalable)
  Discussion and progress needed on these
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000017 | Feasibility Study on new HEVC profiles and operating points | FS_HEVC_Profiles | 3/3/2024 | 0% | SP-230540 |  | 

## Slide 25: Feasibility Study on Avatars for Real-Time Communication (FS_AVATAR)
Rapporteur: Bouazizi, Imed, Qualcomm Incorporated, bouazizi AT qti DOT qualcomm DOT com
Progress since SA4#124
What happened during the Adhoc calls, i.e., which key issues & documents were agreed?
  A preliminary time plan was presented
Any recommendations based on the agreements?
  Agree revised time plan
Plans for the meeting based on the input contributions that have been reviewed by the rapporteur
  Agree the extracted use cases
  Agree draft TR
UID | Name | Acronym | Target (mm/yyyy) | Old % | WID | New % | Change or comment
1000019 | Feasibility Study on Avatars for Real-Time Communication | FS_AVATAR | 3/3/2024 | 0% | SP-230544 |  |