3GPP TSG SA WG4#127                                 	S4-240082

Sophia-Antipolis, France, 29th Jan- 2nd Feb 2024

Agenda item: 	9.12

Source: 	China Mobile Com. Corporation, Qualcomm Incorporated, ZTE,  Xiaomi, Fraunhofer HHI, China Unicom, Huawei

Title: 	Draft Time Plan for the FS_3DV Study Item

Document for	Discussion

Introduction

The FS_3DV work item has the following objectives:

- Identify established and emerging capturing/acquisition (including cameras for spatial video capturing) and display technologies (HMDs, autostereoscopic displays) and the associated formats (number of views, depth, alpha, resolution, etc.) for portable media devices (e.g., smartphones, glasses, laptops) to support beyond 2D formats (i.e. spatial/3D video) with documented market relevance within the next years based on and beyond the findings already documented in TR 26.928, TR 26.998 and TS 26.119.

- Establish and document a set of market-relevant 3GPP 3D/spatial video service related end-to-end reference scenarios and workflows within 3GPP boundaries (UE-Network-UE and Network-to-UE). These reference scenarios and work flows are expected to build on and extend the scenarios documented in TR 26.955 and TR 26.966 for spatial/3D video.  The scenarios are expected to address existing 3GPP-based services, in particular real-time communication, split rendering, real-time 2D-to-3D conversion, messaging and/or streaming services for devices supporting the above technologies. This includes 3D video formats (resolution, frame rates, color space...), encoding and decoding considerations and delivery aspects and prioritize the workflows towards market relevance for further evaluation.

NOTE 1: For extension of the existing scenarios in TR 26.955 and TR 26.966, the 3D video-related workflows defined in TS 26.565 and TS 26.143 will be used as a basis.

NOTE 2: The workflow priority will be determined as the first step following the agreement on the specification skeleton and scope.

Define concrete evaluation scenarios (test conditions, KPIs, Metrics, test sequences, agreed reference) based on the above prioritized reference workflows, and evaluate the feasibility and performance of existing 3GPP codecs as well as potentially new formats to support the work flows.

NOTE 3: Prioritize 3D video formats that are the most relevant to 3GPP services (such as Stereo 3D, multi-view, and RGBD).

Base on the findings in steps 1, 2, and 3, document interoperability requirements, traffic characteristics and QoS requirements to support the above work flows and evaluate the feasibility of new formats with different services, considering the performance indicators such as encoding, decoding, and rendering complexity, network resource consumption, bandwidth utilization, and interoperability considerations.

NOTE 4: Network, service, and end-device implementation constraints and complexity are expected to be considered when evaluating existing video profiles from 3GPP or other standards for their commercial feasibility in supporting 3D services over 5G/5G-A.

NOTE 5: Reuse existing performance results from MPEG or other standard organizations, if they fit in the evaluation framework defined in 3GPP.

Identify gaps and deficiencies of existing 3GPP codecs, offering recommendations to enhance video specification and capabilities.

Identify potential areas for normative work as the next phase and communicate with other 3GPP WGs regarding relevant aspects related to the study to the extent needed.

- 2   Time Plan

The following time plan for the execution of the FS_3DV study item objectives is proposed in the following table.

| Meeting | Study on 3D Video in Real-time Communication |
| --- | --- |
| SA4#127 (29 January - 2 February 2024, Sophia-Antipolis, FR) | - Agree New Study Item “3D Video in 5G Services” in S4 -XXXXXX |
| SA#103 (19 - 22 March 2024, FR) | - Approve New Study Item ”3D Video in 5G Services” in SP-XXXXXX |
| SA4#127-bis-e (08 - 12 April 2024, online) | - Define and agree initial work and time plan - Agree Specification skeleton and Scope for TR XXXX - Agree on the priority of 3D/spatial video service related - reference scenarios and work flows. - Initiate work on: - Document established and emerging capturing/acquisition, display technologies and the associated formats - Document and establish 3D/spatial video related end-to-end work flows build on or extend the scenarios documented in TR 26.955 and TR 26.966. |
| Post SA4#127-bis-e AHG calls | - Progress work on: - Document capturing/acquisition and display technologies and the associated formats - Document and establish 3D/spatial video service related end-to-end work flows |
| SA4#128 (20 - 24 May 2024, Korea) | - Initiate work on: - Define evaluation scenarios based on the prioritized reference work flows. - For each scenario, agree and document - Relevant and exemplary test conditions and material, including test sequences. - Performance of existing 3GPP codecs - Identify potential new formats to support the work flows - Evaluate the feasibility of new formats with different services |
| Post SA4#128 AHG calls | - Progress work on building the test environment and evaluating the 3D Video format |
| SA4#129-e (19 - 23 August 2024, online) | - Initiate work on: - Collect and review the initial evaluation results and identify any open issues . - Documenting interoperability requirements, traffic charactertistics and QoS requirements to support the above work flows |
| Post SA4#129 AHG calls | - Progress work on: - Document evaluation results - Document relevant requirements to support the above work flows. |
| SA4#130 (18 - 22 November 2024, Orlando) | - Identify gaps and deficiencies of existing 3GPP codecs, offering recommendations to enhance video specification and capabilities. - Initiate work on potential related normative work and conclusions - Agree on TR XXX to be sent to SA plenary for information |
| SA#106 (10 - 13 December 2024, Madrid) | - Present TR XXX to SA for information |
| SA4#131 (17 - 21 February 2025, Geneva) | - Complete work on identify potential related normative work and conclusions - Complete all remaining open issues - Communicate with other 3GPP working groups and external organizations, if necessary - Agree on TR XXX to be sent to SA plenary for approval |
| SA#107 (11 - 14 March 2025, Korea) | - Send TR XXX to SA for Approval |

- Proposal

We propose the above Work Plan for the SA4 team's consideration.