3GPP TSG-SA WG4 Meeting #127	S4-240151

# Sophia-Antipolis, France, 29 January - 2 February 2024

Source:	InterDigital Europe, Nokia Corporation, Philips, Samsung Electronics Co. Ltd

Title:	Time Plan for the FS_IVM Study Item

Agenda item:	9.12

Document for:	APPROVAL

# Introduction

This study item has the following objectives:

- Document a list of scenarios based on use cases in IBACS, FS_5GSTAR and FS_5GXR that are suited for Immersive visual media. Identify emerging capturing/acquisition and display technologies and the associated formats (number of views and layers, number of points, depth, alpha, resolution, etc.) relevant for the above scenarios for smartphones,  XR devices, light field displays (free view point autostereoscopic displays, and multiscopic displays), to add support beyond 2D and traditional 360-degree video formats with market relevance within the next years beyond the findings already documented in TR 26.928, TR 26.998 and TS 26.119.

NOTE1: Acquisition is not limited to typical 3GPP XR UEs (e.g., smartphones, glasses).

- Document different Immersive Visual Media formats, and related end-to-end reference workflows to support real-time communication, AR or VR services, and/or streaming services relevant to the above scenarios and devices supporting the above technologies. This includes encoding and decoding considerations and delivery aspects (e.g., file formats, DASH, RTP payload formats).

NOTE2: Split rendering, real-time 2D-to-Immersive conversion, network-assisted content synthesis and rendering, messaging can be evaluated but will be treated as low priority.

- Define concrete evaluation scenarios (test conditions, KPIs, Metrics, test sequences) based on the above reference workflows and use cases, including for points/multi views, (i.e. 4 views and above or numerous layers); and per use-cases/evaluation scenarios:

  - document the performance of existing 3GPP codecs (AVC, HEVC, multiple HEVC encoders/decoders, MV-HEVC),

  - identify and document the performance of potential new formats and relevant candidate technologies from MPEG (e.g., V-PCC, MIV, V-DMC when available) to address better compression efficiency and/or improved quality. Reuse existing characterisation and liaise with MPEG for achieving codec evaluations for the above scenarios.

NOTE3: Different formats/codecs may be relevant for different use-cases and service type.

- Document interoperability requirements (file formats, RTP payload formats, Dash, etc.), traffic characteristics and QoS requirements to support the above work flows and evaluate the feasibility of new formats with different services, considering the performance indicators such as encoding and decoding complexity,  bandwidth utilization and interoperability considerations.

NOTE4: Document network and service considerations when evaluating codec profiles from 3GPP or other (MPEG) standards for their commercial feasibility in supporting immersive RTC and streaming services over 5G/5G-A.

- Identify gaps and deficiencies of existing codecs, identify gaps and deficiencies of existing codecs, conclude on the relevancy and feasibility of each solution and identify potential areas for normative work as the next phase and communicate with other 3GPP WGs regarding relevant aspects related to the study

# Time Plan

The following time plan for the execution of the FS_IVM study item objectives is proposed in the following table.

| Meeting | Study on 3D Video in Real-time Communication |
| --- | --- |
| SA4#127 (29 January - 2 February 2024, Sophia-Antipolis, FR) | - Agree New Study Item “IVM in 5G Services” in S4 -XXXXXX |
| SA#103 (19 - 22 March 2024, FR) | - Approve New Study Item ”IVM in 5G Services” in SP-XXXXXX |
| SA4#127-bis-e (08 - 12 April 2024, online) | - Agree skeleton and Scope for TR XXXX - Initiate work on: - Document emerging capturing/acquisition and display technologies and the associated formats - Identify appropriate use cases to be included in the study and relevant scenarios for testing (including potential test sequences). - Communicate with MPEG on test conditions and evaluation of appropriate formats. |
| Post SA4#127-bis-e AHG calls | - Progress work on: - Document emerging capturing/acquisition and display technologies and the associated formats - Identify appropriate use cases to be included in the study and relevant scenarios for testing (including potential test sequences). - Reference IVM formats and codecs related end-to-end workflow for devices supporting the above technologies. |
| SA4#128 (20 - 24 May 2024, Korea) | - Initiate and progress work on: - Document emerging capturing/acquisition and display technologies and the associated formats - Identify appropriate use cases to be included in the study and relevant scenarios for testing (including potential test sequences). - Reference IVM formats and codecs related end-to-end workflow for devices supporting the above technologies. - Document and evaluate the feasibility of new formats with different services including traffic characterization, interoperability requirements, complexity etc. - Communicate with MPEG on use cases and evaluation of appropriate codecs. |
| Post SA4#128 AHG calls | - Initiate and progress work on: - Reference end-to-end workflows. - Document and evaluate the feasibility of new formats with different services including traffic characterization, interoperability requirements, complexity etc. |
| SA4#129-e (19 - 23 August 2024, online) | - Initiate and progress work on: - Collect and review the initial evaluation results and identify any open issues. - Document and evaluate the feasibility of new formats with different services including traffic characterization, interoperability requirements, complexity etc. - Communicate with MPEG on evaluation and results of appropriate codecs. |
| Post SA4#129 AHG calls | - Initiate and progress work on: - Collect and review the initial evaluation results and identify any open issues. - Document and evaluate the feasibility of new formats with different services including traffic characterization, interoperability requirements, complexity etc. |
| SA4#130 (18 - 22 November 2024, Orlando) | - Identify gaps and deficiencies of existing codecs, offering recommendations to enhance video specification and capabilities. - Draft initial conclusions in the TR including potential normative work and relevant TSs - Agree on TR XXX to be sent to SA plenary for information - Communicate with MPEG on evaluation and results of appropriate codecs. |
| SA#106 (10 - 13 December 2024, Madrid) | - Present TR XXX to SA for information |
| SA4#131 (17 - 21 February 2025, Geneva) | - Complete all remaining open issues - Communicate with other 3GPP working groups and external organizations, if necessary - Finalize conclusions on potential normative work. - Agree on TR XXX to be sent to SA plenary for approval |
| SA#107 (11 - 14 March 2025, Korea) | - Send TR XXX to SA for Approval |

# Proposal

We propose the above Work Plan for the SA4 team's consideration.