Source:	Xiaomi

Title:	Work Plan for DaCAS v0.1

Agenda Item:	7.6

Document for:	Agreement

- Introduction

# During SA4#130 meeting, the new work item on “New WID on Diverse audio CApturing System for UEs” in S4-242262 was agreed and then approved in SA#106 meeting in SP-241962. The output of the work item will be TS 26.533 specification. This is the work plan for the project.

- Proposed Time and Work Plan

| Meeting/Time | Diverse audio Capturing System for UEs - #1060022 |
| --- | --- |
| SA4#131 Geneva February 17 – 21 2025 | Agreement on DaCAS work plan Begin definition of potential target devices Begin definition of minimum performance requirement/objective criteria for raw microphone signals Begin definition of requirements for signals for common database |
| Telco in March time? | Agreement on definition of first target device(s) Continue to work on: - The definition of minimum performance requirement/objective criteria for raw microphone signals - The definition of requirements for signals for common database |
| SA4#131-bis-e April 11 – 17 2025 | Agreement on definition of: - Minimum performance requirement/objective criteria for raw microphone signals - Requirements for signals for common database Note: above is for first target device(s), continue to work on additional target device(s) and requirements. Begin design of evaluation process for example solutions |
| Telco in Apr/May time? | Begin collecting inputs for common database Begin verification of database proposals Continue to work on: - Design of evaluation process for example solutions Note: above for first target devices |
| SA4#132 Fukuoka May 19 – 23 2025 | Agreement on: - Common database for first target devices - Evaluation process for example solutions - Evaluation process for example solutions (TS 26.533), binary interfaces, etc. Indications to submit example solution(s) Indications to perform evaluation of example solution(s) Agree on Draft TS 26.533 v1.0.0 to be sent to SA plenary for information |
| SA#108 Prague, CZ June 10 – 13 2025 | Present Draft TS 26.533 v1.0.0 for information |
| Telco in June time? | Submission of example solution(s) Begin evaluation Note: time required for evaluation open |
| SA4#133-e July 21 – 25 2025 | Agreement on: - Evaluation results and report on example solution(s) Example solution(s) to be specified |
| Telco in August time? (needs special powers) | Agreement on example solution specifications Agree on TS 26. 533 v2.0.0 to be sent to SA plenary for approval |
| SA#109 China, CN Sep 16 – 19 2025 | Present TS 26.533 v2.0.0 for approval |

Note: The time plan defines milestones for first target device(s). There can be parallel development of more target devices that can have corresponding milestones that are later than indicated here.