3GPP TSG SA WG 4 Meeting #131	S4-250234

# Geneva, Switzerland, 17 - 21 February 2025	Revision of S4-250220

# Source:	Dolby Laboratories Inc., Nokia, VoiceAge Corporation, Fraunhofer IIS, Ericsson LM, Cadence, NTT, Orange

# Title:	[Draft] Revised WID on EVS Codec Extension for Immersive Voice and Audio Services, Phase 2

# Document for:	Approval

# Agenda Item:	7.5

# Introduction

The 3GPP Codec for Immersive Voice and Audio Services (IVAS) was standardized as part of 3GPP Rel-18. The set of IVAS Codec specifications include TS 26.258 (C code (floating-point)) and TS 26.252 (Test sequences). Fixed-point C code is currently under development as part of the IVAS codec characterization under the IVAS_Codec_Ph2 work item.

While the IVAS_Codec_Ph2 WID lists the objective to carry out enhancements to codec conformance test procedures and criteria, it lacks clarity. For instance, while it is expected that the test sequences of TS 26.252 will be updated once the fixed-point code development is complete, this is not clearly spelled out. Furthermore, it is not clear how conformance testing for implementations based on the existing IVAS floating-point C code can be carried out in practice since the currently only allowed method is bit-exact conformance testing.

In addition, while the development of IVAS fixed-point code is under way, given the progress of this activity, it appears likely that the target completion dates of the relevant specifications and CRs cannot be met.

Accordingly, the sources propose to revise the IVAS_Codec_Ph2 WID to take these points into account.