3GPP TSG-SA4#68	S4-120509

16 – 20 April, 2012

Kyoto, Japan

Agenda item: 	7, 13.3.1

Source: 	BROADCOM , EXPWAY , …

Title: 	Proposed Updated Time and Work Plan for the Enhanced FEC (EMM-EFEC)

Document for	Discussion and Approval

# Introduction

This document proposes changes to the time plan based on the agreed 22 additional test cases on Proposed Code Performance Evaluation.

Also the submission procedure and template for submission package is yet to be finalized.

The concrete proposals are provided in clause 2.

# Proposal to update work plan

The following time plan for EMM-EFEC is proposed:

| Meeting | Enhancement to FEC for MBMS (MME-EFEC: SA4) |
| --- | --- |
| SA4#65 (15-19 Aug 2010, Kista, Sweden) | - Agreement on WI in SA4 - Tentative Agreement on proposed time plan for FEC |
| SA#53 (19-21 Sep, 2011) | - Expected agreement of WID in SA |
| SA4#66 (7-11 Nov 2011, Jeju Island, Korea) | - Agreement on the tentative time plan and working procedures for WID - Initial version of TR for Application Layer FEC evaluation including selection criteria. |
| MBS adhoc meeting on EMM-EFEC (Dec 13-15, 2011, Kopenhagen, Denmark) | - Potential Updates to the Time Plan - Agreement and Definition of channel models for LTE MBMS - Definition and agreement of evaluation and selection criteria for application layer FEC in MBMS taking into account the objective of the work item - Documentation of submission and selection process for application layer FEC candidates - Progressing the TR "Selection and Characterization of Application Layer FEC". |
| SA4#67 (30 Jan - 3 Feb, 2012, Edinburgh) | - Potential Updates to the Time Plan - Progress the definition of channel models for LTE MBMS based on feedback from RAN1. - Progress the definition of evaluation criteria for application layer FEC in MBMS taking into account the objective of the work item - Documentation of submission for application layer FEC candidates - Discussion and preliminary agreement on selection criteria - Progressing the TR "Selection and Characterization of Application Layer FEC" including the agreed evaluation criteria. |
| MBS adhoc conference call on EMM-EFEC (Feb 22, 2012, Call, 4pm - 6pm CET) | - Agreement of channel models for LTE in case RAN1 feedback is not sufficient at SA4#67 - Add additional evaluation criteria, if agreeable - Review of the benchmark results for AL-FEC |
| MBS conference call on EMM-EFEC (Mar 8, 2012, Call, 4pm - 6pm CET) | - Finalize and agree evaluation criteria - Review of the benchmark results for AL-FEC |
| SA4#68 (16 - 20 Apr, 2012, Kyoto, JP) | - Potential Updates to the Time Plan - Agree on benchmark results for AL-FEC - Agree on submission procedure - Agree on selection criteria - Presentation of initially submitted candidates, if applicable - Progressing the TR "Selection and Characterization of Application Layer FEC". |
| Submission deadline ( 18 May, 2012, 23:59 CET) | - Final submission deadline for candidate application layer FECs in accordance with the defined process. |
| SA4#69 (21 May - 25, 2012, Erlangen, DE) | - Presentation of all submitted candidates, if applicable - Selection of single enhanced FEC, if considered suitable - Documentation of candidate submissions and evaluation results in an updated version of the TR - Presentation and agreement on CR to TS26.346 for the FEC code as well as other general FEC clarifications - Decision on mirror CRs for earlier Releases as considered appropriate. - Progressing of the TR "Selection and Characterization of Application Layer FEC" and SA4 approval |
| SA#56 (18 - 20 Jun, 2012) | - 3GPP SA Approval of CRs for Release-11 to TS26.346 - 3GPP SA Approval of mirror CRs to earlier Releases of TS26.346 as considered suitable - 3GPP SA TR "Selection and Characterization of Application Layer FEC" presentation for information |
| SA4#70 (13 - 17 Aug, 2012, Los Cabos, MX) | - Completion of the TR "Selection and Characterization of Application Layer FEC" and SA4 approval |
| SA#57 (20 - 12 Sep, 2012) | - 3GPP SA TR "Selection and Characterization of Application Layer FEC" presentation for approval |

# Conclusion

It is proposed to agree on the updated time plan in clause 2.