3GPP TSG-SA4 # 80b	                                                                                          Tdoc S4-141067

Helsinki, Finland

August 30-31, 2014

Source:	Audio Research Labs

Title:	Cross-Check Lab Report for EVS Selection Phase Test

Document for:	Approval

Agenda Item:	6

# Overview

ETSI has contracted with Audio Research Labs to perform the Cross-Check Lab duties for the EVS Selection Phase tests. The definition of tests and the specification of the Cross-Check Lab duties are defined in 3GPP documents:

- S4-140757 EVS-7b Processing functions for selection phase v120

- S4-140736_EVS-8b_v1.1.0

# Cross check Laboratory Tasks

A summary of Cross-Check Lab tasks is shown below, as quoted from document S4-140736_EVS-8b_v.1.1.0_part2(annex), “EVS Permanent Document EVS-8b: Test plans for selection phase including lab task specification.”

Cross-checking activities:

- Modify scripts as required for the specific cross-check activity.

- Preliminary cross-check with the HL using the preliminary CuT executables from the HL, the reference executables and the common corpus database (or a subset thereof) to identify potential problems

- Interaction with the HL in order to identify and resolve potential problems. A cross-check is successful when all MD5 hashes produced by the HL and the CL agree.

- Final cross-check with the HL using the final CuT executables from the HL, reference executables, and the speech and mixed/music materials provided by the LLs for each experiment and available from the HL. A cross-check is successful when all MD5 hashes produce by the HL and the CL agree.

- Cross-check of NB, WB, IO, and SWB tests to be phased as needed.

Processing and Delivery activities:

- Receive processing scripts and all associated executables and parameter files for the experiments from the PC (from the HL’s FTP server).

- Receive common corpus from the PC and available on the HL FTP (including speech, mixed/music and noise materials).

- Receive the preliminary and final CuT executables from the HL

- Receive random seeds and other experiment-specific parameters from ETSI

- Receive all source materials from the HL

- Processing and cross-check of all test files per experiment for 24 experiments * 2 languages in phases as needed for the LLs to meet testing schedules.

Reporting activities:

- Delivery and presentation of CL report. The report should include a discussion of any problems encountered during cross-check.

# Timeline

The following table shows the dates for milestone activities associated with the cross-check activity.

| Week of: | Task | Active Parties |
| --- | --- | --- |
| 24-Feb | Preliminary CuT executables and reference executables provided to HL for use in developing scripts PC delivers common corpus to the HL. | PC, HL |
| 14-Apr | PC delivers processing scripts#2 to the CL. | SA4, PC, HLs, CL |
| 21-Apr | Preliminary cross-check with common corpus starts for all experiments between HL and CL (PC in copy). | PC, HL, CL |
| 28-Apr | 28th Apr.: HL receipt of source materials from LLs | LLs, HL |
| 5-May | 9th May: Preliminary cross-check with common corpus is completed for all experiments between HL and CL (PC in copy). | PC, HL, CL |
| 16-Jun | Preliminary cross-check with source materials is completed for all experiments between HL and CL. |  |
| 23-Jun | 27th June - 15:00 CEST: HL receipt of Final CuT executables and MD5 files using common corpus for all CuT conditions | PC, HL, ETSI |
| 30-Jun | Start of processing and cross checking of test materials cross-check between HL and CL. HL starts providing test material to LLs. | HL, CL, LLs |
| 7-Jul | Test results should be delivered by the LLs to the GAL as they become available. | LLs |

# Contacts

The Cross-Check Lab received communication from or communicated with the following parties:

| Entity | Contact |
| --- | --- |
| ETSI | Paolino Usai |
| PC | Markus Schnell |
| Host Lab | John Tardelli |
| Cross-Check Lab | Schuyler Quackenbush, Audio Research Labs, srq@audioresearchlabs.com |

# Availability of materials

The following table indicates the material, from whom and when it was made available to the Cross-Check Lab.

| Date | Available | From |
| --- | --- | --- |
| February 26, 2014 | Common Corpus, Reference executables, preliminary CuT executable | HL |
| April 15, 2014 | Initial processing scripts for Cross-Check Lab with initial master seed | PC |
| May 20, 2014 | Final processing scripts, version 1.1, for Cross-Check Lab with initial master seed | PC |
| May 23, 2014 | Listening Lab material | HL |
| June 22, 2014 | Final master seed | HL |
| June 27, 2014 | Final CuT executable | HL |

# Report on Cross-Check Activities

## Initial Cross-Check with PC

The CL reported via email to PC on May 30, 2014 that a successful cross-check was achieved for a limited set of experiments: Lab A Exp I1 and

Lab A Exp S7. The cross-check used the following processing materials:

- Common Corpus

- Initial Seed

- Reference executables

- Preliminary CuT Executable

## Initial Cross-Check with Host Lab

The initial cross-check began May 27, 2014. The CL identified a number of problems, all of which were addressed by the HL. In the course of the check, it was identified that some LL material speech material was not exactly 8.0 seconds in length. HL and CL worked with the one LL to obtain revised material of the correct length.

The CL reported during June 16, 2014 during EVS AhG teleconference that a successful cross-check for all Labs, all Experiments was achieved. The cross-check used the following processing materials:

- Listening Lab material

- Initial Seed

- Reference executables

- Preliminary CuT Executable

## Cross-Check with PC

The CL reported via email to PC contact on June 29, 2014 and to ETSI on July 2, 2014 that a successful cross-check for all Labs, all Experiments was achieved. The cross-check used the following processing materials:

- Common Corpus

- Initial Seed

- Reference executables

- Final CuT Executable

## Final Cross-Check with Host Lab

The final cross-check began June 27, 2014, after receipt of final Master Seed and final CuT executable.

The CL reported via email to HL contact and to ETSI on July 6, 2014 that a successful cross-check for all Labs, all Experiments was achieved. The cross-check used the following processing materials:

- Listening Lab material

- Final Seed

- Reference executables

- Final CuT Executable

The CL met all target dates in the Table in Section 3 (Timeline). In particular, the final cross check was completed in a timely fashion such that the HL was able to provide to the LLs the required material on or before the dates required by the LL schedules.

# Report on Cross-Check Issues

The HL reported a processing problem on July 7, 2014. The CL verified the problem later that same day. Specifically, for Experiment W5 and Listening Lab C mixed/music items, the CuT was not able to process the entire concatenated file for conditions 16 and 26. The HL identified a work-around, which was to swap the Listening Lab C files:

- cwa6s4.48k

- cwa4s5.48k

In other words, in the concatenated file item a6s4 (the 21st item) was exchanged with a4s5 (the 30th or last item).  The swap was performed by exchanging the names of  the signal files (in this way no script change was required). The output files were appropriately re-named by the Host Lab to compensate for the effects of the initial name change.

The CL reported to HL on July 15, 2014 a successful cross-check of the HL work-around for Exp W5, LLc. Note, however, that this cross-check was of the MD5_cuta_Expw5.txt file of hashes prior to the final re-naming of the output files.