3GPP TSG SA4 #95	S4-170983

Oct 9-13, Belgrade, Serbia	revision of S4-170974 of S4-170763

Source:	Huawei Technologies (Rapporteur)

Title:	Time and Work Plan for FS_QoE_VR

Document for:	Approval

Agenda Item:	10.7

Introduction

At SA4#94 meeting, FS_QoE_VR SI was agreed in S4-170724 and approved by SA plenary in SP-170614 afterwards.

The objective of the work item includes:

- Define a device reference model for VR QoE measurement points.

- Study key performance indicators that may impact the experience of VR service.

- Identify the existing QoE parameters and metrics defined in SA4 standards such as TS 26.247, TS 26.114 which are relevant to Virtual Reality user experience;

- Identify and define new QoE parameters and metrics relevant to Virtual Reality user experience, taking into consideration the use cases listed in TR 26.918, and any sources that show the relevance of new metrics, e.g. scientific literature, specifications/solutions from other standard organizations.

- Analyse potential improvements to the existing QoE reporting so as to better accommodate VR services.

- Provide recommendations to future standards work in SA4 on the QoE parameters and metrics and, as necessary, coordinate with other 3GPP groups and external SDOs, e.g. MPEG, ITU-T.

Proposed Time and Work Plan

The following time plan for FS_QOE_VR is proposed:

| Meeting | QoE metrics for VR service (FS_QoE_VR) |
| --- | --- |
| SA4#94 (26 - 30 June, 2017, Sophia Antipolis, FR) | - FS_QoE_VR SI was agreed by SA4. |
| SA#77 (13-15 Sep 2017, Sapporo, Janpan) | - FS_QoE_VR SI was approved by SA plenary |
| SA4#95 (9 – 13, Oct, 2017, Belgrade, Serbia) | - Agree TR skeleton - Agree timeplan - Initiate discussion and agree on candidate reference model for QoE metric measurement - Progress TR26.929 |
| SA4#96 (13 – 17, Nov, 2017, New Mexico, USA) | - Agree on use cases to be studied in FS_QoE_VR TR 26.929. - Initiate discussion on VR device attributes and progress TR 26.929 - Progress TR26.929 |
| 3GPPSA4-on Virtual Reality (06– 08, Dec, 2017, Santa Clara, USA) | - Continue discussion and agree on VR device attributes - Initiate discussion on VR transmission QoE - Initiate discussion on VR QoE reporting - Progress TR26.929 - Send liaisons to other SDOs, e.g. MPEG, ITU-T about progress in 3GPP SA4, if necessary. |
| SA#78(20-22, Dec, 2017, Lisbon, Portugal) | None |
| SA4#97 (5 – 9, Feb, 2018, Fukuoka, Japan) | - Initiate discussion on VR content QoE - Continue discussion on VR transmission QoE - Continue discussion and agree on VR QoE reporting - Progress TR 26.929 - Send liaisons to other SDOs, e.g. MPEG, ITU-T about progress in 3GPP SA4, if necessary. |
| SA#79 (21 - 23 Mar 2018, Chennai, India) | None |
| SA4#98 (09-13, April, 2018, TBD) | - Continue discussion on VR content QoE - Continue discussion and agree on VR transmission QoE - Progress TR 26.929 - Send liaisons to other SDOs, e.g. MPEG, ITU-T about progress in 3GPP SA4, if necessary. |
| SA#80 (13 - 15 June, 2018, North America) | - Present FS_QoE_VR TR 26.929 for information |
| SA4#99 (09-13, July, 2018, Roma, Italy | - Continue discussion and agree on VR content QoE - Draw conclusion on TR26.929 - Send liaisons to other SDOs, e.g. MPEG, ITU-T about progress in 3GPP SA4, if necessary. |
| SA#81 (12 - 14 September, 2018, Gold Coast) | - Present FS_QoE_VR TR 26.929 for approval by SA plenary |

Proposal

It is proposed to agree the time plan in section 2.