3GPP TSG-SA4 Meeting #98 	S4-180561

Revision of S4-180408

# 09-13 Apr 2018, Kista, Sweden

Source:	Huawei Technologies (Rapporteur)

Title:	Time and Work Plan for FS_QoE_VR

Document for:	Approval

Agenda Item:	10.7

Introduction

Based on the progress of FS_QoE_VR, this document presents the updated project plan for study item FS_QoE_VR that was approved at the SA #77 meeting.

Updated Time and Work Plan

The following updated time plan for FS_QOE_VR is proposed:

| Meeting | QoE metrics for VR service (FS_QoE_VR) |
| --- | --- |
| SA4#94 (26 - 30 June, 2017, Sophia Antipolis, FR) | - FS_QoE_VR SI was agreed by SA4. |
| SA#77 (13-15 Sep 2017, Sapporo, Janpan) | - FS_QoE_VR SI was approved by SA plenary |
| SA4#95 (9 – 13, Oct, 2017, Belgrade, Serbia) | - Agree TR skeleton - Agree timeplan - Initiate discussion and agree on candidate reference model for QoE metric measurement - Progress TR26.929 |
| SA4#96 (13 – 17, Nov, 2017, New Mexico, USA) | - Agree on use cases to be studied in FS_QoE_VR TR 26.929. - Initiate discussion on VR device attributes and progress TR 26.929 - Progress TR26.929 |
| 3GPPSA4-on Virtual Reality (06– 08, Dec, 2017, Santa Clara, USA) | - Continue discussion and agree on VR device attributes - Initiate discussion on VR transmission QoE - Initiate discussion on VR content QoE - Progress TR26.929 - Send liaisons to other SDOs, e.g. MPEG, ITU-T about progress in 3GPP SA4, if necessary. |
| SA#78(20-22, Dec, 2017, Lisbon, Portugal) | None |
| SA4#97 (5 – 9, Feb, 2018, Fukuoka, Japan) | - Continue discussion on VR content QoE - Continue discussion on VR transmission QoE - Initiate discussion and agree on VR QoE reporting - Progress TR 26.929 - Send liaisons to other SDOs, e.g. MPEG, ITU-T about progress in 3GPP SA4, if necessary. |
| SA#79 (21 - 23 Mar 2018, Chennai, India) | None |
| SA4#98 (09-13, April, 2018, Kista, Sweden) | - Continue discussion on VR content QoE - Continue discussion on VR transmission QoE - Progress TR 26.929 |
| SA#80 (13 - 15 June, 2018, North America) | - None |
| SA4#99 (09-13, July, 2018, Roma, Italy | - Continue discussion on VR content QoE - Continue discussion on VR transmission QoE - Send TR26.929 for information to SA plenary |
| SA#81 (12 - 14 September, 2018, Gold Coast) | - Present FS_QoE_VR TR 26.929 for information |
| SA4#100 (15-19, October, 2018, Kochi, India | - Continue discussion on VR content QoE - Continue discussion and agree on VR transmission QoE |
| SA4#101 (19-23, November, 2018, Busan, Korea | - Continue discussion and agree on VR content QoE - Draw conclusion on TR26.929 - Send liaisons to other SDOs, e.g. MPEG, ITU-T about progress in 3GPP SA4, if necessary. - Send TR26.929 for approval to SA plenary |
| SA#82 (12 - 14 December, 2018, Sorrento) | - Present TR 26.929 for approval by SA plenary |

Proposal

It is proposed to agree the time plan in section 2.