# Multi-SDO Project on Converged Management Model Alignment (Phase 2)

# Document number:	S5eMA20136

# Source:	Bernd Zeuner (Deutsche Telekom) (prov. Convener)

# Title:		Minutes 30th meeting (cc) Multi-SDO Project Converged Management Model Alignment

# Meeting date/time:	Friday May 23rd 2014; 15:00 CEST

# Approved Multi-SDO Project:	S5eMA20003

# Current Working Procedures:	S5eMA20042

# Final Model Repertoire (v5.3):	S5eMA20137

# Current FNIM:	S5eMA20074

# Current FNOM:	S5eMA20xxx (not yet available, intended to be merged with FNIM)

# Final UOM (v5.2):	S5eMA20138

# Current UIM:	3GPP: TS 28.620 / TM Forum: FMC_FNIM_UIM (HTML-version)

- Roll Call

- - Edwin Tse (Ericsson)
- Klaus Moschner (NGMN)
- Thomas Tovinger (Ericsson)
- Bernd Zeuner (Deutsche Telekom)

- Agenda Approval [S5eMA20135]

- The agenda was approved without changes.

- Review Meeting Minutes of last meeting

- Minutes 29th meeting (cc) [S5eMA20134]
The minutes of the meeting were approved without changes.

- Action Item review

| N° | Prime | Action point | Target | Status |
| --- | --- | --- | --- | --- |
| 29.1 | Bernd | Provide a class diagram showing an example of a source/sink/bidirectional «choice». | May 6th | Done; sent to Edwin. |
| 29.2 | Edwin | Provide an updated Model Repertoire (5.3 draft v3). | May 9th | Done: S5eMA20132 |
| 29.3 | Edwin | Provide an updated UOM (5.2 draft v3). | May 9th | Done: S5eMA20133 |
| 29.4 | Edwin | Discuss usage of the «Proxy» stereotype in 3GPP with the intention to remove it because it is less precise as the newly agreed «choice» stereotype. | SA5 #95 | Closed from JWG perspective. |
| 30.1 | Edwin | Provide clean version of Model Repertoire 5.3. | May 27th | Done: S5eMA20137 |
| 30.2 | Edwin | Provide clean version of UOM 5.2. | May 27th | Done: S5eMA20138 |
| 30.3 | Bernd | Distribute clean - JWG approved - UOM and Model Repertoire among the SDOs for further treatment. | May 28th | New |

- Main objectives of the meeting:

- Review new version of Model Repertoire

- Review new version of UOM

- Finalize UOM and Model Repertoire.

- List of contributions (http://webapp.etsi.org/meetingDocuments/ViewDocumentList.asp?MTG_Id=30828)

# S5eMA20135	Agenda 30th meeting (cc) Multi-SDO Project Converged Management Model Alignment

# S5eMA20134	Minutes 29th meeting (cc) Model Alignment Phase 2

# S5eMA20132	Updated Model Repertoire 5.3 draft v3 (presented by the editor)

# S5eMA20133	Updated UOM 5.2 draft v3 (presented by the editor)

- Review updated version of Model Repertoire

# Before the conference call:

# Edwin distributed an updated Model Repertoire (5.3 draft v3) containing the changes agreed during JWG MA call #29 and asked for review by the team members. A version that took the review comments into account was created for the 3GPP SA5 meeting #95.

# At the conference call:

# Edwin presented the Model Repertoire (5.3 draft v3) which was discussed at the 3GPP meeting #95.

# The last open issue regarding the operation property “emitsEvents” was solved.

# The Model Repertoire Version 5.3 was approved by the JWG MA participants.

# Action Item Edwin (30.1):	Provide a clean version of the Model Repertoire 5.3.

# Action Item Bernd (30.3):	Distribute the clean – JWG approved – Model Repertoire among the SDOs for further treatment.

- Review updated version of UOM

# Before the conference call:

# Edwin distributed an updated UOM (5.2 draft v3) containing the changes agreed during JWG MA call #29 and asked for review by the team members. A version that took the review comments into account was created for the 3GPP SA5 meeting #95.

# At the conference call:

# Edwin presented the UOM (5.2 draft v3) which was discussed at the 3GPP meeting #95.

# No more open issues were left.

# The Umbrella Operation Model Version 5.2 was approved by the JWG MA participants.

# Action Item Edwin (30.2):	Provide a clean version of the UOM 5.2.

# Action Item Bernd (30.3):	Distribute the clean – JWG approved – UOM among the SDOs for further treatment.

- Next Steps

# With the finalisation of the two deliverables (enhanced Model Repertoire and UOM) Ericsson will stop its participation in the JWG MA as announced on April 9th.

# With the remaining resources in the JWG MA, it is not reasonable to start further work (e.g., enhancement of the UIM). Therefore no conference calls or F2F meetings are planned.

- Closing

- 16:45 CEST

# ___________________