3GPP TSG SA WG5 (Telecom Management) Meeting #100                            S5-152036

13-17 April 2015, Dubrovnik (Croatia)	revision of S5-151abc

Source:		Qin Bo, China Mobile

Title:		Minutes for Study on Application and Partitioning of Itf-N, 				OAM Rapporteur Report

Document for:		Approval

Agenda Item:		6.5.2

3GPP Work Plan status

Percentage of completion: 60% (previously 30%)

Estimated completion date: SA#69 - Sep, 2015

Other information (WID update, Rapporteur change, etc): None

Technical Progress status

Summary of progress:

Three pCRs to draft TR 32.861 from China Mobile have been proposed. One pCR is about the section of grouping of functions, and the other two give reference to the scope of the TR. These pCRs need to be revised and reviewed in SA5 OAM&P closing session.

Outstanding issues: None.

Minutes

The RG session was held on 2015-04-16, Thursday (Q2).

| Tdoc | Title/Discussion/Conclusion | Source |
| --- | --- | --- |
| S5-152088 | pCR on Grouping of Functions of TR32.861 Ericsson: For the content of clause 7.2 and 7.3, if there is any reference from the existing TS(s), it should be quoted. China Mobile: For the functionality of PM and CM, there is no direct description is TS to be quoted, the contents in these two clause are the summarizations for the functionality. Nokia & P.I.Works: In clauses 7.1, 7.2 and 7.3, the reference to the corresponding clause of the requirements analysis should be added to the sentences ‘According to the requirements of XXX’. China Mobile: Agree. Nokia: In clause 7.2, it should be clarified that the functionality of PM IRP itself is not needed in the partitioning. China Mobile: Agree. Conclusion: This pCR will be revised and reviewed in SA5 OAM&P closing session. | China Mobile |
| S5-152194 | pCR on Annex for application of network management requirements of TR32.861 China Mobile: Title and annotation should be added for the table. P.I.Works: Typo in the title of the annex and the table. China Mobile: it will be corrected. Cisco: Analysis should be given about why some of the requirements are selected while others are not. Cisco: The name ‘subset 1’ is not appropriate, it should be named something like ‘subset supported by China Mobile’. China Mobile: The annex is only a reference to the partitioning of requirements in clause 6, which is discussed in previous meetings, so there is no need to give a duplicate analysis in the annex. China Mobile: This annex intend to clarify the scope of this TR, while the subset here is not the only option for the partitioning of the Itf-N. Nokia: The subset is discussed and agreed by the group, so there is no need to identify a certain organization for the subset. China Mobile: No need to change the title, but will add the reference to clause 6. Ericsson: What’s the meaning of ‘Y’ in the table? China Mobile: The ‘Y’ means the requirement in a certain line is included in the subset of the corresponding column. Chairman: Dose this annex imply that there can be more than one subset of the requirements? China Mobile: Yes. Conclusion: This pCR will be revised and reviewed in SA5 OAM&P closing session. | China Mobile |
| S5-152195 | pCR on Annex for grouping of functions of TR32.861 Ericsson: Need to clarify the purpose of the table, as well as the meaning of ‘Y’. China Mobile: Title and annotation is to be added for the table. Ericsson: Why there are the functions of Notification IRP and FT IRP listed in the table, but not the functions of other IRPs. China Mobile: These two IRPs have a relationship of ‘agent-internal-usage’ with the Alarm IRP, PM IRP and CM IRP, according to the class diagram of the interface definition. Conclusion: This pCR will be revised and reviewed in SA5 OAM&P closing session. | China Mobile |

Action items

| Item | Description | Release | Owner | Status | Target |
| --- | --- | --- | --- | --- | --- |