3GPP TSG-SA5 (Telecom Management)	S5-153028

# 25-29 May 2015, Ljubljana (Slovenia)

Source:		Padma Sudarsan, Alcatel-Lucent

Title:		UID-660055 - Multi-Broadcast Single Frequency Network (MBSFN) Minimization of Drive Tests (MDT) enhancement

Work Item Code: MBSFN_MDT

Document for:		Approval

Agenda Item:		6.4.4

# 3GPP Work Plan status

Percentage of completion: 100% (previously 90%)

Estimated completion date: SA#68 – 6/2015

# Technical Progress status

Summary of progress:

Solution set for Trace IRP (32.446) was approved. CR has been produced to be submitted to SA based on S5-153103.

All the super CRs were reproduced as CRs for submission to SA.

The work Item is 100% complete.

Outstanding issues: none

# Minutes

The session was held on Tues May 26, 2015, Q3

| Tdoc | Title | Source | Note |
| --- | --- | --- | --- |
| S5-153103 | pCR 32.446 Changes for Logged MBSFN MDT | Alcatel-Lucent | Approved. |
| S5-153220 | Rel 13 CR 32.421 Multi-Broadcast Single Frequency Network (MBSFN) Minimization of Drive Tests (MDT) enhancement. | Alcatel-Lucent | Change the reason for change sentence Revised in 273 |
| S5-153221 | Rel 13 CR 32.422 Multi-Broadcast Single Frequency Network (MBSFN) Minimization of Drive Tests (MDT) enhancement. | Alcatel-Lucent | Change the reason for change sentence Revised in 274 |
| S5-153222 | Rel 13 CR 32.441 Multi-Broadcast Single Frequency Network (MBSFN) Minimization of Drive Tests (MDT) enhancement. | Alcatel-Lucent | Change the reason for change sentence Revised in 275 |
| S5-153223 | Rel 13 CR 32.442 Multi-Broadcast Single Frequency Network (MBSFN) Minimization of Drive Tests (MDT) enhancement. | Alcatel-Lucent | Change the reason for change sentence Revised in 276 |
| S5-153235 | Rel 13 CR 32.446 Multi-Broadcast Single Frequency Network (MBSFN) Minimization of Drive Tests (MDT) enhancement. | Alcatel-Lucent | Will be created as a CR based on 103. |

# Action items

| Item | Description | Release | Owner | Status | Target |
| --- | --- | --- | --- | --- | --- |