## Slide 1: TSG SA WG5 Status Report to TSG SA#72 Busan, Korea 15-17 June 2016 Charging Management (CH) Operation, Administration, Maintenance & Provisioning (OAM&P)
Thomas TOVINGER, SA5 Chairman, Ericsson
Mirko CANO SOVERI, SA5 Secretary, MCC

## Slide 2: SA5 leadership
SA5
Thomas Tovinger (Ericsson) Chair since 08/2015 Jean-Michel Cornily (Orange) VC since 08/2013 Christian Toche (Huawei) VC since 08/2015
Charging Sub-Working Group (SWG)
Maryse Gardella (Alcatel-Lucent) Chair since 08/2013 Robert Törnkvist (Ericsson) VC since 05/2016 Chen Shan (Huawei) VC since 05/2016
Thanks to David Shrader (Ericsson) - VC from 08/2013 to 05/2016
Thanks to Li Li (Huawei) - VC from 08/2014 to 05/2016
OAM&P Sub-Working Group (SWG) Christian Toche (Huawei) Chair since 01/2016

## Slide 3: 2016 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#105 | 25-29 Jan 2016 | Bratislava | Slovakia | EF3 | 
SA5#106 | 11-15 Apr 2016 | Kanazawa | Japan | JF3 | 
SA5#107 | 23-27 May 2016 | Tenerife | Spain | EF3 | 
SA5#108 | 11-15 Jul 2016 | Harbin | China | China Mobile, Huawei | 
SA5#109 | 29 Aug-2 Sep 2016 | San Francisco | North America | NAF | 
SA5#110 | 14-18 Nov 2016 | TBD | North America | NAF | Mega Meeting

## Slide 4: Statistics at SA5 level
 | SA5# 100 | SA5# 101 | SA5# 102 | SA5# 103 | SA5# 104 | SA5# 105 | SA5# 106 | SA5# 107
Delegates | 40 | 36 | 61 | 38 | 57 | 30 | 37 | 36
Docs at meeting start | 244 | 207 | 264 | 195 | 181 | 205 | 194 | 232
Docs at meeting end | 373 | 360 | 446 | 378 | 397 | 361 | 314 | 401
Agreed CH CRs | 27 | 26 | 58 | 46 | 27 | 20 | 19 | 17
Agreed OAM&P CRs | 5 | 13 | 4 | 1 | 18 | 38 | 18 | 54
LS in | 15 | 10 | 17 | 9 | 7 | 14 | 14 | 7
LS out | 2 | 12 | 4 | 4 | 5 | 7 | 9 | 4

## Slide 5: Tdoc history

## Slide 6
 | SA#65 | SA#66 | SA#67 | SA#68 | SA#69 | SA#70 | SA#71 | SA#72
CRs | 141 | 108 | 67 | 70 | 62 | 92 | 58 | 108
TR/TS for information | 6 | 0 | 3 | 1 | 3 | 2 | 0 | 1
TR/TS for approval | 3 | 7 | 0 | 1 | 1 | 9 | 4 | 2
New or updated WIDs | 8 | 4 | 3 | 5 | 8 | 5 | 4 | 14
SA5 exploder | 380 | 385 | 382 | 378 | 372 | 371 | 371 | 363
Statistics at SA level

## Slide 7: CR history

## Slide 8: WI history

## Slide 9
Rel-13 Charging (1/2)
Work Item | Charging Aspects of IP Flow Mobility support for S2a and S2b Interfaces | NBIFOM-CH
 |  | 690043
Rapporteur | ZTE | 
Completion | 85% to 100% | 
Target | SA#72 (06/2016) | 
Status | Charging Id description for TDF was made more generic to fit to NBIFOM as well. Flow Based Charging: definition of access change of service data flow event and action upon encountering this event, were introduced. Individual events (e.g. user location change) affecting one access are specified as also indirectly affecting the other access in the context of NBIFOM. | 
Documents | Rel-13 CRs (Agenda Item 13E) | 

## Slide 10
Rel-13 Charging (2/2)
Work Item | Charging Aspects of Architecture enhancements for Cellular Internet of Things | CIoT-CH
 |  | No assigned UID (new WI)
Rapporteur | Nokia | 
Completion | 0% to 100% | 
Target | SA#72 (06/2016) | 
Status | Successful completion despite the big challenge. Some remaining adjustments may later be needed (e.g. due to SA2 and CT groups still working in parallel). New TS 32.25x Telecommunication management; Charging management; Control Plane (CP) data transfer domain charging: charging for Data delivery using PDN connection towards SCEF Data delivery using PDN connection to PGW specified in TS 32.251 Stage 3 covered for both mechanisms (delivery using PND connection to SCEF and delivery using PDN connection to PGW): new AVPs, new CPDT-information, PS-information extension, CDRs parameters and ASN.1. | 
Documents | TS 32.25x for Information and Approval, Rel-13 CRs (Agenda Item 14) | 

## Slide 11
Rel-14 Charging (1/1)
Work Item | Resource optimization for PS domain online charging sessions | CH14-ROPOCH
 |  | 710008
Rapporteur | Ericsson | 
Completion | 0% to 10% | 
Target | SA#73 (09/2016) -> SA#75 (03/2017) | 
Status | - Two discussion papers introduced various options - One input approved as a draftCR to specify: Delaying start of Gy session only upon start of service data flow Stop the Gy session in advance upon a period with no valid quota | 
Documents | None | 

## Slide 12
Charging studies (1/1)
Work Item | Study on Overload Control for Diameter Charging Applications | FS_DOCME_CH
 |  | 680054
Rapporteur | ZTE | 
Completion | 10% to 10% | 
Target | SA#73 (09/2016) | 
Status | No progress due to higher priority for other Wis. | 
Documents | None | 

## Slide 13
Charging CRs
Number | Title
SP-160410 | Rel-8 CRs on IMS Charging (CH8_IMS)
SP-160411 | Rel-13 CRs on Charging Aspects of Architecture enhancements for Cellular Internet of Things (CIoT-CH)
SP-160412 | Rel-13 CRs on Charging aspects of MONTE (MONTE-CH)
SP-160420 | Rel-13 CRs on Charging Aspects of IP Flow Mobility support for S2a and S2b Interfaces (NBIFOM-CH)
SP-160415 | Rel-12 CRs on Charging Management (CH12)
SP-160416 | Rel-13 CRs on Charging Management (CH13)
SP-160417 | Rel-14 CRs on Charging Management (CH14)

## Slide 14
Charging TSs & TRs
Number | Title
SP-160406 | Draft TS 32.25x “Control Plane (CP) data transfer domain charging” for information and approval

## Slide 15
Charging WIDs and exception requests
Number | Title
SP-160395 | New WID Charging Aspects of Architecture enhancements for Cellular Internet of Things
SP-160398 | New WID Determination of Completeness of Charging Information in IMS
SP-160428 | New WID Charging Aspects of Enhanced Proximity-based Services
SP-160429 | New WID Charging Aspects of S8 Home Routing Architecture for VoLTE

## Slide 16
IETF DIME WG
  SA5 liaised IETF DIME WG to seek clarification on the status of IETF RFC 4006 “Diameter Credit-Control Application” which is currently using RFC 3588 as the Diameter base protocol, based on IETF RFC 3588 that has been obsoleted by IETF RFC 6733.
Open Mobile Alliance (OMA)
  OMA ARC maintains the OMA Data Definition Specification (DDS) based on the SA5 specification for Diameter AVP code definitions (TS 32.299).
Charging cooperation

## Slide 17
Rel-13 OAM&P (1/1)
Work Item | NB-IoT Management | NB_IOT-OAM
 |  | No assigned UID (new WI)
Rapporteur | Huawei | 
Completion | 0% to 100% | 
Target | SA#72 (06/2016) | 
Status | The WG has analyzed the needs for Fault Management, Configuration Management and Performance Management for NB-IoT, and as a result produced and agreed a number of Rel-13 CRs that provide a full solution for these needs. | 
Documents | New WID, Rel-13 CRs (Agenda Item 16) | 

## Slide 18
Rel-14 OAM&P (1/6)
Work Item | Management concept, architecture and requirements for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-MCAR
 |  | 690036
Rapporteur | China Mobile | 
Completion | 50% to 70% | 
Target | SA#72 (06/2016) - > SA#73 (09/2016) | 
Status | The WG made significant progress on management architecture, interface and use cases, and agreed four pCRs which are included in the Draft TS 28.500 now ready to be presented for information to SA. | 
Documents | Draft TS 28.500 for information (Agenda Item 14.23.1) | 

## Slide 19
Rel-14 OAM&P (2/6)
Work Item | Configuration Management for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-CM
 |  | 690039
Rapporteur | ZTE | 
Completion | 20% to 30% | 
Target | SA#74 (12/2016) | 
Status | 9 contributions have been addressed during the sessions, and the discussed topics include: Use cases and requirements on VNF instance information modification and retrieving were discussed. Correlation of MO creation and VNF instantiation was discussed but no progress was reached. Procedure flows of MOI creating, deleting and updating were discussed, one was revised and others were postponed. Usage of VNF open interface was discussed. Revised WID to ensure full alignment with the SA5-ETSI NFV IFA cooperation guidelines | 
Documents | Revised WID (Agenda Item 14.23.2) | 

## Slide 20
Rel-14 OAM&P (3/6)
Work Item | Fault Management for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-FM
 |  | 690040
Rapporteur | Huawei | 
Completion | 15% to 50% | 
Target | SA#74 (12/2016) | 
Status | Discussed business level use case on NFVI maintenance coordination and use case for alarm handling in the context of NFV. Discussed several procedure flow proposals on NE alarm correlation in the context of NFV, virtualization-specific aspect failure detection and notification, and VNF healing through operation request to VNFM by EM. Agreed the skeleton of stage 2 specification. Discussed the VNF alarm reporting stage 2 description on Itf-N. Revised WID to ensure full alignment with the SA5-ETSI NFV IFA cooperation guidelines | 
Documents | Revised WID (Agenda Item 14.23.3) | 

## Slide 21
Rel-14 OAM&P (4/6)
Work Item | Performance management for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-PM
 |  | 690041
Rapporteur | Intel | 
Completion | 15% to 30% | 
Target | SA#74 (12/2016) | 
Status | - The group discussed the following topics: • Requirements related to use cases for PM job/threshold operation and notifications. • PM data and threshold crossing notification procedure. • PM updating the threshold value procedure. The group discussed the binding issues related to the procedure flows. One option is to add a sentence at the introduction clause to state the procedure flows are not meant to be exhaustive. Revised WID to ensure full alignment with the SA5-ETSI NFV IFA cooperation guidelines | 
Documents | Revised WID (Agenda Item 14.23.4) | 

## Slide 22
Rel-14 OAM&P (5/6)
Work Item | Lifecycle management for mobile networks that include virtualized network functions | OAM14-MAMO_VNF-LCM
 |  | 690042
Rapporteur | Nokia Networks | 
Completion | 15% to 25% | 
Target | SA#74 (12/2016) | 
Status | Discussed (not yet agreed) the use cases for VNF package deletion and NSD enabling/disabling. The need for minor revisions improving the alignment with IFA specifications was identified. The requirements traceability for the new UCs need to be addressed. Discussed (not yet agreed) the VNF instantiation and termination use cases and requirements. A significant misalignment with the latest draft of IFA013 specification has been identified. Discussed the issues related to the use cases for application software update use cases. Discussed (not yet agreed) the use case and requirements for NS instantiation. Agreed requirements on re-tagging and a missing requirement for NSD on-boarding. Discussed a relatively new topic of affinity and anti-affinity. Revised WID to ensure full alignment with the SA5-ETSI NFV IFA cooperation guidelines | 
Documents | Revised WID (Agenda Item 14.23.5) | 

## Slide 23
Rel-14 OAM&P (6/6)
Work Item | Filtering of PM measurements and data volume measurements for shared networks | OAM14-FILMEAS
 |  | 710009
Rapporteur | Ericsson | 
Completion | 0% to 15% | 
Target | SA#74 (12/2016) | 
Status | Business and specification use cases and requirements for using measurements for cross operator accounting were discussed. | 
Documents | None | 

## Slide 24
OAM&P studies (1/4)
Work Item | Study on Enhancements of OAM aspects of Distributed Mobility Load Balancing SON function | FS_D_SON_OAM
 |  | 610045
Rapporteur | Cisco | 
Completion | 50% to 100% | 
Target | SA#72 (06/2016) | 
Status | One pCR for additional conclusions in the TR was agreed, which meant that finally this TR could be agreed to be sent for SA approval and the study is completed. | 
Documents | Draft TR 32.860 for SA Approval (Agenda Item 15.2.34) | 

## Slide 25
OAM&P studies (2/4)
Work Item | Study on OAM support for assessment of energy efficiency in mobile access networks | FS_OAM_EE
 |  | 700047
Rapporteur | Orange | 
Completion | 10% to 55% | 
Target | SA#73 (09/2016) | 
Status | Gap analysis between ETSI EE 203 228 and 3GPP TSs has started and an LS has been sent to ETSI EE PS, asking for clarifications. LS from ETSI EE 02 on energy consumption metrics (ETSI ES 202 336-12) has been analysed and a reply LS has been sent asking more questions for clarification. A number of pCRs with draft text for the TR have also been agreed. Small progress at the last SA5 meeting since the group is waiting for replies to the two LSs sent out from SA5#106 to ETSI EE PS (S5-162239) ETSI EE 02 (S5-162240). Revised WID to extend the Objective to also consider the ETSI EE 02 architecture and information model specified in ETSI ES 202 336-12. | 
Documents | Revised WID (Agenda Item 15.2.35) | 

## Slide 26
OAM&P studies (3/4)
Work Item | Study on OAM aspects of SON for AAS-based deployments | FS_OAM_SON_AAS
 |  | 700048
Rapporteur | Nokia Networks | 
Completion | 10% to 40% | 
Target | SA#73 (09/2016) | 
Status | The architecture options were discussed. Requirements on management of Cell Splitting were agreed Requirements on management of Cell Merging were agreed Requirements on management of Cell Shaping were agreed | 
Documents | None | 

## Slide 27
OAM&P studies (4/4)
Work Item | Study on Implementation for the Partitioning of Itf-N | FS_IMP_ITFN
 |  | 710007
Rapporteur | China Mobile | 
Completion | 0% to 10% | 
Target | SA#75 (03/2017) | 
Status | One pCR about the grouping of IRP functionality has been agreed. | 
Documents | None | 

## Slide 28
OAM&P CRs
Number | Title
SP-160418 | Rel-9 CRs on 3G HNB and LTE HeNB OAM&P Type 1 Interface (HNB_eHNB-OAM_Type1)
SP-160409 | Rel-10 CRs on OAM Maintenance and small Enhancements (OAM10)
SP-160408 | Rel-11 CRs on OAM Maintenance and small Enhancements (OAM11)
SP-160407 | Rel-13 CRs on OAM Maintenance and small Enhancements (OAM13)
SP-160413 | Rel-13 CRs on Compliance of 3GPP SA5 specifications to the NGMN Top Operational Efficiency (OPE) Recommendations (OAM-NGMN-OPE)
SP-160419 | Rel-13 CRs on Management for NB-IoT (NB_IOT-OAM)

## Slide 29
OAM&P TSs & TRs
Number | Title
SP-160404 | Draft TS 28.500 "Management concept, architecture and requirements for mobile networks that include virtualized network functions“ for information
SP-160443 | Draft TR 32.860 “Study on enhancement of OAM aspects of distributed Self-Organizing Network (SON) functions” for information and approval

## Slide 30
OAM&P WIDs (1/2)
Number | Title
SP-160396 | New WID NB-IoT Management
SP-160400 | New SID Study on Management and Orchestration Architecture of Next Generation Network and Service
SP-160399 | New SID Study on management aspects of next generation network architecture and features
SP-160394 | New SID Study on Management and Orchestration of Network Slicing
SP-160397 | New WID OAM support for Licensed Shared Access (LSA)

## Slide 31
OAM&P WIDs (2/2)
Number | Title
SP-160401 | Revised WID Configuration Management for mobile networks that include virtualized network functions
SP-160402 | Revised WID Performance management for mobile networks that include virtualized network functions
SP-160403 | Revised WID Fault Management for mobile networks that include virtualized network functions
SP-160427 | Revised WID Lifecycle Management for mobile networks that include virtualized network functions
SP-160430 | Revised SID Study on OAM support for assessment of energy efficiency in mobile access networks

## Slide 32: OAM&P cooperation (1/2)
ETSI ISG NFV IFA
  Cooperation guidelines between SA5 and ETSI ISG NFV have been agreed.
  SA5 has checked and revised when needed the existing Rel-14 WIDs related to NFV to ensure full alignment with the cooperation guidelines.
  SA5 is also in the process of aligning new Rel-14 draft TSs related to NFV to ensure compliance with the cooperation guidelines, notably by referencing ETSI specifications whenever needed.
  Ongoing communication is done via LS, calls may be set up on specific topics if needed e.g. NFV modelling.
NFV information modeling
  SA5 attended the ETSI workshop on NFV Information Modeling Jan 13-14 2016 in Louisville.
  A call was held at the end of March 2016 and SA5 has reported progress on the NFV modeling work currently ongoing in SA5.
  Next meeting is planned at the end of July (call or F2F TBC).

## Slide 33: OAM&P cooperation (2/2)
Multi-SDO (SA5, TM Forum, NGMN)
  Ongoing LS exchange with TM Forum on maintaining alignment on Fixed Mobile Convergence (FMC) Model Repertoire.
  The JWG on Converged Performance Management is still active. It is likely to be replaced by traditional LS exchange.
  Agreed to maintain the Multi-SDO steering committee until end of 2016 to estimate whether more common work is needed.
BBF/SCF - HNB/HeNB
  SA5 is the 3GPP focal point to BBF for HNB and HeNB data models.
  BBF maintains the HNB/HeNB data models based on SA5 requirements.
  SCF has requested SA5 and BBF to add more detailed cell parameters in the HNB/HeNB data models (BBF TR196).
  ITU-T SG2 - Management Interface Methodology
  Interface specification methodology and templates on Requirements and Analysis/Information Service level kept 100% aligned.
  Regular conference calls with ITU-T SG2 to maintain this alignment.

## Slide 34: 2017 meeting calendar
Meeting | Date | City | Country | Host | Co-location
SA5#111 | 16-20 Jan 2017 | Porto | Portugal | EF3 | 
SA5#112 | 27-31 Mar 2017 | TBD | China | Huawei | 
SA5#113 | 08-12 May 2017 | TBD | North America | NAF | 
SA5#114 | 21-25 Aug 2017 | Sophia Antipolis | France | ETSI | 
SA5#115 | 16-20 Oct 2017 | TBD | TBD | Asia (TBC) | 
SA5#116 | 27 Nov-1 Dec 2017 | TBD | TBD | NAF | 

## Slide 35: Thank you!