# 3GPP TSG SA WG5 (Telecom Management) Meeting #110	S5-166023

# 14-18 November 2016, Reno (US)	revision of S5-16xabc

Source:		Weihong Zhu, ZTE

Title:		UID_690039 Configuration Management for mobile networks that include virtualized network functions Rapporteur Report

Document for:		Approval

Agenda Item:		6.4.1.2

3GPP Work Plan status

Percentage of completion: 60%? (previously 50%)

Estimated completion date: SA#75 – Mar. 2017 (if change: previous SA#74 - Dec. 2016)

Other information (WID update, Rapporteur change, etc):

Technical Progress status

Summary of progress:

17 contributions have been addressed during the sessions, and the discussed topics include:

- Use cases and requirements on MOI creation

- Use cases and requirements on relation between modify MO attributes and VNF scaling

- Procedure flows of MOI creating, VNF instantiation and termination

- Discussion paper of NRM support

- CRs about NRM enhancement to support management of virtualized NE

- Discussion paper on LCM parameters modeling for VNF instantiation triggered by MO creation

Outstanding issues:

Minutes

The RG session was held Q3/Q4 on 14, November.

| Tdoc | Title/Discussion/Conclusion | Source |
| --- | --- | --- |
| S5-166137 | pCR draft TS 28.510 change the version of the IFA specs Conclusion: Approved | ZTE Corporation |
| S5-166138 | pCR draft TS 28.510 remove the editor's notes E: support to remove the editor’s node, but propose to add “non-application” in nfvo-FUN-1 HW: support E’s comment. The reference to IFA008 is not appropriate. N: the ref is ok, it is based on the agreement we reached in Kanazawa meeting. Our requirement is too detail. Conclusion: revised to 166272->166384 | ZTE Corporation |
| S5-166139 | pCR draft TS 28.510 move one requirement to business level N: not void, just remove and renumber Conclusion: revised to 166271 and approved | ZTE Corporation |
| S5-166162 | pCR TS 28.510 Adding requirement and use case for createMO with VNF instance identifier Intel: there is already a similar requirement. What’s purpose of the UC? For scenario 1 or 3? E: the pre-condition is not clear Conclusion: revised to 166273 | Huawei Technologies |
| S5-166202 | Add relation between Modify MO attributes and VNF Scaling N: In the use case, step 4 is too much detail DCM: do you mean the EM has the intelligence to decide whether scaling is needed? Conclusion: revised to 166274 | Intel Corporation (UK) Ltd |
| S5-166142 | Discussion paper - enhancement of NRM to support the VNF E: not only add one vnfInstanceId, should add a vnfInstanceId list. One ME may have 5 NFs, 3 are non-virtualized, 2 are virtualized N: this is a wrong assumption Long discussion Conclusion: revised to 166399 | ZTE Corporation, Intel |
| S5-166140 | pCR draft TS 28.511 Add procedure of creating MOI(s) after a VNF is instantiated N: step 1a is not clear, remove a now Intel: How does the NM know this EM is the managing EM? Conclusion: noted | ZTE Corporation |
| S5-166163 | pCR TS 28.511 Adding procedure flow for createMO with VNF instance identifier N: same issue as 166140 Conclusion: revised to 275, offline discuss and try to merge with 166140 | Huawei Technologies |
| S5-166177 | pCR TS 28.511 Procedure of querying VNF instance information through Os-Ma-nfvo N: Why is it in CM? It’s LCM Conclusion: revised to 166276 and move to LCM | NTT DOCOMO |
| S5-166178 | pCR TS 28.511 Procedure of querying VNF instance information through Ve-Vnfm-em Conclusion: revised to 166277 and move to LCM | NTT DOCOMO |
| S5-166179 | pCR TS 28.511 Procedures of modifying non-application VNF instance information and configuration through Os-Ma-nfvo Conclusion: revised to 166278 and move to LCM | NTT DOCOMO |
| S5-166203 | pCR 28.511 procedure of modify MO attributes offline discussion Conclusion: revised to 166308 | Intel Corporation (UK) Ltd |
| S5-166141 | pCR draft TS 28.512 Add description about interface definition because the related requirements will be moved to LCM, this pCR also should be resubmitted to LCM Conclusion: resubmit to next meeting | ZTE Corporation |
| S5-166143 | R14 CR TS 28.621 Adding the generic configuration requirement to support management of VNFs E: remove or may not HW: do we need to add EPC/IMS? Intel: it is generic E: also remove may Conclusion: revised to 166279 and approved | ZTE Corporation, Intel |
| S5-166144 | R14 CR TS 28.622 Adding an attribute for ManagedElement to support management of virtualized NE E: not clear now how to manage the vME not only add one vnfInstanceId, should add a vnfInstanceId list. A ME may include several NFs, One ME may have 5 NFs, 3 are non-virtualized, 2 are virtualized N: the first change, need to reword the scope Conclusion: noted | ZTE Corporation, Intel |
| S5-166145 | R14 CR TS 28.623 Adding an attribute for ManagedElement to support management of virtualized NE Conclusion: noted | ZTE Corporation, Intel |
| S5-166196 | 28.512 Discussion paper on LCM parameters modeling for VNF instantiation triggered by MO creation N: we don’t need to have the vnfflavorId…, the info is contained in vnfInfo, vnfinstanceid is enough Conclusion: noted | Intel Corporation (UK) Ltd |
| S5-166042 | LS from ETSI ISG NFV to SA5 on Response to 3GPP on ETSI NFV Interface and Architecture specifications. 2.2 Answers to 3GPP SA5 proposals related to 3GPP draft TS 28.510 Conclusion: the answer in the LS is ok, no further clarification is needed. |  |

Action items

| Item | Description | Release | Owner | Status | Target |
| --- | --- | --- | --- | --- | --- |