# 3GPP TSG SA WG5 (Telecom Management) Meeting #111	S5-171023

# 16-20 January 2017, Porto (Portugal)	revision of S5-171xxx

Source:		Weihong Zhu, ZTE

Title:		UID_690039 Configuration Management for mobile networks that include virtualized network functions Rapporteur Report

Document for:		Approval

Agenda Item:		6.4.1.2

3GPP Work Plan status

Percentage of completion: 70%? (previously 60%)

Estimated completion date: SA#75 – Mar. 2017 (if change: previous SA#74 - Dec. 2016)

Other information (WID update, Rapporteur change, etc):

Technical Progress status

Summary of progress:

4 contributions have been addressed during the sessions, and the discussed topics include:

- Discussion paper of NRM support

- CRs about NRM enhancement to support management of virtualized NE

Outstanding issues:

Minutes

The RG session was held Q3 on 16, February.

| Tdoc | Title/Discussion/Conclusion | Source |
| --- | --- | --- |
| S5-171194 | Discussion paper - enhancement of NRM to support the VNF N: bullet 4, change vnfInstanceId list to “list of ..” E: bullet 4, list is ok; Bullet 3, one id is ok, but the condition needs to be reworded HW: bullet 3 is not needed Conclusion: revised to 171260 and endorsed | ZTE Corporation, Intel |
| S5-171195 | R14 CR TS 28.622 Adding an attribute for ManagedElement to support management of virtualized NE N: need to add a reference to IFA015 4.4.1, isNullable should be true E: about isNullable, need to add an explanation in column 2 to clarify when is Null Conclusion: revised to 171261-->171354 | ZTE Corporation, Intel |
| S5-171196 | R14 CR TS 28.623 Adding an attribute for ManagedElement to support management of virtualized NE N: in IDL, the definition of MF is there, but in XML, it is absent. Intel: in XML, only define the concrete IOCs N: than we need to update the inherited IOCs Chair: need to add an action point to do this Conclusion: postponed | ZTE Corporation, Intel |
| S5-171197 | Rapporteur update based on EditHelp comments Conclusion: approved | ZTE Corporation |

Action items

| Item | Description | Release | Owner | Status | Target |
| --- | --- | --- | --- | --- | --- |