# 3GPP TSG SA WG5 (Telecom Management) Meeting #112	S5-171523

# 27-31 March 2017, Guilin (China)	revision of S5-171xxx

Source:		Weihong Zhu, ZTE

Title:		UID_690039 Configuration Management for mobile networks that include virtualized network functions Rapporteur Report

Document for:		Approval

Agenda Item:		6.4.1.2

3GPP Work Plan status

Percentage of completion: 90%? (previously 85%)

Estimated completion date: SA#76 – Jun. 2017 (if change: previous SA#75 - Mar. 2017)

Other information (WID update, Rapporteur change, etc):

Technical Progress status

Summary of progress:

17 contributions have been addressed during the sessions, and the discussed topics include:

- Use case and requirement about enabling/disabling of auto-scaling

- Use case and procedure about VNF info synchronization

- Removal of use case and requirement about creating MOI triggering VNF instantiation through Itf-N

- Changing procedure to remove unsupported VNF instantiation indication through Itf-N/ VNF scaling notification through Itf-N

- Stage2 descriptions of  interfaces

- Rapporteur's proposals

Outstanding issues:

- The group needs to make decision on whether creation of MOI triggering VNF instantiation is supported or not.

Minutes

The RG session was held Q2, Q3 on 28, March.

| Tdoc | Title/Discussion/Conclusion | Source |
| --- | --- | --- |
| S5-171547 | Add UC on querying MO attributes that may trigger VNF scaling N: surprise with this approach. The attributes are out of scope. Disagree to IRPAgent disclose the interface HW: only query, after query, how does the IRPManager do? Intel: the IRPmanager does config HW: there is another way Marie: Who will trigger the scaling Intel: NM or EM Conclusion: revised to 830 | Intel Corporation (UK) Ltd |
| S5-171548 | Discussion paper on NRMs supporting query of MO attributes that may trigger VNF scaling E: who will contain the new container? HW: it is better to define some objectives Conclusion: noted | Intel Corporation (UK) Ltd |
| S5-171578 | pCR 28.510-Rapporteur Cleanup Conclusion: approved | ZTE Corporation |
| S5-171579 | discussion paper about solution of enabling-disabling auto-scaling E: guarantee of no conflict N: this is only a switch DCM: not support this way. Too complicated. We already have the NFVO approach Intel: if IFA008 supports this way, there is no reason to forbid this E: so called complication is necessary. There issue is how to avoid the conflict Conclusion: noted | ZTE Corporation |
| S5-171580 | pCR TS 28510 Add enabling-disabling auto-scaling use case and requirement DCM: We do not need this UC and req Intel: from 3GPP point of view, NM and EM can trigger auto-scaling E: maybe we need a LS Conclusion: offline discussion | ZTE Corporation, Nokia |
| S5-171581 | pCR TS 28510 Add VNF information sysnchronization use case Marie: why in some steps use EM and others IRPAgent? DCM: based on step3, what is the info? N: the attributes EM is interested in Intel: agree with DCM, add if … in step 3 HW: there are the notifications Intel: begin when should more generic Conclusion: revised to 832 | ZTE Corporation, Nokia |
| S5-171641 | pCR TS 28.510 Removing UC and reqs for unsupported VNF instantiation through Itf-N Intel: the requirement is still in IFA008, why we remove it now DCM: step by step E: we cannot do something based on something may happen in the future. Intel: propose to keep the requirement and focus on the solution HW: SA5 has the UC and req Intel: the solution may not perfect, but we can improve it DCM: then need more attributes Conclusion: offline discussion | NTT DOCOMO |
| S5-171642 | pCR TS 28.510 Removing unsupported scaling notification from EM to NM Intel: EM can do the scaling E: from where is not needed Conclusion: revised to 833 | NTT DOCOMO |
| S5-171582 | pCR TS 28511 Add procedure of enable-disable autoscaling through Itf-N Conclusion: keep open because of the dependance | ZTE Corporation, Nokia |
| S5-171583 | pCR TS 28511 Add procedure of VNF instance informaiton synchronization Conclusion: revised to 834 | ZTE Corporation, Nokia |
| S5-171584 | discussion paper about solution of creating MOI triggering VNF instantiation Marie: the reference N: does it mean 3GPP have the whole info? CMCC: need to consider the scenario one VNF instance contains multiple MFs Conclusion: noted | ZTE Corporation, Intel |
| S5-171643 | pCR TS 28.511 Changing procedure to remove unsupported VNF instantiation indication through Itf-N N: support HW: prefer ZTE’s CR Intel: the removal of UC was not agreed yet Conclusion: offline discussion | NTT DOCOMO |
| S5-171644 | pCR TS 28.511 Changing procedure to remove unsupported VNF scaling notification through Itf-N Conclusion: revised to 835 to align with 833 | NTT DOCOMO |
| S5-171585 | pCR 28.511-Rapporteur's proposal conclusion: revised to 845 | ZTE Corporation |
| S5-171586 | pCR 28.512-Rapporteur proposal Conclusion: approved | ZTE Corporation |
| S5-171587 | pCR TS 28512 Add description of interface definition DCM: there is a related pCR in LCM session Conclusion: keep it open | ZTE Corporation |
| S5-171588 | R14 CR TS 28.622 Add VNFInfo related attributes in IOC ManagedFunction DCM: same comment, the CR is not needed N: the instantiation part is not needed, support the add of isAutoScalingEnabled Intel: At the beginning, all the attributes are needed. The EM may make the other attribute E: we support it, but the isNullable should be false Conclusion: revised to 844 | ZTE Corporation, Intel |

Action items

| Item | Description | Release | Owner | Status | Target |
| --- | --- | --- | --- | --- | --- |