## Slide 1: SA5 CH SWG Exec Report SA5#115, 16-20 Oct. 2017 Busan, South Korea
Maryse GARDELLA, SWG Chair, Nokia

## Slide 2: Administrative aspects
Discussion on sequencing of Charging Features with respect to releases (AP 77/1)
  Summary of the situation to be communicated (email) to SA Chair by SA5 CH Chair.
Future meetings
  SA5 CH sees an ad-hoc in 2018 would be beneficial for 5G work, and would join if organized by SA5. Conference calls not seen as an efficient option.
  SWG CH group will start on Monday Q1 for the coming SA5 meetings

## Slide 3: Incoming LSs (1/2)
Tdoc | Title | Source | Decision | ReplyIn
S5-175042 | Reply LS from CT1 cc SA5 on Supported features by 5GC for E-UTRA connected to 5G CN | C1-173571 | Noted | 
S5-175043 | Reply LS from CT1 cc SA5 on request to update maximum data rate values in EPS | C1-173572 | Noted | 
S5-175044 | Reply LS from CT3 to SA5 on Request to update maximum data rate values in EPS | C3-174339 | Noted | 
S5-175045 | Reply LS from CT4 to SA5 on Charging support for Control and User Plane Separation | C4-174324 | Postponed | 
S5-175046 | LS from CT3/CT4 to SA5 on Conclusion on Service Based Architecture Protocol Selection | C3-174370,C4-174343 | Noted | 
S5-175047 | LS from TSG CT cc SA5 on Evolution of IMSI format and E.212 Recommendation | CP-172153 | Noted | 
S5-175042 | Reply LS from CT1 cc SA5 on Supported features by 5GC for E-UTRA connected to 5G CN | C1-173571 | Noted | 
S5-175051 | Resubmitted LS from RAN2 to SA5 on supported features by 5GC for E-UTRA connected to 5G CN | R2-1706153 | Replied | S5-175356
S5-175053 | Resubmitted LS from SA2 to SA5 on Stage 2 completion on introduction of WLAN as alternative technology for ProSe Direct Discovery | S2-172506 | Replied | S5-175299
S5-175055 | Resubmitted LS from SA3 cc SA5 Reply LS on Security for T8 interface | S3-172076 | Noted | 

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-175299 | LS reply Resubmitted LS from SA2 to SA5 on Stage 2 completion on introduction of WLAN as alternative technology for ProSe Direct Discovery | SA2 | CT1, CT4 | S5-175053
S5-175356 | Reply to LS from RAN2 to SA5 on supported features by 5GC for E-UTRA connected to 5G CN | RAN2 | SA1, SA2, CT1, RAN3 | S5-175051

## Slide 5
New or revised Work Items / Study Items
For approval by SA5 closing plenary
TDoc | Title | Source
S5-175313 | New WID on Charging for WLAN-based Prose Direct Discovery | Intel Corporation

## Slide 6
Charging Maintenance and Rel-15 small Enhancements CRs for approval by SA5 closing plenary
TDoc | Title | Source
S5-175302 | Rel-13 CR 32.298 Correction where rANNASCause is defined as a sequence | Ericsson
S5-175303 | Rel-14 CR 32.298 Correction where rANNASCause is defined as a sequence | Ericsson
S5-175304 | Rel-15 CR 32.298 Correction wherereferences rANNASCause is defined as a sequence | Ericsson
S5-175305 | Rel-13 CR 32.299 Correction where RAN-NAS-Release-Cause is defined as a sequence | Ericsson
S5-175306 | Rel-14 CR 32.299 Correction where RAN-NAS-Release-Cause is defined as a sequence | Ericsson
S5-175307 | Rel-15 CR 32.299 Correction where RAN-NAS-Release-Cause is defined as a sequence | Ericsson
S5-175303 | Rel-14 CR 32.298 Correction where rANNASCause is defined as a sequence | Ericsson

## Slide 7
Rel-15 CH WIs (1/3)
Work Item | Charging Enhancement for eFMSS |  | eFMSS_CH
 |  |  | 760057
Rapporteur | China Telecom | Percentage of completion | 70% -> 70%
Target | SA#78 – December 2017 | Main TSs | TS 32.251, 32.299, 32.298
Summary of progress | No input. |  | 
Outstanding issues | None |  | 
Documents | None |  | 

## Slide 8
Rel-15 CH WIs (1/3)
Work Item | Charging aspects of EDCE5 |  | EDCE5-CH
 |  |  | 760062
Rapporteur | Ericsson | Percentage of completion | 0% -> 10%
Target | SA#79 – March 2018 | Main TSs | TS 32.251, 32.299, 32.298
Summary of progress | Some principles are introduced on Secondary RAT uplink and downlink data volumes reported from E-UTRAN to SGW/PGW, on a per EPS bearer basis for the accounting procedures. The reporting by E-UTRAN is in association with UE-related control signaling and via standalone reporting. |  | 
Outstanding issues | None |  | 
Documents | CR |  | 

## Slide 9
Rel-15 CH WIs (1/3)
Work Item | Charging aspects of NAPS |  | NAPS-CH
 |  |  | 760063
Rapporteur | Huawei | Percentage of completion | 10% -> 20%
Target | SA#79 – March 2018 | Main TSs | TS 32.254, 32.240, 32.299, 32.298
Summary of progress | The new TS 32.254 "Northbound API for external exposure" is introduced in the whole Charging TSs series picture and a new Bea Reference Point to the Billing system is defined. The charging principle of NAPS is introduced |  | 
Outstanding issues | None |  | 
Documents | CR |  | 

## Slide 10
CH SIs (1/4)
Study Item | Study on Overload Control for Diameter Charging Applications |  | FS_DOCME_CH
 |  |  | 680054
Rapporteur | Ericsson | Percentage of completion | 30% -> 50%
Target | SA#78 – December 2017 | Main TR | TR 32.869
Summary of progress | Different alternative solutions are introduced for Diameter Overload Control: Description of existing overload control mechanism for online and limitations Use of Overload Report (OLR) specified in IETF RFC 7683, with buffer mechanism as alternative solution for online OCS with CDR generation mechanism as alternative solution for online Use of OLR with with service specific mechanism controlled from the OCS, as alternative solution for online |  | 
Outstanding issues | None |  | 
Documents | pCRs, TR 32.869 planned for Edithelp |  | 

## Slide 11
CH SIs (2/4)
Study Item | Study on forward compatibility for 3GPP Diameter Charging Applications |  | FS_FWDCA
 |  |  | 730053
Rapporteur | Nokia | Percentage of completion | 40% -> 50%
Target | SA#78 – December 2017 | Main TR | TR 32.870
Summary of progress | Different solutions for Key issues are introduced : M-bit cleared for the Diameter messages to go through Proxy Diameter Agent M-bit setting per specific contexts to limit service rejection when out of context Introduce a solution with creation of New Application when M-bit needs to be mandatory set. |  | 
Outstanding issues | None |  | 
Documents | pCRs, TR 32.870 planned for Edithelp |  | 

## Slide 12
CH SIs (3/4)
Study Item | Study on Charging Aspects of 5G System Architecture Phase 1 |  | FS_5GS_Ph1_CH
 |  |  | 750019
Rapporteur | Huawei | Percentage of completion | 60% -> 70%
Target | SA#78 – December 2017 | Main TR | TR 32.899
Summary of progress | Following topics were covered: PDU session charging – differents configuration (SSC modes, BP/UL CL)- offline/online Session management and Service continuity (Architecture concluded with CTF in SMF) Online and Offline Charging evaluation Charging for Network Capability Exposure Network slicing Roaming Home routed Qos Flow based charging Interworking between 5G System and Existing Systems Service Based architecture 5G Charging work status was discussed (S5-175273) for anticipation on next steps (WIDs, priorities) |  | 
Outstanding issues | None |  | 
Documents | pCRs, TR 32.899 planned for Edithelp |  | 

## Slide 13
CH SIs (4/4)
Study Item | Study on Volume Based Charging Aspects for VoLTE |  | FS_VBCLTE
 |  |  | 760060
Rapporteur | China Mobile | Percentage of completion | 5% -> 30%
Target | SA#80– June 2018 | Main TR | TR 32.848
Summary of progress | The following were introduced : Potential requirements to associate party's identities (caller callee) and volume based charging in VoLTE IMS and EPC Charging architecture online and offline Key Issue to support of the identifier of the "other party" One scenario for CAT (Customized Alerting Tone) charging (Media for CAT and Media for normal call). |  | 
Outstanding issues | None |  | 
Documents | pCRs |  | 

## Slide 14: TRs / TSs to be sent to SA#77
Tdoc | Title | Source | Sent for

## Slide 15: Thank you!