## Slide 1: SA5 OAM&P SWG Exec Report SA5#116, 27 Nov. – 1 Dec. 2017 Reno (NV), USA
Jean-Michel CORNILY, SA5 Vice-Chair, ORANGE

## Slide 2: Incoming LSs
Tdoc | Title | Source | Decision | ReplyIn
S5-176043 | LS from NGMN to SA5 on NGMN “RAN functional split and x-haul” work item | NGMN | Noted | 
S5-176048 | Resubmitted LS from RAN3 to SA5 on support of Trace and MDT in NG-RAN in rel-15 | R3-173422 | Replied to | S5-176477
S5-176049 | Resubmitted LS from RAN3 to SA5 on Collection Period correction for MDT M3 measurement in eUTRAN | R3-171382 | Replied to | S5-176335
S5-176050 | Resubmitted LSOut reply from ETSI NFV cc SA5 on lifecycle management for 3GPP service based architecture | ETSI ISG NFV | Noted | 

## Slide 3: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-176335 | Reply LS on Collection Period correction for MDT M3 measurement in eUTRAN | RAN3 |  | S5-176049
S5-176409 | LS on atributes for QoE measurement collection | RAN3 |  | 
S5-176477 | Reply LS on support of Trace and MDT in NG-RAN in rel-15 | RAN3, CT4 | RAN2 | S5-176048
S5-176550 | LS on gaps identified in ETSI GS NFV-IFA 013 | ETSI NFV IFA |  | 

## Slide 4
New or revised Work Items / Study Items (1/2)
For approval by SA5 closing plenary
TDoc | Title | Source
S5-176526 | Management and orchestration of 5G networks and network slicing | Ericsson, Huawei, China Mobile
S5-176503 | Provisioning of 5G networks and network slicing | Huawei, Nokia
S5-176505 | Network Resource Model (NRM) for 5G networks and network slicing | Nokia
S5-176507 | Assurance data and Performance Management for 5G networks and network slicing | Intel, China Mobile
S5-176525 | 5G Trace management | Nokia
S5-176527 | Management and virtualization aspects of 5G networks | Intel
S5-176528 | Fault Supervision for 5G networks and network slicing | ZTE

## Slide 5
New or revised Work Items / Study Items (2/2)
For approval by SA5 closing plenary
TDoc | Title | Source
S5-176334 | WID on REST Solution Sets | Nokia Germany
S5-176495 | Management Enhancement for EPC CUPS | Huawei
TDoc | Title | Source
S5-176553 | New SID on management aspects of edge computing | Intel
For email approval

## Slide 6
OAM&P Maintenance and Rel-15 small Enhancements
CRs for approval by SA5 closing plenary (1/2)
TDoc | Title | Source
S5-176337 | CR R8 32511-820 NCR | Ericsson
S5-176338 | CR R9 32511-900 NCR | Ericsson
S5-176339 | CR R10 32511-a00 NCR | Ericsson
S5-176340 | CR R11 32511-b20 NCR | Ericsson
S5-176341 | CR R12 32511-c00 NCR | Ericsson
S5-176342 | CR R13 32511-d00 NCR | Ericsson
S5-176343 | CR R14 32511-e00 NCR | Ericsson

## Slide 7
OAM&P Maintenance and Rel-15 small Enhancements
CRs for approval by SA5 closing plenary (2/2)
Tdoc | Title | Source
S5-176099 | Rel-14 CR 28.518 Update the reference to ETSI GS NFV-SOL 002 | Huawei
S5-176345 | Rel-14 TS 28.528 Update References to ETSI NFV SOL specifications | Nokia
S5-176223 | Rel-15 CR 28.659 Adding attribute of IOC EUtranGenericCell to support SON for AAS deployment management | Nokia
S5-176438 | Rel-15 CR 28.628 Add SON for AAS management description and attributes | Nokia
S5-176439 | Rel-15 CR 28.629 Adding SON for AAS deployment management attributes | Nokia

## Slide 8
Documents endorsed
For approval by SA5 closing plenary
TDoc | Title | Source
S5-176163 | Collection Period correction for MDT M3 measurement in eUTRAN | Ericsson
S5-176523 | Input from ATIS NRSC to 3GPP TSG SA WG5 Drop in Registered Users Metric | ATIS
S5-176285 | Recommendations on time management in OAM&P SWG | SA5 Vice Chairman
S5-176331 | Organization of 5G Management and Orchestration WIDs | Ericsson
S5-176408 | Attributes for QoE measurement collection | Ericsson

## Slide 9
Rel-15 OAM&P WIs (1/9)
Work Item | Control and monitoring of Power, Energy and Environmental (PEE) parameters in Radio Access Networks (RAN) |  | PEE_CMON
 |  |  | 760055
Rapporteur | ORANGE | Percentage of completion | 40% -> 80%
Target | SA#79 – March 2018 | Main TSs | TS 28.304, 28.305, 28.306
Summary of progress | • Draft TS 28.304 (Stage 1) is almost completed. An editorial cleanup has been made and the remaining editor’s note has been removed; • Draft TS 28.305 (Stage 2): all definitions for solutions 1 and 2 are done; • Draft TS 28.306 (Stage 3): O SS definitions for solution 1 are done, O REST SS definitions for solution 2: a proposal has been made and approved in principle (some revisions to be made). It is not complete yet but it was agreed to pursue further in this direction in the absence of a TS on template, guidelines, best practices. It was mentioned that this work done here for the PEECMON IRP will serve as input for the future Work Item on REST SS; • Draft CRs to existing specs: O for solution 1: draft CR to TS 28.622 has been approved, O for solution 2, draft CRS to TS 32.425 (E-UTRAN), 32.405 (UTRAN) and 52.402 (GERAN) have been approved. • Remaining work to be done: O update approved Draft CRs to actual CRs O produce CR to TS 28.623 (Generic NRM IRP - SS) O complete TS 28.306 (missing REST SS definitions) |  | 
Outstanding issues | None |  | 
Documents | pCRs, DraftCRs. Draft TS 28.304, 28.305, 28.306 to be sent to SA#78 for Information. |  | 

## Slide 10
Rel-15 OAM&P WIs (2/9)
Work Item | Management of QoE measurement collection |  | QOED
 |  |  | 760058
Rapporteur | Ericsson | Percentage of completion | 10% -> 15%
Target | SA#80 – June 2018 | Main TSs | TS 28.404, 28.405, 28.406, 28.307, 28.308, 28.309
Summary of progress | The use case Collecting QoE information from a specific end user service type in 28.404 was corrected. The attributes in the container specified in 3GPP TS 26.247 and needed management attributes are analysed. There are attributes that seems to be not needed and some are overlapping. Therefore, an LS is to be produced to solve the found issues in the same way in all affected WGs. |  | 
Outstanding issues | None. |  | 
Documents | pCR LS Out to RAN3. |  | 

## Slide 11
Rel-15 OAM&P WIs (3/9)
Work Item | Management of Network Slicing in Mobile Networks, Concepts, Use cases and Requirements |  | NETSLICE
 |  |  | 760066
Rapporteur | Ericsson | Percentage of completion | 25% -> 40%
Target | SA#80 – June 2018 | Main TS | TS 28.530
Summary of progress | As input to the meeting there where 44 contributions of which 1 was discussion paper and 1 LS. All contributions where treated. The group discussed background, concepts, use cases and requirements Many discussions about roles and actors, clarifying various use cases Most of the contributions addressed use cases and requirements The TR 28.801 is used as source for many contributions |  | 
Outstanding issues | None. |  | 
Documents | pCRs |  | 

## Slide 12
Rel-15 OAM&P WIs (4/9)
Work Item | Provisioning of network slicing for 5G networks and services |  | NETSLICE-PRO_NS
 |  |  | 760065
Rapporteur | Huawei, Nokia | Percentage of completion | 5% -> 15%
Target | SA#80 – June 2018 | Main TS | TS 28.531
Summary of progress | The group discussed several use cases/requirements related to provisioning of NSI and NSSI. The revisions need to be checked in OAM plenary. There are several modelling contributions (S5-176128, S5-176194, S5-176288) need to treated together, it is suggested to do email discussion on the slice mgmt. model topic before next meeting and try to make a proposal. The WID may need to be updated to reflect the increased scope as provisioning of 5G networks and network slicing depending on the discussion result of Organization of 5G Management and Orchestration WIDs. There are several modelling contributions (S5-176128, S5-176194, S5-176288) needing to be treated together, it is suggested to do email discussion on the slice mgmt model topic before next meeting and try to make a proposal |  | 
Outstanding issues | None |  | 
Documents | pCRs |  | 

## Slide 13
Rel-15 OAM&P WIs (5/9)
Work Item | Self-Organizing Networks (SON) for Active Antenna System (AAS) deployment management |  | OAM_SON_AAS
 |  |  | 770034
Rapporteur | Nokia | Percentage of completion | 50% -> 80%
Target | SA#80 - June 2018 | Main TSs | TS 28.627, TS 28.628, TS 28.629, TS 28.658, TS 28.659
Summary of progress | During this meeting, the group has discussed 3 input CRs and 1 work item summary proposal, 1 CR has been approved, while the other 2 need revision for further approval. The 3 CRs intends to implement the SON for AAS management support into existing TSs for SON NRM IRP (TS 28.628, 28.629) and E-UTRAN NRM IRP (TS 28.659). The discussion on these 3 CRs achieves following progress: The group agreed to update the E-UTRAN NRM IRP stage 3 TS to adopt new attribute on MOC EUtranGenericCell. Focus on revised CR for TS 28.628 (which is based on SA5 approved CR in last meeting, but haven’t approved by SA plenary), the group discuss further on the SON Target setting and assessment used for AAS. |  | 
Outstanding issues | None |  | 
Documents | Approved Rel-15 CRs: S5-176223 |  | 

## Slide 14
Rel-15 OAM&P WIs (6/9)
Work Item | Management of 5G networks that include virtualized network functions (preliminary work before WID approval by SA) |  | M5GNFV
 |  |  | TBD
Rapporteur | Intel | Percentage of completion | 0% -> 0%
Target | SA#80 - June 2018 | Main TSs | 28.500, 28.510-13, 28.515-18, 28.520-23, 28.525-28
Summary of progress | No session at this meeting due to lack of time. |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 15
Rel-15 OAM&P WIs (7/9)
Work Item | Network Resource Model (NRM) Integration Reference Point (IRP) for 5G network functions management (preliminary work before WID approval by SA) |  | NTM5GNF
 |  |  | TBD
Rapporteur | Nokia | Percentage of completion | 0% -> 0%
Target | SA#80 - June 2018 | Main TSs | New TS 28.xya-d 28.657-9, 28.707-9
Summary of progress | No session at this meeting due to lack of time. |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 16
Rel-15 OAM&P WIs (8/9)
Work Item | Fault Supervision for 5G network and network slicing (preliminary work before WID approval by SA) |  | FS-5G_NS
 |  |  | TBD
Rapporteur | ZTE | Percentage of completion | 0% -> 0%
Target | SA#80 - June 2018 | Main TSs | New TS 28.XXX 32.111-1/6, 28.515-18
Summary of progress | No session at this meeting due to lack of time. |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 17
Rel-15 OAM&P WIs (9/9)
Work Item | Assurance data and Performance Management for 5G networks and network slicing (preliminary work before WID approval by SA) |  | ADPM-5G_NS
 |  |  | TBD
Rapporteur | Intel, China Mobile | Percentage of completion | 0% -> 0%
Target | SA#80 - June 2018 | Main TSs | 4 New TS 28.XXX 32.425-6, 32.450-1, 32.455
Summary of progress | No session at this meeting due to lack of time. |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 18
OAM&P SIs (1/9)
Study Item | Study on Management and Orchestration Architecture of Next Generation Network and Service |  | FS_NGNS_MOA
 |  |  | 720047
Rapporteur | Huawei | Percentage of completion | 40% -> 100%
Target | SA#78 – Dec. 2017 | Main TR | TR 28.800
Summary of progress | 3GPP SA5 agrees to pursue a micro service based architecture for 5G management architecture. The precise micro-services will be clarified in the normative phase on a requirement basis. |  | 
Outstanding issues | None. |  | 
Documents | pCRs Draft TR 28.800 to be sent to SA#78 for Information and Approval. |  | 

## Slide 19
OAM&P SIs (2/9)
Study Item | Study on management aspects of next generation network architecture and features |  | FS_MAN_NGNAF
 |  |  | 720046
Rapporteur | Nokia Networks | Percentage of completion | 80% -> 100%
Target | SA#78 – Dec. 2017 | Main TR | TR 28.802
Summary of progress | During this meeting, 10 contributions were discussed (1 is approved and others need to be revised for further discussion). As this is the last meeting before the completion deadline, so most of contributions and discussion focus on content clean-up or conclusion and recommendation drafting with following progress: 1) Based on contribution S5-176062, the discussion on NR NRM definitions for gNB with various functional split scenario was spread again, finally the group concluded again that detail NR NRM definitions are needed to be determined in the normative phase. 2) Regarding the EC management, the group agreed that some open issues can be addressed in future. 3) The group agreed to start normative work on 5G Trace management solutions, which is stated in the agreed text in the clause of recommendation. 4) The group agreed to address the SON management and automated management in new study item or work item in the next release. 5) The group has discussed to conclude the TR 28.802 via submitting a presentation sheet for approval in the next SA#78 plenary meeting. |  | 
Outstanding issues | None. |  | 
Documents | pCRs TR 28.802 to be sent to SA#78 for Approval. |  | 

## Slide 20
OAM&P SIs (3/9)
Study Item | Study on Management aspects of selected IoT-related features |  | FS_OAM_IOT
 |  |  | 730055
Rapporteur | Cisco | Percentage of completion | 38% -> 45%
Target | SA#79 – March 2018 | Main TR | TR 32.857
Summary of progress | The following aspects were addressed: Action items recorded in the S5-175028 (Minutes of Study on Management aspects of selected IoT-related features): to confirm the number of required measurement sets and include a clarification statement into the TR, to clarify and confirm on whether NB-IoT devices are included under the “Non-eMTC” category of devices, The notes provided in the TR to address the above were agreed, Revision to be provided to address comments asking to add abbreviations and changes to refer to eMTC as devices. Text proposal for Conclusion clause of the TR has been discussed and agreed. |  | 
Outstanding issues | None. |  | 
Documents | pCRs |  | 

## Slide 21
OAM&P SIs (4/9)
Study Item | Study on a RESTful HTTP-based Solution Set |  | FS_OAM_RESTFUL
 |  |  | 730057
Rapporteur | Nokia Networks | Percentage of completion | 95% -> 100%
Target | SA#78 – Dec. 2017 | Main TR | TR 32.866
Summary of progress | The design patterns were completed and numerous recommendations added. Editor’s notes were resolved. |  | 
Outstanding issues | None. |  | 
Documents | pCRs TR 32.866 to be sent to SA#78 for Approval. |  | 

## Slide 22
OAM&P SIs (5/9)
Study Item | Study on management aspects of virtualized network functions that are part of the NR |  | FS_MA_RNVNF
 |  |  | 730056
Rapporteur | Intel | Percentage of completion | 90% -> 100%
Target | SA#78 - Dec. 2017 | Main TR | TR 32.864
Summary of progress | The group discussed and agreed a couple pCRs to address comments received from Edithelp. The group agreed the presentation sheet for sending TR 38.864 to SA plenary for approval. |  | 
Outstanding issues | TR 38.864 to be sent to SA plenary for Approval. |  | 
Documents | pCRs |  | 

## Slide 23
OAM&P SIs (6/9)
Study Item | Study on OAM aspects of LTE and WLAN integration |  | FS_OAM_LWI
 |  |  | 760056
Rapporteur | Intel | Percentage of completion | 30% -> 50%
Target | SA#79 – March 2018 | Main TR | TR 32.868
Summary of progress | The new UC on PM on XwAP procedures for non-collocated LWA was agreed. The new UC on PM on RRC procedures for LWA was agreed. The new UC on Add UC on configuration of mobility set for LWIP was agreed. The new UC on UC on PM on user data transmission via WLAN for LWIP was agreed. The new UC on UC on PM on RRC procedures for LWIP was agreed. The new UC on UC on FM for LWIP was discussed and postponed to OAM closing plenary. The draft TR will not be ready for information in Dec 2017. |  | 
Outstanding issues | None. |  | 
Documents | pCRs |  | 

## Slide 24
OAM&P SIs (7/9)
Study Item | Study on network policy management for mobile networks based on NFV scenarios |  | FS_NETPOL
 |  |  | 760059
Rapporteur | China Mobile | Percentage of completion | 25% -> 30%
Target | SA#80 – June 2018 | Main TR | TR 32.871
Summary of progress | 4 contributions were addressed, involving: concepts update, policy verification point is introduced management architecture, UC modifications based on the concept update, Adding confliction detection concept. |  | 
Outstanding issues | None |  | 
Documents | pCRs |  | 

## Slide 25
OAM&P SIs (8/9)
Study Item | Study on system and functional aspects of Energy Efficiency (EE) in 5G networks |  | FS_EE_5G
 |  |  | 760064
Rapporteur | ORANGE | Percentage of completion | 20% -> 40%
Target | SA#80 – June 2018 | Main TR | TR 32.972
Summary of progress | Two pCRs have been discussed: S5-176063 (Defining and collecting EE KPI for 5G networks), on the new issues in defining and collecting measurements in 5G networks at various levels: VNF, NG-RAN, NGC, network slice (subnet) level, network slice level; S5-176222 (Introducing Energy Aware States in 5G Network Functions), providing a view on how ETSI GAL API could be used in the context of 5G networks. Both pCRs will be revised, due to comments received during the session. |  | 
Outstanding issues | None |  | 
Documents | pCRs |  | 

## Slide 26
OAM&P SIs (9/9)
Study Item | Study on integration of ONAP DCAE and 3GPP management architecture (preliminary work before WID approval by SA) |  | FS_ONAPDCAE
 |  |  | TBD
Rapporteur | AT&T, Orange | Percentage of completion | 0% -> 0%
Target | SA#81 – Sept. 2017 | Main TR | TR 28.9bc
Summary of progress | No session at this meeting due to lack of time. |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 27: TRs / TSs to be sent to SA#78
Tdoc | Title | Source | Sent for
TR 28.800 | Study on management and orchestration architecture of next generation network and service | Huawei | Information and Approval
TR 28.802 | Study on management aspects of next generation network architecture and features | Nokia | Approval
TR 32.864 | Study on management aspects of virtualized network functions that are part of the NR | Intel | Approval
TR 32.866 | Study on a RESTful HTTP-based solution Set (SS) | Nokia | Approval
TR 32.880 | Study on implementation for the partitioning of Itf-N | China Mobile | Approval
TS 28.304 | Control and monitoring of Power, Energy and Environmental (PEE) parameters Integration Reference Point (IRP); Requirements | ORANGE | Information
TS 28.305 | Control and monitoring of Power, Energy and Environmental (PEE) parameters Integration Reference Point (IRP); Information Service (IS) | ORANGE | Information
TS 28.306 | Control and monitoring of Power, Energy and Environmental (PEE) parameters Integration Reference Point (IRP); Solution Set (SS) definitions | ORANGE | Information

## Slide 28: TRs / TSs to be sent to Edithelp
Tdoc | Title | Source
TS 28.304 | Control and monitoring of Power, Energy and Environmental (PEE) parameters Integration Reference Point (IRP); Requirements | ORANGE
TS 28.305 | Control and monitoring of Power, Energy and Environmental (PEE) parameters Integration Reference Point (IRP); Information Service (IS) | ORANGE
TS 28.306 | Control and monitoring of Power, Energy and Environmental (PEE) parameters Integration Reference Point (IRP); Solution Set (SS) definitions | ORANGE

## Slide 29: Thank you!