## Slide 1: SA5 CH SWG Exec Report SA5#119, 14- 18 Mai 2018 La Jolla, US
Maryse GARDELLA, SWG Chair, Nokia

## Slide 2: Administrative aspects
Future meetings
  SWG CH group will start on Monday Q1 and use Friday Q1 morning for the coming SA5 meetings
  June ad-hoc organization to be clarified (deadlines for contributions, decision power/level (SWG or SA5).

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | ReplyIn
S5-183249 | Reply LS from CT4 cc SA5 on Differentiation of LTE-M (eMTC) traffic from other LTE data traffic | C4-183278 | Noted | 
S5-183252 | Reply LS from RAN3 to SA5 on Differentiation of LTE-M (eMTC) traffic from other LTE data traffic | R3-182505 | Noted | 

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-183497 | LS on Addition of AVP code definitions | CT4 | CT3 | 

## Slide 5
New or revised Work Items / Study Items
For approval by SA5 closing plenary
TDoc | Title | Source
S5-183352 | New WID on Charging for IMS over 5G System Architecture Phase 1 | Nokia, Nokia Shanghai Bell
TDoc | Title | Source
S5-183570 | Rel-15 CR TS 32.240 Introduce IMS over 5G | Nokia, Nokia Shanghai Bell
S5-183568 | Rel-15 CR TS 32.260 Introduce IMS over 5GS | Nokia, Nokia Shanghai Bell
S5-183569 | Rel-15 CR TS 32.299 Introduce IMS over 5GS | Nokia, Nokia Shanghai Bell
S5-183571 | Rel-15 CR TS 32.298 Introduce IMS over 5GS | Nokia, Nokia Shanghai Bell
Preliminary agreed CRs "DUMMY" WI Code and WID 100% completed

## Slide 6
Charging Maintenance and Rel-15 small Enhancements CRs for approval by SA5 closing plenary
TDoc | Title | Source

## Slide 7
Rel-15 CH WIs (1/6)
Work Item | Data Charging in 5G System Architecture Phase 1 |  | 5GS_Ph1-DCH
 |  |  | 780035
Rapporteur | Nokia | Percentage of completion | 30% -> 60%
Target | SA#80 – June 2018 | Main TSs | TS 32.240, TS 32.255
Summary of progress | pCRs for draft TS 32.255 5G data connectivity charging were approved on: Improvement of triggers description for PDU session converged charging, and description on provisioning of these triggers. Interworking with EPC: architecture, flows Roaming Home Routed: architecture, flows, new "Qos based charging" for inter-Operator settlements CDR description for 5G PDU session Charging information structure for quota management and usage reporting in converged charging Service continuity (SSC modes 2 and 3) CDRs generation by CHF Charging identifier (for correlation) description CRs to TS 32.240 refinement on converged charging definition, and offline charging in converged charging system |  | 
Outstanding issues | None |  | 
Documents | CRs TS 32.240 (S5-185367, S5-185368), pCRs TS 32.255, S5-183482 (Exception sheet), TS 32.255 for information (S5-183386) |  | 

## Slide 8
Rel-15 CH WIs (2/6)
Work Item | Service Based Interface for 5G Charging |  | 5GS_Ph1-SBI_CH
 |  |  | 780034
Rapporteur | Huawei, China Mobile | Percentage of completion | 30% -> 55%
Target | SA#80 – June 2018 | Main TSs | TS 32.240, TS 32.290, TS 32.291, TS 32.298
Summary of progress | pCRs for TS 32.290 "Telecommunication management; Charging management; 5G system; Services, operations and procedures of charging using Service Based Interface (SBI)" : New Event based Charging scenario Common Charging information struture for generic converged charging. Nchf_ConvergedCharging_Notify service operation definition pCRs for TS 32.291"5G system; Charging Services, stage 3"expected to follow CT4/CT3 TS skeleton (based on current examples) introduced preliminary description on: Bindings of CDR parameters, Information Element and Attributes Notification API definition POST method selection for all cases, Removal use of PATCH method Data types, also those re-used from CT4 TS 29.571 |  | 
Outstanding issues | None |  | 
Documents | pCRs to TS 32.290, pCRs TS 32.291, S5-183496 (Exception sheet), TS 32.290 sent for information and approval (S5-183490) |  | 

## Slide 9
Rel-15 CH WIs (3/6)
Work Item | Charging Aspects of Northbound APIs for SCEF-SCS/AS Interworking |  | NAPS-CH
 |  |  | 760063
Rapporteur | Huawei | Percentage of completion | 50% -> 100%
Target | SA#80 – June 2018 | Main TSs | TS 32.254, 32.240, 32.299, 32.298, 32.297
Summary of progress | Introduction of supported-Feature mechanism in TS 32.254 as a new Rel-15 "NAPS-CH" service, and corresponding AVP is TS 32.299 |  | 
Outstanding issues | None |  | 
Documents | pCR TS 32.254, CR TS 32.298 (S5-183353), CR TS 32.299 (S5-183361), TS 32.254 sent for information and approval (S5-183355) |  | 

## Slide 10
Rel-15 CH WIs (4/6)
Work Item | Forward compatibility for 3GPP Diameter Charging Applications |  | FWDCA
 |  |  | 790016
Rapporteur | Nokia | Percentage of completion | 0% -> 100%
Target | SA#80 – June 2018 | Main TSs | TS 32.251, TS 32.277, TS 32.299
Summary of progress | The supported feature generic mechanism description which will be used by all domain/sub-system/service charging from Rel-15, is introduced in TS 32.299, also with the corresponding AVPs (including Experimental-Result Code newly used over Ro and Rf). - PS charging Features introduced in Rel-15 (EDCE5-CH, eFMSS_CH, WAEPC_CH_Untrusted, WAEPC_CH_trusted) are specified to support the mechanism - ProSe charging Rel-15 ProSe_WLAN_DD-CH Feature introduced in Rel-15 is specified to support the mechanism |  | 
 | None |  | 
Documents | CRs TS 32.299 (S5-183079, S5-183356, S5-183357), CR TS 32.251 (S5-183358), CR TS 32.277 (S5-183359) |  | 

## Slide 11
Rel-15 CH WIs (5/6)
Work Item | Diameter Overload Control for Charging |  | DOCME_CH
 |  |  | 790017
Rapporteur | Ericsson | Percentage of completion | 10% -> 10%
Target | SA#80 – June 2018 | Main TSs | TS 32.299
Summary of progress | No input. |  | 
Outstanding issues | None |  | 
Documents | Exception sheet (S5-183362) |  | 

## Slide 12
Rel-15 CH WIs (6/6)
Work Item | Charging aspects of WLAN access in EPC |  | WAEPC_CH
 |  |  | UID_790018
Rapporteur | Nokia | Percentage of completion | 80% -> 100%
Target | SA#80 – June 2018 | Main TSs | TS 32.251, TS 32.260, TS 32.299, TS 32.298
Summary of progress | The description of location information for trusted and untrusted in IMS charging were introduced in TS 32.260, and corresponding description for TS 32.299 AVPs and CDRs TS 32.298 CDR fields. |  | 
Outstanding issues | None |  | 
Documents | CR 32.260 (S5-183042), CRs TS 32.299 (S5-183363), CRs TS 32.298 (S5-183364, S5-183365, S5-183366) |  | 

## Slide 13
SIs (1/1)
Study Item | Study on Volume Based Charging Aspects for VoLTE |  | FS_VBCLTE
 |  |  | 760060
Rapporteur | China Mobile | Percentage of completion | 70% -> 100%
Target | SA#80– June 2018 | Main TR | TR 32.848
Summary of progress | The study was concluded for: - Support of the identifiers of caller and callee: standardize the solution clause 7.1; - Support of CAT: standardize the solution clause 7.2; - Support status of VoLTE service delivery: standardize the solution clause 7.4; - Support of 3PTY conference, HOLD and CW: standardize the solution clause 7.5. And a description of the corresponding normative work needed in SA5, and CT3 was provided. |  | 
Outstanding issues | None |  | 
Documents | pCRs TR 32.848, TR 32.848 sent for information and approval (S5-183567) |  | 

## Slide 14: TRs / TSs to be sent to SA#80
Tdoc | Title | Source | Sent for
S5-183355 | TS 32.254: "Exposure function Northbound Application Program Interfaces (APIs) charging" | Huawei Technologies Co. Ltd. | Information and Approval
S5-183386 | TS 32.255: "5G Data connectivity domain charging" | Nokia, Nokia Shanghai Bell | Information
S5-183490 | TS 32.290: "Services, operations and procedures of charging using Service Based Interface (SBI)" | China Mobile, Huawei Technologies Co. Ltd. | Information and Approval
S5-183567 | TR 32.848: "Study on Volume based charging aspects for Voice Over LTE (VoLTE)" | China Mobile | Information and Approval

## Slide 15: Thank you!