## Slide 1: SA5 OAM&P SWG Exec Report SA5#120, 20 – 24 August 2018 Belgrade, Serbia
Jean-Michel CORNILY, SA5 Vice-Chair, ORANGE
Christian TOCHE, SA5 Vice-Chair, Huawei

## Slide 2: Incoming LSs (1/2)
Tdoc | Title | Source | Decision | ReplyIn
S5-185043 | LSout to various organisations on usage of NFV Specifications | ETSI ISG NFV | Postponed | 
S5-185045 | Resubmitted LS from RAN2 to SA5 on Bluetooth/WLAN measurement collection in MDT | R2-1808793 | Noted | 
S5-185047 | LS from RAN2 to SA5 on L2 measurements | R2-1810957 | RepliedTo | S5-185403
S5-185048 | Reply LS cc SA5 on adding new service type in QMC reporting | R3-183320 | Noted | 
S5-185049 | Reply LS from SA2 cc SA5 on LS to 3GPP on QoS Prediction | S2-185846 | Noted | 
S5-185051 | Ls from SA2 to SA5 on Data Analytics in SA WG2/NWDAF | S2-187617 | RepliedTo | S5-185404

## Slide 3: Incoming LSs (2/2)
Tdoc | Title | Source | Decision | ReplyIn
S5-185052 | Resubmitted Reply LS from SA4 to SA5 on Attributes for QoE measurement collection | S4-180240 | Postponed | 
S5-185054 | LS from ITU-T SG15 to SA5 on cooperation on REST-based network management framework | ITU-T SG15 | Postponed | 
S5-185365 | Reply LS to S5-1812392 on adding measurements on average number of total active UEs (R2-1809158; to: SA5; cc: -; contact: Huawei) | R2-1809158 | RepliedTo | S5-185402
S5-185401 | Reply LS to S5-184272 on Further Information About IETF Work Relevant to Network Slicing (IETF_LS_180814; to: SA5; cc: -; contact: IETF L2SM WG chairman | IETF | Postponed | 
S5-185451 | Reply LS to S5-182574, S5-193622, S5-184337 on L2 measurements (R3-185114; to: SA5, RAN2; cc: -; contact: Ericsson) | R3-185114 | RepliedTo | S5-185560

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-185594 | Reply to: Reply LS to S5-1812392 on adding measurements on average number of total active UEs (R2-1809158; to: SA5; cc: -; contact: Huawei) | RAN2 |  | S5-185365
S5-185585 | Reply to: LS from RAN2 to SA5 on L2 measurements | RAN2 | RAN3 | S5-185047
S5-185404 | Reply to: Ls from SA2 to SA5 on Data Analytics in SA WG2/NWDAF | SA2 |  | S5-185051
S5-185560 | Reply to R3-185114 = S5-185451 on L2 measurements (to: RAN3; cc: RAN2; contact: Ericsson) | RAN3 | RAN2 | S5-185451

## Slide 5
New Work Items / Study Items
TDoc | Type | Title | Source
S5-185586 | WID new | New WID on energy efficiency in 5G networks | Orange
S5-185455 | SID new | SID Study on 5G network and network slicing tenant management | Huawei
S5-185610 | WID new | WID Intent driven management service for mobile network | Huawei
S5-185616 | WID new | New WID on Enhancement of performance assurance For email approval | Intel, China Mobile
S5-185589 | WID new | New WID on OAM aspects of LTE and WLAN integration | Intel
S5-185590 | WID new | New WID network policy management for mobile networks based on NFV scenarios | China Mobile
S5-185617 | WID new | WID for service management | Ericsson
S5-185591 | WID new | WID Methodology for 5G management specifications | Ericsson
S5-185618 | SID new | New SID on Self-Organizing Networks (SON) for 5G networks | Intel

## Slide 6
Revised Work Items / Study Items
TDoc | Type | Title | Source
S5-185539 | WID revised | Revised WID Management and orchestration of 5G networks and network slicing | Ericsson
S5-185564 | WID revised | Revised WID Provisioning of 5G networks and network slicing | Huawei
S5-185100 | WID revised | Revised WID Network Resource Model (NRM) for 5G networks and network slicing | Nokia
S5-185555 | WID revised | Revised WID on Fault supervision for 5G network and network slicing | ZTE
S5-185449 | WID revised | Revised WID on Performance assurance for 5G networks including network slicing | Intel, China Mobile
S5-185568 | SID revised | Revised SID on System and functional aspects of Energy Efficiency in 5G networks | Orange

## Slide 7
OAM&P Maintenance and Rel-16 small Enhancements
CRs for approval by SA5 closing plenary
TDoc | Title | Source
S5-185299 | R15 CR 28658 Wrong terminology | Ericsson
S5-185593 | Rel-16 CR 32.425 Add definition of UE active numbers related measurements | Huawei, China Telecom
S5-185595 | R15 CR 28.701 Align terminology | Ericsson

## Slide 8
Documents endorsed by OA&M SWG
< | Title | Source
S5-185063 | Rel-15 28.541 Remove colour in UML diagrams | Ericsson
S5-185524 | 5G management specification titles | SA5 OAM SWG chairman

## Slide 9
Rel-15 OAM&P WIs (1/8)
Work Item | Management and orchestration of 5G networks and network slicing |  | NETSLICE
 |  |  | 760066
Rapporteur | Ericsson | Percentage of completion | 90% -> 100%
Target | SA#81 – Sept. 2018 | Main TS | TS 28.530, 28.532, 28.533
Summary of progress | As input to the meeting, there were 45 contributions: for TS 28.533 (Architecture framework), there were 18 contributions, for TS 28.530 (Concepts, use cases and requirements), there were 4 contributions, for TS 28.532 (Generic Management services), there were 21 contributions, there were 2 contributions concerning the WI. 26 pCRs were approved. |  | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | Revised WID Management and orchestration of 5G networks and network slicing (S5-185539) Presentation sheet for 28.530 (S5-185525) Presentation sheet for 28.532 (S5-185155) Presentation of TS 28.533 to SA for approval (S5-185621) |  | 

## Slide 10
Rel-15 OAM&P WIs (2/8)
Work Item | Provisioning of 5G networks and network slicing |  | NETSLICE-PRO_NS
 |  |  | 760065
Rapporteur | Huawei, Nokia | Percentage of completion | 90% -> 100%
Target | SA#81 – Sept. 2018 | Main TS | TS 28.531
Summary of progress | The group discussed: and agreed some clean-up proposals for the final draft TS 28.531 the operations for provisioning management service and some procedures clean-up contributions. network slice priority and the update of UC/Requirement/Procedure for creation of a 3GPP NF and agreed the revision of procedure of network slice capacity planning the revised WID Provisioning of 5G networks and network slicing and agreed to send the draft TS 28.531 to SA for Approval. 12 pCRs were approved. |  | 
Outstanding issues |  |  | 
Documents for approval by SA5 | Revised WID Provisioning of 5G networks and network slicing (S5-185564) Presentation of TS 28.531 to SA for Approval (S5-185565) |  | 

## Slide 11
Rel-15 OAM&P WIs (3/8)
Work Item | Network Resource Model (NRM) for 5G networks and network slicing |  | NETSLICE-5GNRM
 |  |  | 780037
Rapporteur | Nokia | Percentage of completion | 80% -> 100%
Target | SA#81 – Sept. 2018 | Main TSs | TS 28.540, 28.541
Summary of progress | As input to the meeting there were 42 contributions; 5 contributions for NRM Stage (28.540) and 37 contributions for NRM Stage 2 and 3 definition (28.541), two of which were discussion papers. All contributions were treated. During this meeting, the contributions and discussion were focused on: Providing YANG based SS definition for NRM Stage 3, further refinement is under investigation Adding Network Slicing support in NRM Stage 1, 2, 3; nearing completion Cleaning-up NRM Stage 2 and 3 definition and keep Stage 3 definition to align with Stage 2; nearing completion Adding common notification definition; completed Raising several new requirements for NRM; under discussion 26 pCRs were approved. |  | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | Revised WID Network Resource Model (NRM) for 5G networks and network slicing (S5-185100) Presentation of TS 28.540 for approval (S5-185600) Presentation of TS 28.541 for approval (S5-185604) 4 CRs – see next slide |  | 

## Slide 12
Network Resource Model (NRM) for 5G networks and network slicing
CRs agreed by OAM SWG
TDoc | Title | Source
S5-185093 | CR 28.657 Add requirement to support ng-eNB management | Nokia, Nokia Shanghai Bell
S5-185605 | CR 28.658 Update E-UTRAN IS definitions to support ng-eNB management | Nokia, Nokia Shanghai Bell
S5-185096 | CR 28.709 Update EPC SS definitions to support management of EN-DC and 5G interworking | Nokia, Nokia Shanghai Bell
S5-185295 | Rel-15 CR 28.659 Update E-UTRAN SS definitions to support ng-eNB management | Nokia, Nokia Shanghai Bell

## Slide 13
Rel-15 OAM&P WIs (4/8)
Work Item | Fault Supervision for 5G networks and network slicing |  | NETSLICE-FS5G
 |  |  | 780041
Rapporteur | ZTE | Percentage of completion | 80% -> 100%
Target | SA#81 – Sept. 2018 | Main TSs | TS 28.545
Summary of progress | 19 contributions have been addressed during the sessions, and the discussed topics include: Cleanup of 28.545 Procedure of subscribe/notify RESTful/OpenAPI solutions for fault supervision Revised WID for fault supervision Presentation sheet for information and approval of TS 28.545 5 pCRs were approved. |  | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | Revised WID on Fault supervision for 5G network and network slicing (S5-185555) Presentation of TS.28.545 to SA for approval (S5-185556) |  | 

## Slide 14
Rel-15 OAM&P WIs (5/8)
Work Item | Assurance data and Performance Management for 5G networks and network slicing |  | NETSLICE-ADPM5G
 |  |  | 780038
Rapporteur | Intel, China Mobile | Percentage of completion | 60% -> 100%
Target | SA#81 – Sept. 2018 | Main TSs | TS 28.550, 28.552, 28.554
Summary of progress | 53 contributions have been discussed. TS 28.550: createMeasurementJob clarification, Update on MDAS, RESTful solution for MDAS for coverage hole detection, Clarification on the PM data reporting, Add Restful SS for performance assurance services, Add performance data file XML schema, Further clarification relating to the definifition of management Analytical KPI(s), Add concept for performance assurance, Update UC and requirements on management data analytics, TD PM Control, Add detectCoverageHole operation for MDAS CCO service TS 28.554: management data analytical KPIs on RAN condition, management data analytical KPIs on cell composite load, management data analytical KPI - predicted traffic volume, management data analytical KPI - resource utilization tendency, KPI definition of registered subscribers to UDM of single network slice instance, RAN UE Throughput KPI update, Update based on LS reply | TS 28.552: concept for assurance data, Use Case and Measurements related to DL UE throughput of Split Bear, registration procedure related measurements for AMF, 5G registration measurement, PDU session creation measurements for SMF, AM policy association establishment related measurements for PCF, SM policy association establishment related measurements for PCF, event exposure related measurements for NEF, NF service registration related measurements for NRF, NF performance measurements related to VR, Update the e2e performance measurements, measurement of registration subscribers, Scope and References update, Add definitions, IP Latency measurement update, Number of UE Context Release Request measurements update, Packet Delay measurements update, Packet drop measurements update, Packet loss measurements corrections and update, PRB Usage measurements update, RRC connection number measurements update, UE throughput measurements update, Discussion paper on UE throughput Measurement, Use Case and Measurements related to DL fully buffered UE throughput 27 pCRs were approved. | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | Revised WID on Performance assurance for 5G networks including network slicing (S5-185449) Presentation of TS 28.550 for approval (S5-185561) Presentation of TS 28.552 for approval (S5-185611) Presentation of TS 28.554 (S5-185559) |  | 

## Slide 15
Rel-15 OAM&P WIs (6/8)
Work Item | Management and virtualization aspects of 5G networks |  | NETSLICE-MNFV5G
 |  |  | 780039
Rapporteur | Intel | Percentage of completion | 75% -> 100%
Target | SA#81 – Sept. 2018 | Main TSs | TS 28.515, 28.516, 28.520, 28.521, 28.525, 28.527, 28.528
Summary of progress | The group discussed the following contributions: CR to add a procedure to associate a VNF instance with a VNF profile. CR to add a procedure to associate a PNF with a PNF profile. CR Update 5G management architecture to make the pseudo CR to CR. No CR has been agreed. |  | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | None. |  | 

## Slide 16
Rel-15 OAM&P WIs (7/8)
Work Item | REST Solution Sets |  | REST_SS
 |  |  | 780033
Rapporteur | Nokia | Percentage of completion | 90% -> 100%
Target | SA#81 – Sept. 2018 | Main TSs | TS 32.158
Summary of progress | It was agreed to clean up the TS and send it for e-mail approval. Main agreement was to use the term MnS Producer and MnS Consumer instead of IRPAgent and IRPManager. |  | 
Outstanding issues | None |  | 
Documents for approval by SA5 | Presentation Sheet of TS 32.158 for approval (S5-185437) – for email approval |  | 

## Slide 17
Rel-15 OAM&P WIs (8/8)
Work Item | Management Enhancement for EPC CUPS |  | ME_CUPS
 |  |  | 780036
Rapporteur | Huawei | Percentage of completion | 60% -> 80-90%
Target | SA#81 – Sept. 2018 | Main TSs | 
Summary of progress | Meeting received 4 contributions. One CR to add PFCP session management measurements in TS 32.426. One CR to collect all changes from previous meetings to NRM IOC in TS 28.708. One CR to update E-UTRAN NRM IOC for EPC CUPS. One CR to update XML solution set definition in TS 28.709. |  | 
Outstanding issues | This work item is proposed to finish in release 15. WG discusses and expects an exception request to this work item. |  | 
Documents for approval by SA5 | 2 CRs – see next slide. |  | 

## Slide 18
Management Enhancement for EPC CUPS
CRs agreed by OAM SWG
TDoc | Title | Source
S5-185461 | Rel-15 CR Changes for EPC CUPS in E-UTRAN NRM | Huawei
S5-185484 | CR 28.709 SS XML Definition EPC CUPS | Huawei

## Slide 19
Rel-16 OAM&P WIs (1/1)
Work Item | Management of QoE measurement collection |  | QOED
 |  |  | 760058
Rapporteur | Ericsson | Percentage of completion | 25% -> 30%
Target | SA#82 – Dec. 2018 | Main TSs | TS 28.404, 28.405, 28.406, 28.307, 28.308, 28.309
Summary of progress | The solution for sending a notification to the management system when a recording session is started is changed, so that no change is needed in RAN2. Handling at RNC internal handover is specified. Reporting of collected data for UMTS is specified. 4 pCRs were approved. |  | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | None. |  | 

## Slide 20
OAM&P SIs (1/5)
Study Item | Study on system and functional aspects of Energy Efficiency (EE) in 5G networks |  | FS_EE_5G
 |  |  | 760064
Rapporteur | ORANGE | Percentage of completion | 65% -> 85%
Target | SA#81 – Dec. 2018 (previously SA#80 – June 2018) | Main TR | TR 32.972
Summary of progress | Two pCRs were presented: Potential use cases and requirements: approved (Clarification was given on clause 8.1.2.2.4 during offline discussion after the session); Add conclusion: approved after minor revisions The WID description has been revised to reflect the new completion date (June 2018 -> December 2018) and a new supporting company. The Rapporteur clarified that some description of potential solutions is missing to complete the study. This will be proposed via contributions to SA5#121. |  | 
Outstanding issues | None. |  | 
Documents | 2 pCRs were approved. Revised SID on System and functional aspects of Energy Efficiency in 5G networks (S5-185568). Presentation of TR 32.972 to SA for Information (S5-185586) |  | 

## Slide 21
OAM&P SIs (2/5)
Study Item | Study on integration of ONAP DCAE and 3GPP management architecture |  | FS_ONAPDCAE
 |  |  | 780031
Rapporteur | AT&T, Orange | Percentage of completion | 20% -> 35%
Target | SA#83 – March 2019 | Main TR | TR 28.900
Summary of progress | Ten pCRs were submitted and discussed. Three approved, seven to be revised. Approval to restructure TR 28.900 to accommodate CM in scope and to focus 3GPP comparison to 5G only Discussed 3GPP / ONAP architecture positioning, focuses on 3GPP 5G service management architecture Discussed Scope section input Discussed comparison of ONAP vs. 3GPP interface technologies and protocols 9 pCRs were approved (some after revision). |  | 
Outstanding issues | None. |  | 
Documents | pCRs. |  | 

## Slide 22
OAM&P SIs (3/5)
Study Item | Study on protocol enhancement for real time communication |  | FS_PROTIMP
 |  |  | 800037
Rapporteur | Nokia | Percentage of completion | 0% -> 0%
Target | SA#83 – March 2019 | Main TR | TR 28.9xx
Summary of progress | No progress since no contribution at this meeting. |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 23
OAM&P SIs (4/5)
Study Item | Study on integration of ONAP and 3GPP configuration management services for 5G networks |  | FS_ONAPCINT
 |  |  | 800038
Rapporteur | Ericsson | Percentage of completion | 0% -> 5%
Target | SA#83 – March 2019 | Main TR | TR 28.900
Summary of progress | The two following pCRs have been discussed: TR restructuring to include CM aspects Potential positioning of APPC wrt. for 3GPP management services. The 2 pCRs were approved. |  | 
Outstanding issues | None. |  | 
Documents | pCRs |  | 

## Slide 24
OAM&P SIs (5/5)
Study Item | Study on management aspects of edge computing |  | FS_MAN_EC
 |  |  | 800039
Rapporteur | Intel | Percentage of completion | 0% -> 10%
Target | SA#83 – March 2019 | Main TR | TR 28.803
Summary of progress | The group discussed the following contributions: pCR to add a procedure to associate a VNF instance with a VNF profile. pCR to add a procedure to associate a PNF with a PNF profile. pCR Update 5G management architecture to make the pseudo CR to CR. 3 pCRs were approved. |  | 
Outstanding issues | None. |  | 
Documents | pCRs. |  | 

## Slide 25: TRs / TSs to be sent to SA#81
Tdoc | Title | Source | Sent for
S5-185525 | Presentation sheet for 28.530 | Huawei | Approval
S5-185565 | Presentation of TS 28.531 to SA for Approval | Huawei | Approval
S5-185155 | Presentation sheet for 28.532 | Huawei | Information and Approval
S5-185621 | Presentation of TS 28.533 to SA for approval | Ericsson | Information and Approval
S5-185600 | Presentation of TS 28.540 for approval | Nokia | Approval
S5-185604 | Presentation of TS 28.541 for approval | Nokia | Approval
S5-185556 | Presentation of TS.28.545 to SA for approval | ZTE | Information and Approval
S5-185561 | Presentation of TS 28.550 for approval | Intel | Approval
S5-185611 | Presentation of TS 28.552 for approval | Intel | Information and Approval
S5-185559 | Presentation of TS 28.554 | China Mobile | Approval
S5-185437 | Presentation Sheet of TS 32.158 for approval | Nokia | Approval

## Slide 26: Thank you!