## Slide 1: SA5 CH SWG Exec Report SA5#120, 20- 24 August 2018 Belgrade, Serbia
Maryse GARDELLA, SWG Chair, Nokia

## Slide 2: Administrative aspects
Future meetings
  SWG CH group will start on Monday Q1 and use Friday Q1 morning for the coming SA5 meetings

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | ReplyIn
S5-185039 | LS from CT1 to SA5 on Multi-identity and multi-device requirements | C1-184818 | Noted | 
S5-185040 | Resubmitted Reply LS from CT3 to SA5 on Addition of AVP code definitions | C3-183701 | Postponed | 
S5-185041 | LS reply from SA2 ccSA5 to LS on clarification for spending limit control functionality | S2-187579 | Noted | 
S5-185336 | LS reply from SA2 to SA5 on Use of NRF framework by CHF for information | S2-187577 | Replied | S5-185367

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-185367 | Reply LS to SA2 on Use of NRF framework by CHF for information | SA2, CT4 | CT3 | S5-185336

## Slide 5
New or revised Work Items / Study Items
For approval by SA5 closing plenary
TDoc | Title | Source
S5-185368 | New WID on Volume Based Charging Aspects for VoLTE | China Mobile
S5-185638 | New WID on SMS Charging in 5G System Architecture Phase 1 | Nokia, Nokia Shanghai Bell
S5-185483 | Exception sheet WID on SMS Charging in 5G System Architecture Phase 1 | Nokia, Nokia Shanghai Bell

## Slide 6
Charging Maintenance and Rel-16 small Enhancements CRs for approval by SA5 closing plenary
TDoc | Title | Source
S5-185101 | R15 CR 32.298 Update the value of secondary RAT type | China Mobile
S5-185102 | R15 CR 32.299 Update the value of secondary RAT type | China Mobile
S5-185481 | Rel-15 CR 32.298 Add Charging-ID to RAN Secondary RAT Usage Report | Ericsson
S5-185482 | Rel-15 CR 32.299 Add Charging-ID to RAN Secondary RAT Usage Report | Ericsson

## Slide 7
Rel-15 CH WIs (1/3)
Work Item | Data Charging in 5G System Architecture Phase 1 |  | 5GS_Ph1-DCH
 |  |  | 780035
Rapporteur | Nokia | Percentage of completion | 60% -> 100%
Target | SA#80 – June 2018 (exception Sept SA#81) | Main TSs | TS 32.240, TS 32.255, TS 32.297
Summary of progress | pCRs for draft TS 32.255 5G data connectivity charging were approved : Complete structure of 5G data connectivity specific charging information (Nchf and CDRs) (SMF consumer) Roaming QoS Flow Based charging full description Additional flows for SCC mode 3 Introduction of CHF CDR - CHF CDRs for 5G data connectivity (PDU session Flow Based Charging and roaming) Alternative method for partial CDRs generation by CHF CR to TS 32.267 new Bd reference point to Billing domain |  | 
Outstanding issues | None |  | 
Documents | CR TS 32.297 (S5-185373), pCRs TS 32.255, TS 32.255 for Approval (S5-185477) |  | 

## Slide 8
Rel-15 CH WIs (2/3)
Work Item | Service Based Interface for 5G Charging |  | 5GS_Ph1-SBI_CH
 |  |  | 780034
Rapporteur | Huawei, China Mobile | Percentage of completion | 55% -> 100%
Target | SA#80 – June 2018 (exception Sept SA#81) | Main TSs | TS 32.240, TS 32.290, TS 32.291, TS 32.298
Summary of progress | CRs to TS 32.290 "5G system; Services, operations and procedures of charging using Service Based Interface (SBI)" were agreed on: New flow for Notify Nchf_ConvergedCharging service and operations complete definition Use of NRF framework pCRs for TS 32.291"5G system; Charging Services, stage 3" based on 29.501 Template were approved on: Nchf_ConvergedCharging API Resources and Operations (standard POST and custom operations), Data Model, Error Handling OpenAPI specification CRs to TS 32.298 "Charging Data Record (CDR) parameter description" were agreed on: New CHF CDR definition, PDU session and Roaming CHF CDRs (and ASN.1) CR to TS 32.240 for an informative Annex on overall charging architecture |  | 
Outstanding issues | None |  | 
Documents | CRs to TS 32.290 (S5-185342, 388, 390, 391, 392, 393, 395), CRs to TS 32.298 (S5-185469, 470, 471, 472), CR TS 32.240 (S5-185473), pCRs TS 32.291, TS 32.291 sent for information and approval (S5-185475) |  | 

## Slide 9
Rel-15 CH WIs (3/3)
Work Item | Diameter Overload Control for Charging |  | DOCME_CH
 |  |  | 790017
Rapporteur | Ericsson | Percentage of completion | 10% -> 100%
Target | SA#80 – June 2018 (exception Sept SA#81) | Main TSs | TS 32.299
Summary of progress | Diameter Overload Mechanism over Ro interface was completed with agreed CRs: Reacting Node and Reporting Node behavior IETF RFC 7683 OC-OLR AVP is extended with 3GPP Ro specific "3GPP-OC-Specific-Reduction" AVP for considering the rating group and request type. |  | 
Outstanding issues | None |  | 
Documents | CRs to TS 32.299 (S5-185478, S5-185382, S5-185480) |  | 

## Slide 10: TRs / TSs to be sent to SA#81
Tdoc | Title | Source | Sent for
S5-185475 | TS 32.291"5G system; Charging Services, stage 3" | Huawei Technologies Co. Ltd. | Information and Approval
S5-185477 | TS 32.255: "5G Data connectivity domain charging" | Nokia, Nokia Shanghai Bell | Approval

## Slide 11: Thank you!