## Slide 1: SA5 OAM&P SWG Exec Report SA5#121, 8 – 12 October 2018 Kochi, India
Jean-Michel CORNILY, SA5 Vice-Chair, ORANGE

## Slide 2: Incoming LSs (1/2)
Tdoc | Title | Source | Decision | ReplyIn
S5-186047 | Liaison to 3GPP SA5 on Energy Efficiency for 5G | ETSI TC EE | RepliedTo | S5-186375
S5-186049 | Resubmitted LS from IETF to SA5 on Further Information About IETF Work Relevant to Network Slicing | IETF | Noted | 
S5-186051 | Resubmitted Lsout from ETSI NFV (forwarded to SA5) to various organisations on usage of NFV Specifications | ETSI ISG NFV | RepliedTo | S5-186317
S5-186052 | LS from ETSI NFV to SA5 on ETSI starts work on YANG models for Virtualised Network Function and Network Services Descriptor specification | ETSI ISG NFV | Noted | 
S5-186053 | LS from ETSI NFV to SA5 on Clarifications on support of priority of NFV NS in context of Network Slicing | ETSI ISG NFV | RepliedTo | S5-186318
S5-186054 | LSOut reply from ETSI NFV to 3GPP SA5 on connectivity among PNF and VNF instances | ETSI ISG NFV | Noted | 
S5-186058 | LS from SA2 to SA5 on Slice related Data Analytics | S2-189049 | RepliedTo | S5-186487

## Slide 3: Incoming LSs (2/2)
Tdoc | Title | Source | Decision | ReplyIn
S5-186059 | Reply LS from SA3 cc SA5 on Bluetooth/WLAN measurement collection in MDT | S3-182592 | Noted | 
S5-186060 | Resubmitted Reply LS from SA4 to SA5 on Attributes for QoE measurement collection | S4-180240 | Postponed | 
S5-186061 | Resubmitted LS from ITU-T to SA5 on LS on cooperation on REST-based network management framework | ITU-T SG2 | Postponed | 
S5-186062 | LS from ITU-T to SA5 on LS on consent of draft Recommendation Y.3103 (formerly Y.IMT2020-BM) | ITU-T SG13 | RepliedTo | S5-186320
S5-186286 | LS from BBF cc SA5 on Response to 3GPP SA2 liaison S2-189038 on ‘general status of work’ | BBF | RepliedTo | S5-186484

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5-186392 | LS to RAN2 on Data Volume measurements | RAN2 | RAN1, RAN3, SA | 
S5-186321 | LS to SA1 on business roles for 5G networks and network slicing management | SA1 |  | 
S5-186375 | LS reply to ETSI TC EE on energy efficiency of 5G | ETSI EE |  | S5-186047
S5-186317 | Reply to: Resubmitted Lsout from ETSI NFV (forwarded to SA5) to various organisations on usage of NFV Specifications | ETSI NFV |  | S5-186051
S5-186318 | Reply to: LS from ETSI NFV to SA5 on Clarifications on support of priority of NFV NS in context of Network Slicing | ETSI NFV |  | S5-186053
S5-186320 | Reply to: LS from ITU-T to SA5 on LS on consent of draft Recommendation Y.3103 (formerly Y.IMT2020-BM) | ITU-T SG13 | SA1, ITU-T SGx, SA, NGMN, ETSI NFV | S5-186062
S5-186484 | Reply to: LS from BBF cc SA5 on Response to 3GPP SA2 liaison S2-189038 on ‘general status of work’ | BBF |  | S5-186286
S5-186491 | Reply LS on Slice related Data Analytics | SA2 |  | S5-186058

## Slide 5
New Work Items / Study Items
Tdoc | Type | Title | Source
S5-186323 | WID new | New WID on Repository of management service in 5G network management | HUAWEI
S5-186485 | WID new | new WID on NRM enhancements | Nokia Shanghai Bell

## Slide 6
OAM&P Maintenance and Rel-16 small Enhancements
CRs for approval by SA5 closing plenary (1/5)
TDoc | Title | Source
S5-186134 | Rel-15 CR TS 28.531 Update operation names in the procedures of NSI provisioning | Huawei
S5-186135 | Rel-15 CR TS 28.531 Update operation names in the procedures of NSSI provisioning | Huawei
S5-186167 | R15 CR TS 28.532 Correct the subsription resourece related errors | ZTE, China Mobile
S5-186218 | Rel-15 CR 28.532 Add notifyNewSecurityAlarm to notification type table | Ericsson
S5-186220 | Rel-15 CR 28.541 Remove NSSF from the abbreviation | Ericsson
S5-186277 | Rel-15 CR 28.541 Replace symbol for network slice state management | Ericsson
S5-186283 | Rel-15 CR 28530 Align title with TS database | Ericsson
S5-186284 | Rel-15 CR 28554 Align title with TS database | Ericsson
S5-186325 | Update Figure 4.2.1-3 to solve the clash between CR28 and CR30 | Nokia, Nokia Shanghai Bell
S5-186326 | Fix issues raised by EditHelp | Nokia, Nokia Shanghai Bell
S5-186327 | Update 5GC IS to align with TS 23.501 for 5GC architecture | Nokia, Nokia Shanghai Bell
S5-186328 | Update xml SS of NR to align with IS | Nokia, Nokia Shanghai Bell

## Slide 7
OAM&P Maintenance and Rel-16 small Enhancements
CRs for approval by SA5 closing plenary (2/5)
TDoc | Title | Source
S5-186329 | Update JSON SS of NR to align with IS | Nokia, Nokia Shanghai Bell
S5-186330 | Update YANG SS of NR to align with IS | Nokia, Nokia Shanghai Bell
S5-186331 | Update xml SS of 5GC to align with IS | Nokia, Nokia Shanghai Bell
S5-186332 | Update JSON SS of 5GC to align with IS | Nokia, Nokia Shanghai Bell
S5-186333 | Update xml SS of NS to align with IS | Nokia, Nokia Shanghai Bell
S5-186334 | Update JSON SS of NS to align with IS | Nokia, Nokia Shanghai Bell
S5-186335 | Update YANG SS of NS to align with IS | Nokia, Nokia Shanghai Bell
S5-186337 | Rel-15 CR TS 28.552 Remove the redundant measurment of end-to-end latency | Huawei
S5-186338 | Rel-16 CR 28.533 Add concept of service registration and discovery | Huawei
S5-186340 | Rel-15 CR 28.526 Add a procedure to associate an VNF instance with a VNF profile | Intel
S5-186341 | Rel-15 CR 28.526 Add a procedure to associate an PNF with a PNF profile | Intel
S5-186342 | Rel-15 CR TS 28.532 Correction of references | Huawei

## Slide 8
OAM&P Maintenance and Rel-16 small Enhancements
CRs for approval by SA5 closing plenary (3/5)
TDoc | Title | Source
S5-186343 | Rel-15 CR TS 28.532 Correction of the usage of must | Huawei
S5-186344 | Rel-15 CR TS 28.532 Correction of the numbering and title of figures and tables | Huawei
S5-186345 | Rel-15 CR TS 28.531 Complete the reference information and rewording the note | Huawei
S5-186346 | Rel-15 CR TS 28.531 Update operation names in the procedures of NF provisioning | Huawei
S5-186347 | Rel-15 CR TS 28.541 Correct the term sNSSAIList and nRTAC | Huawei
S5-186348 | Rel-15 CR TS 28.541 Update the inheritance hierarchy figure for NR NRM to include BWP IOC and NRSectorCarrier IOC | Huawei
S5-186349 | Rel-15 CR TS 28.541 Change the term nCGI to nCI | Huawei, Ericsson
S5-186350 | Rel-15 CR TS 28.533 Update reference to TS 28.532 | Huawei
S5-186351 | Rel-15 CR TS 28.532 Remove unnecessary Editor's Note and figure | Huawei
S5-186352 | CR CUPS NRM IOC clean up | Huawei
S5-186353 | CR CUPS measurement clean up | HUAWEI
S5-186354 | CR CUPS XML schema update | HUAWEI

## Slide 9
OAM&P Maintenance and Rel-16 small Enhancements
CRs for approval by SA5 closing plenary (4/5)
TDoc | Title | Source
S5-186355 | CR CUPS CORBA schema update | HUAWEI
S5-186356 | R15 CR TS 28.545 Correction for Requirements of Fault Supervision Service | China Mobile
S5-186357 | R15 CR TS 28.532 Update resource URI of alarmCount | China Mobile, ZTE
S5-186358 | R15 CR TS 28.532 change alarmIRP to FaultSupervisionMF | ZTE, China Mobile
S5-186359 | R15 CR TS 28.532 change notificationIRP to notificationMF | ZTE, China Mobile
S5-186360 | CR Rel-15 28662 on frequency band | Ericsson
S5-186361 | CR Rel-15 28663 on frequency band | Ericsson
S5-186362 | CR Rel-15 28541 Correct properties of cell state | Ericsson
S5-186363 | CR Rel-15 28541 Add NR attributes | Ericsson
S5-186366 | CR Rel-15 28662 Modify SectorEquipmentFunction properties to support NR | Ericsson
S5-186367 | CR Rel-15 28663 Modify SectorEquipmentFunction properties to support NR | Ericsson
S5-186405 | Include information about referencers to CM, PM and FM IRPs | Ericsson
S5-186407 | Add missing attribute definition and condition | Ericsson

## Slide 10
OAM&P Maintenance and Rel-16 small Enhancements
CRs for approval by SA5 closing plenary (5/5)
TDoc | Title | Source
S5-186408 | Add missing detail definition for attribute | Ericsson
S5-186409 | CR 32.158 Extend resource representation format descriptions | Nokia, Nokia Shanghai Bell
S5-186411 | Update NR IS definition to align with TS 37.340 for MR-DC | Nokia, Nokia Shanghai Bell, Ericsson
S5-186430 | Rel-15 CR 28.531 Remove release specific information from clause 7.9.1 | Ericsson
S5-186446 | Adding missing attribute, and correction of reference | Ericsson
S5-186474 | Fix outdated reference | Nokia

## Slide 11
Documents endorsed by OA&M SWG
TDoc | Title | Source
S5-186212 | Discussion paper around using MnS | Ericsson
S5-186336 | TD YANG Module or Submodule | Nokia, Nokia Shanghai Bell, Ericsson
S5-186486 | Discussion about how SA5/SA2 _x00B_work together to guarantee slice SLA | China Mobile
S5-186404 | TD Rel-15 TS 28622 Generic NRM IS on Measurement Control | Ericsson
S5-186413 | Priority of NFV NS in context of Network Slicing | Nokia Shanghai Bell, Huawei
S5-186433 | DP on integrating ONAP FM-PM into 3GPP 5G management framework – Subscribe/Notify | AT&T, Deutsche Telekom, Orange, Ericsson, Nokia
S5-186435 | DP on integrating ONAP FM-PM into 3GPP 5G management framework – PM job control | AT&T, Deutsche Telekom, Orange, Ericsson, Nokia
S5-186437 | DP on integrating ONAP FM-PM into 3GPP 5G management framework – PM FM reporting methods | AT&T, Deutsche Telekom, Orange, Ericsson, Nokia
S5-186470 | TD Rel-15 28550-200 on file based solution | Ericsson Inc.,Deutsche Telekom, Nokia, Huawei
S5-186476 | Way forward for MnS discovery | Huawei

## Slide 12
Rel-15 Operations, Administration, Maintenance and Provisioning (OAM&P)
Work Item | Assurance data and Performance Management for 5G networks and network slicing |  | NETSLICE-ADPM5G
 |  |  | 780038
Rapporteur | Intel, China Mobile | Percentage of completion | 100% -> ??%
Target | SA#81 – Sept. 2018 | Main TSs | TS 28.550, 28.552, 28.554
Summary of progress | The group discussed the following contributions: pCR TS 28.550 Update concept for analytical KPI pCR Rel-15 28550-200 stream requirement and stage 2 TD Rel-15 28550-200 on file based solution pCR 28.550 Update the UCs and requirements related to performance data streaming pCR 28.550 Add solution for performance data streaming |  | 
Outstanding issues | Some discussions are ongoing on the streaming concept. |  | 
Documents for approval by SA5 | None. |  | 

## Slide 13
Rel-16 OAM&P WIs (1/7)
Work Item | Management of QoE measurement collection |  | QOED
 |  |  | 760058
Rapporteur | Ericsson | Percentage of completion | 30% -> 35%
Target | SA#82 – Dec. 2018 | Main TSs | TS 28.404, 28.405, 28.406, 28.307, 28.308, 28.309
Summary of progress | MTSI measurements are included in the WI due to LSs from SA4 and RAN2. Information about this work item is to be included in an LS answer to SA2 on Slice related Data Analytics, as SA2 is mention quality of experience. |  | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | None. |  | 

## Slide 14
Rel-16 OAM&P WIs (2/7)
Work Item | Energy efficiency of 5G |  | EE_5G
 |  |  | 810023
Rapporteur | Orange | Percentage of completion | 0% -> 5%
Target | SA#86 – Dec. 2019 | Main TSs | TS 28.310
Summary of progress | TS 28.310 skeleton has been approved Concepts and overview have been discussed and agreed An incoming LS from ETSI TC EE was presented and it replied to A discussion paper was presented as well as a proposed outgoing LS to RAN2 (Cc. RAN1, RAN3, SA) on Data Volume measurements definition in NG-RAN. The LS has been sent (with discussion paper attached). |  | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | None. |  | 

## Slide 15
Rel-16 OAM&P WIs (3/7)
Work Item | OAM aspects of LTE and WLAN integration |  | OAM_LTE_WLAN
 |  |  | 810024
Rapporteur | Intel | Percentage of completion | 0% -> 10%
Target | SA#84 – June 2019 | Main TSs | 
Summary of progress | The group discussed the following contributions: CRs for stage 2 and stage 3 solution for IOCs supporting management of non-collocated LWA in TS 28.622 and 28.623. CRs for stage 2 and stage 3 solution for IOCs supporting management of non-collocated LWA in TS 28.658 and 28.659. CR Rel-16 32.425 Add measurements related to user data transmission on Xw interface for non-collocated LWA. CR Rel-16 32.425 Add measurements related to XwAP procedures for non-collocated LWA. |  | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | CRs – see next slide. |  | 

## Slide 16
OAM aspects of LTE and WLAN integration
CRs for approval by SA5 closing plenary
TDoc | Title | Source
S5-186393 | CR Rel-16 28.658 Add IOCs for managing non-collocated LWA | Intel
S5-186394 | CR Rel-16 28.659 Add IOCs for managing non-collocated LWA | Intel

## Slide 17
Rel-16 OAM&P WIs (4/7)
Work Item | Network policy management for mobile networks based on NFV scenarios |  | NETPOL
 |  |  | 810025
Rapporteur | China Mobile | Percentage of completion | 0% -> 5%
Target | SA#85 – Sept. 2019 | Main TSs | TS 28.311
Summary of progress | During the session, 3 contributions have been discussed: skeleton for 28.311 Scope, and references . |  | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | None. |  | 

## Slide 18
Rel-16 OAM&P WIs (5/7)
Work Item | Methodology for 5G management specifications |  | METHOGY
 |  |  | 810026
Rapporteur | Ericsson | Percentage of completion | 0% -> 25%
Target | SA#83 – March 2019 | Main TSs | TS 32.160
Summary of progress | As input to the meeting, there were 6 contributions covering TS 32.160 skeleton, introduction, scope and table of content, and proposals for updates to 32.156. The group discussed and agreed some updates introducing management services terminology in TS 32.156. The group also discussed the stage 2 template for management service components, NRM and operations and notifications. |  | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | CRs – see next slide. |  | 

## Slide 19
Methodology for 5G management specifications
CRs for approval by SA5 closing plenary
TDoc | Title | Source
S5-186399 | Rel-15 CR 32.156 Add producer - consumer interaction to Annex B | Ericsson
S5-186400 | Rel-15 CR 32.156 Add producer - consumer interaction to Annex F | Ericsson
S5-186401 | Rel-15 CR 32.156 Update example of the generalization relationship | Ericsson

## Slide 20
Rel-16 OAM&P WIs (6/7)
Work Item | Intent driven management services for mobile networks |  | IDMS_MN
 |  |  | 810027
Rapporteur | Huawei | Percentage of completion | 0% -> 10%
Target | SA#84 – June 2019 | Main TSs | TR 28.812, TS 28.312
Summary of progress | The scope, key issues, and use cases have been discussed. The IDM study will clarify the use cases and the relation with SON, IDM and assurance. |  | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | None. |  | 

## Slide 21
Rel-16 OAM&P WIs (7/7)
Work Item | Enhancement of performance assurance for 5G networks including network slicing |  | 5G_SLICE_ePA
 |  |  | 810031
Rapporteur | Intel, China Mobile | Percentage of completion | 0% -> 10%
Target | SA#84 – June 2019 | Main TSs | TS 28.550, 28.552, 28.554
Summary of progress | The group discussed the following contributions: Discussion paper about how SA5/SA2 _x00B_work together to guarantee slice SLA, and Reply LS to SA2 on Slice related Data Analytics CR Rel-16 28.552 Add PDU Session Resource setup and inter-gNB handover related measurements for gNB Discussion paper on collection of e2e latency LS out to RAN3 about providing the necessary information for UE throughput through F1 interface. R16 CR 28.552 Add CQI measurement. pCR Update NF measurement job creation and termination. |  | 
Outstanding issues | None. |  | 
Documents for approval by SA5 | CRs – see next slide. S5-186478: CR Rel-16 28.552 Add PDU Session Resource setup related measurements for gNB - For email approval |  | 

## Slide 22
Enhancement of performance assurance for 5G networks including network slicing
CRs for approval by SA5 closing plenary
TDoc | Title | Source
S5-186473 | CR Rel-16 28.552 Add inter-gNB handover related measurements | Intel

## Slide 23
OAM&P SIs (1/8)
Study Item | Study on system and functional aspects of Energy Efficiency (EE) in 5G networks |  | FS_EE_5G
 |  |  | 760064
Rapporteur | ORANGE | Percentage of completion | 85% -> 100%
Target | SA#82 – Dec. 2018 | Main TR | TR 32.972
Summary of progress | The following contributions have been agreed: Edithelp comments have been reviewed; a pCR fixing some latest editorial / technical details has been discussed; a pCR proposing potential solutions has been discussed, to be revised. This Study Item can be now declared as completed. |  | 
Outstanding issues | None. |  | 
Documents | pCRs TR 32.972 to be sent to SA#82 for Approval. |  | 

## Slide 24
OAM&P SIs (2/8)
Study Item | Study on integration of ONAP DCAE and 3GPP management architecture |  | FS_ONAPDCAE
 |  |  | 780031
Rapporteur | AT&T, Orange | Percentage of completion | 35% -> 50%
Target | SA#83 – March 2019 | Main TR | TR 28.900
Summary of progress | Nine pCRs were submitted and discussed. One was approved, eight to be revised. Four discussion papers were submitted and discussed, three to be revised and one held open. Discussed gaps between ONAP and 3GPP in how PM jobs are created and how data is transferred from VNFs to the consumers (e.g. DCAE VES Collector), and recommended changes to 3GPP specs to address these gaps Support expressed for turning these into a concrete proposal for endorsement by SA5 that can lead to CRs to TS 28.541 in time to support ONAP Casablanca |  | 
Outstanding issues | The TR will have to be renumbered in the 28.8xx series. |  | 
Documents | pCRs. |  | 

## Slide 25
OAM&P SIs (3/8)
Study Item | Study on integration of ONAP and 3GPP configuration management services for 5G networks |  | FS_ONAPCINT
 |  |  | 800038
Rapporteur | Ericsson | Percentage of completion | 5% -> 10%
Target | SA#83 – March 2019 | Main TR | TR 28.900
Summary of progress | During the session, the skeleton for integration of ONAP and 3GPP configuration management services for 5G networks has been discussed and approved. |  | 
Outstanding issues | The TR will have to be renumbered in the 28.8xx series. |  | 
Documents | One pCR. |  | 

## Slide 26
OAM&P SIs (4/8)
Study Item | Study on protocol enhancement for real time communication |  | FS_PROTIMP
 |  |  | 800037
Rapporteur | Nokia | Percentage of completion | 0% -> 0%
Target | SA#83 – March 2019 | Main TR | TR 28.823
Summary of progress | No contribution at this meeting. |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 27
OAM&P SIs (5/8)
Study Item | Study on management aspects of edge computing |  | FS_MAN_EC
 |  |  | 800039
Rapporteur | Intel | Percentage of completion | 10% -> 10%
Target | SA#83 – March 2019 | Main TR | TR 28.803
Summary of progress | The group discussed the following contributions: pCR 28.803 edge computing deployment scenarios. pCR 28.803 use cases for p2p management deployment scenarios pCR 28.803 add use case for E2E OSS deployment scenario. None have been approved. |  | 
Outstanding issues | None. |  | 
Documents | None. |  | 

## Slide 28
OAM&P SIs (6/8)
Study Item | Study on tenancy concept in 5G network and network slicing management |  | FS_TENANCYC
 |  |  | 810022
Rapporteur | Huawei | Percentage of completion | 0% -> 10%
Target | SA#84 – June 2019 | Main TR | TR 28.804
Summary of progress | Six contributions have been discussed: S5-186066 Draft TR 28.804 Skeleton S5-186117 pCR 28.804 Add tenant management concept S5-186118 pCR 28.804 Add key issues for tenant management S5-186155 pCR 28.804 scope of tenancy TR S5-186158 pCR Tenancy definition in 3GPP management system S5-186161 Revised SID Study on 5G network and network slicing tenant management (Noted). |  | 
Outstanding issues | None. |  | 
Documents | pCRs. |  | 

## Slide 29
OAM&P SIs (7/8)
Study Item | Study on management aspects of communication services |  | FS_CSMAN
 |  |  | 810029
Rapporteur | Ericsson | Percentage of completion | 0% -> 20%
Target | SA#84 – June 2019 | Main TR | TR 28.805
Summary of progress | As input to the meeting there were 7 contributions: introduction, scope and table of content, key issues and concepts. The group discussed concepts and topics to come to a common understanding of the meaning management of communication services. |  | 
Outstanding issues | None. |  | 
Documents | pCRs. |  | 

## Slide 30
OAM&P SIs (8/8)
Study Item | Study on Self-Organizing Networks (SON) for 5G |  | FS_SON_5G
 |  |  | 810030
Rapporteur | Intel | Percentage of completion | 0% -> 5%
Target | SA#84 – June 2019 | Main TR | TR 28.861
Summary of progress | The group discussed the following contributions: pCR 28.861 add table of content and scope. pCR 28.861 add SON overview pCR 28.861 add SON frameworks. pCR 28.861 add use case for RAN condition data. Table of content and scope have been agreed. |  | 
Outstanding issues | None. |  | 
Documents | pCRs. |  | 

## Slide 31: TRs / TSs to be sent to SA#82
Tdoc | Title | Source | Sent for
S5-186431 | TR 32.972: Management and Orchestration; Study on system and functional aspects of energy efficiency in 5G networks | Orange | Approval

## Slide 32: Thank you!