## Slide 1: SA5 OAM&P SWG Exec Report SA5#127, 14 – 18 October Sophia Antipolis (France)
Zou Lan, SA5 Vice-Chair, HUAWEI
Thomas Tovinger, SA5 Chair, ERICSSON
Mirko Cano Soveri, MCC, ETSI

## Slide 2: Endorsed SA5 OAM timeplan which sync with the SA plan
#127
#128
#129
#131
SA5 OAM time plan
SA5 Rel-16 timeplan:
Nov 2019 (SA5#128) SA5 stage 1 freeze
Feb 2020 (SA5#129) SA5 stage 2+3 freeze
SA5 Rel-17 timeplan:
Oct 2019 (SA5#127) SA5 trigger the discussion of R17 WIs/SIs
Aug 2020 (SA5#132) SA5 stage1 freeze (TBD)
Stage 2+ stage 3 (TBD)
#132
#130
#133
#134
R16
stage 1 freeze
R16
stage 2+3 freeze
Rel-16
Schedule
Rel-17
Planning
R17
stage 1 freeze
Rel-17
Schedule
(preliminary)
R17
Initial input
#1xx
R17
stage 2 freeze
R17
stage 3 freeze

## Slide 3: Incoming LSs (1/2)
Tdoc | Title | Source | Decision | ReplyIn
S5‑196510 | LS from GSMA NEST to SA5 on End-to-End Network Slicing Gap analysis | GSMA | replied to | S5‑196879
S5‑196508 | LS from NGMN to SA5 on 5G End-to-End Architecture Framework | NGMN | replied to | S5‑196765
S5‑196523 | Liaison from ETSI ISG ZSM to 3GPP SA5 Network slicing performance assurance and fault management | ETSI ISG ZSM | replied to | S5‑196819
S5‑196516 | LS on alignment between SA5 and RAN2 on L2 measurements | R2-1911841 | repliedTo | S5‑196841
S5‑196529 | Resubmitted LS from ITU-T to SA5 on cooperation on methodology harmonization and REST-based network management framework (reply to 3GPPTSGSA5-S5-185553 and 3GPP TSG SA5 - S5-187340) | ITU-T SG2 | postponed | 
S5‑196540 | LS/r on Energy Efficiency on 5G (3GPP TSG SA5-S5-195667) | ITU-T SG5 | postponed | 
S5‑196517 | LS from RAN3 Reply on radio resource management policy | R3-194550 | postponed | 
S5‑196518 | LS from RAN2 to SA5 on radio resource management policy | R2-1911791 | postponed | 
S5‑196520 | Ls from RAN3 Reply on User Data Congestion Analytics | R3-194749 | postponed | 
S5‑196522 | Reply LS from SA6 ccSA5 on 3GPP SA6 Study on Edge Computing | S6-191841 | postponed | 

## Slide 4: Incoming LSs (2/2)
Tdoc | Title | Source | Decision | ReplyIn
S5‑196509 | LS from CT4 ccSA5 on ExternalDoc version number change enhancement to 21.900 | C4-193801 | noted | 
S5‑196512 | LS on O-RAN Alliance & 3GPP Coordination on O-RAN Alliance Outputs | O-RAN Alliance | noted | 
S5‑196513 | Reply LS to “O-RAN Alliance & 3GPP Coordination on O-RAN Alliance Outputs” | SP-190947 | noted | 
S5‑196511 | LS from ETSI NFV to SA5 on ETSI completes work on YANG models for Virtualised Network Function and Network Services Descriptor specification | ETSI ISG NFV | noted | 
S5‑196519 | LS from RAN3 Reply on Data activity reporting | R3-194572 | noted | 
S5‑196521 | LS from RAN3 ccSA5 on the IAB-indication to core network | R3-194787 | noted | 
S5‑196527 | Resubmitted Reply LS from RAN2 to SA5 on the user plane latency measurement | R2-1908144 | noted | 
S5‑196514 | LS from RAN1 on response to SA5 LS on clarification of OAM requirements for RIM | R1-1909904 | noted | 

## Slide 5: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo
S5‑196765 | LS reply from 3GPP SA5 to NGMN on 5G End-to-End Architecture Framework | NGMN | 3GPP TSG RAN, TSG SA, TSG SA WG2, TSG SA WG3, TSG SA WG6 | S5‑196508
S5‑196841 | Reply to: LS on alignment between SA5 and RAN2 on L2 measurements | RAN2 | RAN3 | S5‑196516
S5‑196879 | Reply to: LS from GSMA NEST to SA5 on End-to-End Network Slicing Gap analysis | GSMA |  | S5-196510
S5‑196819 | Reply to: Liaison from ETSI ISG ZSM to 3GPP SA5 Network slicing performance assurance and fault management | ETSI ZSM |  | S5-196523
S5‑196792 | LS on 3GPP – ONAP Cooperation & WoW | ONAP |  | New
S5‑196891 | LS to SA on GSMA GST/NEST translation | TSG SA | TSG SA WG2 | New
S5‑196771 | LS to RAN3 on energy efficiency of 5G | RAN3 | 3GPP RAN2, SA | New
S5‑196840 | LS to RAN3 on QoS monitoring for URLLC | RAN3 | SA2 | New
S5‑196868 | LS to GSMA on GST | GSMA |  | New

## Slide 6
New or Revised Work Items / Study Items
Tdoc | Type | Release | Title | Source | Potential related groups
S5‑196880 | New WID | R17 | Network policy management for 5G mobile networks based on NFV scenarios | China Mobile | SA2, ETSI NFV
S5‑196881 | New SID | R17 | Network slice management enhancements | Huawei | SA2, RAN3
S5‑196584 | New WID | R16 | Management of MDT in 5G | Ericsson Telecomunicazioni SpA | SA2, RAN3, RAN2

## Slide 7
Documents endorsed by OA&M SWG
TDoc | Title | Source | Potential related topics and related groups
S5‑196605 | Double S1/NG discussion in relation to retainability | Nokia Solutions & Networks (I) | QoS Flow Setup measurements (RAN2)
S5‑196333 | Discussion paper on LS to RAN3 on QoS monitoring for URLLC | Intel Finland Oy | QoS monitoring (RAN3,SA2)
S5‑196887 | Discussion paper about exposure governance | Huawei | Management service exposure(TBD)
S5‑196707 | Discussion paper on Heartbeat MnS specification approach | AT&T GNS Belgium SPRL | Documentation of heartbeat specifications.
S5‑196661 | DP Way forward of KPI reporting related MnS | ZTE Corporation, China Telecom | KPI reporting mechanisms relation with exisiting PM management services.
S5‑196673 | Organizing Self Organizing Specifications | Ericsson France S.A.S | SON specification organization
S5‑196783 | Discussion on the effect to existed 5G management system when introduced 5G SLA | China Mobile E-Commerce Co. | The impact to the existing spec with introducing 5G SLA

## Slide 8: Overview of SA5 OAM ongoing WIs/SIs progress
29 WIs/SIs:
Rel-16:
15 ongoing WIs
5 ongoing SIs
8 finished Rel-16 WIs/Sis
Rel-17:
1 ongoing SI
Rel-17
Rel-16

## Slide 9
MA5SLA/COSLA/MEMTANE/FS_OAM_NPN
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
MA5SLA | management aspects of 5G Service-Level Agreement | 0%->20% | TS 28.541 | SP-190789 | SA#87 (3/2020) | CMCC | GSMA, ETSI ZSM | Tbd
COSLA | Closed loop SLS assurance | 0%->20% | TS 28.535/28.536 | SP-190781 | SA#87 (3/2020) | Ericsson | SA2, RAN3, ETSI ZSM | NWDAF, RAN intelligence automation
MEMTANE | enhancement of 3GPP management system for multiple tenant environnent support | 0%->20% | TS 28.531/28.532/28.533/28.541/28.552/28.554 | SP-190786 | SA#87 (3/2020) | Huawei | ETSI ZSM, SA2(potentially) | Tbd
FS_OAM_NPN | Study on non-public networks management | 10%->20% | TR 28.807 | SP-190137 | SA#86 (12/2019) | Huawei | SA1, SA2, RAN3, 5G-ACIA | NPN
MA5SLA:
Some GSMA GST mapping related requirements are agreed.
slice model which supported GST has been updated and conditional agreed.
Living document capturing the review of GSMA GST has been approved.
MEMTANE:
The group discussed the contribution related to the following topics:
concept description for tenant information
concept description for management capability
ServiceProfile extension to support multiple tenants environment
Performance management service enhancement for tenant supporting
COSLA:
The discussions where focused on scope, introduction, table of content, background and concepts and use case.
FS_OAM_NPN:
The group discussed concept related to management of stand-alone non-public networks and management of public network integrated NPN of NPN.
The group discussed the roles related to NPN management.
The group discussed several use cases related to management of SNPN and public network integrated NPN.
Working Progress

## Slide 10
IDMS_MN/FS_ANL
IDMS_MN:The following aspects are discussed
Relationship of Intent Driven MnS and SON
New use case for intent driven optimization coverage
Solutions for network performance assurance
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
IDMS_MN | Intent driven management services for mobile network | 45%->50% | TR 28.812/ TS 28.312 | SP-180899 | SA#86 (12/2019) -> SA#87 (03/2020) | Huawei | RAN3, SA2 (potentially) | Realization of intent on RAN or CN side
Working Progress
FS_ANL | Study on levels of autonomous network | 0%->5% | TR 28.809 | SP-190928 | SA#87 (3/2020) | CMCC,Huawei | ETSI ZSM, SA2, RAN3, RAN2 | Tbd
FS_ANL：The following aspects are discussed
Skeleton and Scope
Background for autonomous network levels
Concept for autonomous network levels

## Slide 11
FS_SON_5G: The group discussed the contribution related to the following topics
    Extend the use case of Load Balancing Optimization to allow for service centric resource optimization
    Extend the use case of PCI configuration to allow for PCI optimization in multi-layer scenarios,
    Revise requirements for supporting Multi-layer deployment scenarios to PCI Configuration use case
SON_5G：The group discussed the contribution related to the following topics:
    SON concepts
    Concept for Establishment of new NF in network
    Use cases: ANR, PCI configuration, RACH optimization, MRO,
    Procedures: RACH optimization, MRO
    Requirements: ANR, PCI configuration, RACH optimization, MRO
    Information to support SON papers: RACH optimization, MRO
    The group agreed to add the C-SON and D-SON NRM into TS 28.541; therefore, TS 28.544 is no longer needed.
FS_SON_5G/SON_5G
Working Progress continuation
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_SON_5G | Study on Self-Organizing Networks (SON) for 5G | 80%->85% | TR 28.861 | SP-180827 | SA#86 (12/2019) | Intel | RAN3, RAN2 | SON, RLF report
SON_5G | Self-Organizing Networks (SON) for 5G networks | 0%->15% | TS 28.313/28.544 | SP-190785 | SA#87 (3/2020) | Intel | RAN3, RAN2, SA2 | Tbd

## Slide 12
WI code | WI Title | Completion rate | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_eMDAS | Study on Management Data Analytics Service | 0%->5% | SP-190930 | SA#89 (9/2020) | Intel,NEC | SA2, RAN3 | NWDAF, RAN intelligence, automation
FS_eMDAS
FS_eMDAS:
  Approved:
  data analytics interaction with NWDAF is agreed.
  MDA concept description is agreed.
  UC on coverage issue analysis is agreed.
  Need more discussion:
  Automatic CSI to NSI mapping
  MDAS assisted user data congestion analysis use case.
  MDAS assisted slice resource allocation
  MDAS assisted E2E latency assurance
  MDAS assisted SLS translation
  MDAS assisted NWDAF related use cases
  MDAS assisted KPI anomaly detection
  MDAS assisted alarm incident detection
  The relation between MDA and SON
  MDA process
Working Progress

## Slide 13
eNRM/5G_SLICE_ePA/TM_SBMA/QOED/5GDMS/5G_SLICE_ePA_KPI/OAM_RTT/FS_5GSAT_MO/FS_PROTIMP (1/3)
WI code | WI Title | Completion rate | TS/TR | reference | Target date | Rapporteur | Related groups | Related topic
eNRM | NRM enhancements | 40%->80% | TS 28.541 | SP-190140 | SA#87 (03/2020) | Nokia | SA2, RAN3, ORAN (potentially) | NR, 5GC modelling
5G_SLICE_ePA | Enhancement of performance assurance for 5G networks including network slicing | 85%->90% | TS 28.552/28.554 | SP-190247 | SA#86 (12/2019) | Intel,CMCC | SA2, RAN2 | PM
TM_SBMA | Trace Management in the context of Services Based Management Architecture | 10%->10% | TS 32.421/ 32.422/ 28.530/ 28.532/28.533/ 28.540/28.541 | SP-181073 | SA#85 (09/2019) -> SA#87 (03/2020) | Nokia | RAN3, RAN2, SA2 | Trace
QOED | Management of QoE measurement collection | 70%->75% | TS 28.404/28.405/28.406/28.307/28.308/28.309 | SP-181069 | SA#86 (12/2019) | Ericsson | RAN2, RAN3 | QoE
5GDMS | Discovery of management services in 5G | 65%->70% | TS 28.533/28.532/531 | SP-181072 | SA#86 (12/2019) | Huawei |  | Service based discovery
5G_SLICE_ePA-KPI | KPI reporting | 0%->15% | TS 28.550/28.554 28.622/28.532 | SP-190881 | SA#87 (3/2020) | ZTE | -- | 
OAM_RTT | Streaming trace reporting | 0%->25% | 32.421/32.422/32.423/28.532/28.533 | SP-190782 | SA#87 (3/2020) | Nokia | RAN3, RAN2, SA2 | trace
FS_5GSAT_MO | Study on management and orchestration aspects with integrated satellite components in a 5G network | 30%->45% | TR 28.808 | SP-190138 | SA#86 (12/2019) | Thales | SA2,RAN3, RAN1, RAN2 | Satellite modelling
FS_PROTIMP | Study on protocol enhancement for real time communication | 0%->0% | TR 28.823 | SP-180597 | SA#86 (12/2019) | Nokia | -- | --

## Slide 14
eNRM：
  Summary of progress:
  During this meeting, eNRM contributions related to Service Based Architecture (SBA) of 5GC support, RRM Policy, RIM support and GST mapping were discussed, stage 3 NRM CRs for the new stage 2 changes and to align with existing State 2 (as shown in red of the table) are moved to email approval.
  Outstanding issues:
  In both Rel15 and Rel16, NRM stage 3 were built based on new style guide which can be used as baseline for new NRM CR, however inconsistence between stage 2 and 3 for Rel16 will be still existed till SA#86 in Dec.
  Split modelling in SA5 NRM for non-split gNB deployment is not well understood by RAN2 and RAN3
5G_SLICE_ePA: The group discussed the following topics:
  NSI/NSSI performance assurance;
  QFI1 QoS Flow Retainability monitoring related measurements.
  LS with RAN2 on alignment of L2 measurements;
  LS with RAN3 on QoS monitoring of URLLC;
  Measurements on QoS flow setup via initial Context Setup;
  Measurements on E-RAB setup via initial Context Setup;
  Measurements on QoS flow modification in NG-RAN and non-3GPP access;
  Measurements on QoS flow setup in non-3GPP access;
  Measurements on RTT delay between PSA UPF and UE;
  Measurements related to registration via trusted non-3GPP access;
  Measurements related to service request via trusted non-3GPP access;
  Measurements related to handover between 5GS and EPS;
  Clarification of the NSI and NSSI performance assurance;
  KPI related to Mean number of successful periodic registration updates;
  KPI related to successful rate of mobility registration updates of Single Network Slice Instance;
  Re-organization of the structure of TS 28.552
Working Progress
eNRM/5G_SLICE_ePA/TM_SBMA/QOED/5GDMS/5G_SLICE_ePA_KPI/OAM_RTT/FS_5GSAT_MO/FS_PROTIMP (2/3)

## Slide 15
QOED:
  Correcting UE request session id, Correcting recording session id, introduction, scope and reference to 28.406 are agreed.
5GDMS: The group discussed the following
  Potential solution for MnS instance URI discovery
  How to obtain the URI of MnS instance
  Stage 2 definition for MnS capability query
  Exposure governance potential solution and way forward
5G_SLICE_ePA-KPI:
  way forward discussion paper is endorsed.
  update of scope is agreed.
  More discussion are needed for KPI job control related use cases, services and KPI template.
OAM_RTT:
  progress: Group discussed and agreed requirements and use cases for streaming trace reporting.
  Outstanding issues: The planned work on TS 32.421 is completed. The work on TSs 32.422 and 32.423 will continue.
FS_5GSAT_MO:
  Three use cases have been introduced with the associated potential requirements.
  A ‘Concepts and Background’ clause was introduced and approved.
Working Progress
eNRM/5G_SLICE_ePA/TM_SBMA/QOED/5GDMS/5G_SLICE_ePA_KPI/OAM_RTT/FS_5GSAT_MO/FS_PROTIMP (3/3)

## Slide 16
EE_5G
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
EE_5G | Energy efficiency of 5G | 70%->90% | TS 28.310 | SP-180819 | SA#86 (12/2019) | Orange | RAN3, ETSI EE, ITU-T SG5 | Energy saving, EE measurements
Draft TS 28.310 has been cleaned up, based on Edithelp’s comments
Energy saving. The following has been introduced in draft TS 28.310:
  Concepts
  A new scenario with corresponding requirements
  An overview of various solutions (centralized, distributed)
  A detailed description of a solution for energy saving
A KPI for Energy Efficiency of 5G has been proposed to be introduced in TS 28.554; it applies to both non-split and split gNBs
A LS out to RAN3 (Cc. RAN2) has been discussed to inform them of our progress; it shall be updated to reflect the latest achievement from this meeting, regarding e.g. energy saving solutions, EE KPI. It will be sent for email approval.
Working Progress

## Slide 17
ONAP3GPP
G. 3GPP ONAP integration
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
ONAP3GPP | Integration of ONAP and 3GPP 5G management framework | 25%->40% | 28.540/28.622/28.623/28.532 | SP-190139 | SA#87 (03/2020) | Orange, AT&T | ONAP, ETSI ZSM | 3GPP-ONAP Integration
Working Progress
No CRs or pCRs were agreed on initial presentation but significant discussions were held regarding the 3GPP-ONAP integration, leading to offline agreements and revisions.
The group discussed the following topics:
  Way of 3GPP-ONAP Cooperation
  RESTful CM and PM notifications
  The “shadow TS” for the Heartbeat MnS
  Heartbeat NRM fragment
  Heartbeat MnS specification approach

## Slide 18
NETPOL
WI code | WI Title | Completion rate | TS/TR | reference | Target date | Rapporteur | Related groups | Related topic
NETPOL | Network policy management for mobile networks based on NFV scenarios | 85%->90% | TS 28.311 | SP-180821 | SA#86 (12/2019) | CMCC | ETSI NFV | Virtualization
During the session, 8 papers about the content for 28.311. Updating its WID’s scope by adding Solution Sets, the choices for 28311 Solution Set, adding Soution Set definitions, adding XML definition, adding SOAP Solution Set of 28.311 are discussed.
Working Progress
H. NFV management

## Slide 19: TRs / TSs to be sent to SA#86
Tdoc | Title | Source | Sent for
 | No TRs/TSs to be sent to SA#86 from this meeting |  | 

## Slide 20: TRs / TSs to be sent to Edithelp
Title | Source
No TRs/TSs to be sent to Edithelp from this meeting | 

## Slide 21: Thank you!