## Slide 1: SA5 CH SWG Exec Report SA5#127, 14 – 18 Oct 2019 Sophia-Antipolis, France,
Maryse GARDELLA, SWG Chair, Nokia

## Slide 2: Administrative aspects
ToR for the charging part will be discussed at the next meeting
Future meetings : CH will start after end of SA5 Opening Plenary on Monday Q1

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | ReplyIn
S5-196528 | Resubmitted LS to SA2 and SA5 on VoWiFi – VoLTE handover | GSMA | Postponed | 
S5-196515 | LS from RAN2 ccSA5 on System Impacts of NR-U | R2-1911533 | Noted | 
S5-196764 | LS to SA5 and SA2 on 5G Cell ID(s) in the 3GPP SA5 billing system, related to Retained Data regulations | ETSI TC LI | Postponed | 

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | ReplyTo

## Slide 5
New or revised Work Items / Study Items
For approval by SA5 closing plenary
TDoc | Title | Source
S5-196542 | New WID Charging Access Traffic Steering, Switching and Splitting in 5G system architecture | Nokia, Nokia Shanghai Bell
S5-196543 | NWI on Charging aspect for 5WWC | Huawei Telecommunication India
S5-196544 | New WID CHF-controlled quota management | Amdocs Software Systems Ltd

## Slide 6: Charging Maintenance and Rel-16 small Enhancements CRs for approval by SA5 closing plenary
Block approval of CRs

## Slide 7
Rel-16 CH WIs (1/7)
Work Item | Volume Based Charging Aspects for VoLTE |  | VBCLTE
 |  |  | 810021
Rapporteur | China Mobile | Percentage of completion | 55% -> 55%
Target | SA#86 December 2019 | Main TSs | TS 32.251, TS 32.260, TS 32.299, TS 32.298
Summary of progress | No input |  | 
Outstanding issues | - |  | 
Documents |  |  | 

## Slide 8
Rel-16 CH WIs (2/7)
Work Item | Network Exposure Charging in 5G System Architecture |  | 5GS_Ph1_NEFCH
 |  |  | 820033
Rapporteur | Ericsson | Percentage of completion | 60% -> 80%
Target | SA#86 – December 2019 | Main TSs | TS 32.240, TS 32.254, TS 32.290, TS 32.291, TS 32.298
Summary of progress | CR were agreed to stage 3 TS 32.291 on Exposure Function Northbound API Specified Data Type and the corresponding detailed attributes data type |  | 
Outstanding issues | - |  | 
Documents | Agreed CR |  | 

## Slide 9
Rel-16 CH WIs (3/7)
Work Item | Charging AMF in 5G System Architecture Phase 1 |  | 5GS_Ph1_AMFCH
 |  |  | 820034
Rapporteur | Nokia | Percentage of completion | 70% -> 80%
Target | SA5#86 December 2019 | Main TSs | TS 32.240, TS 32.290, TS 32.291, TS 32.298, TS 32.297
Summary of progress | pCRs were agreed to TS 32.256 on: Introduction of Roaming: inter-PLMN Nchf (New in 5GS) via the Security Edge Protection Proxy (SEPP) specified in TS 23.501 Completion of Presence Reporting Area (PRA) description (part of location reporting charging) Introduction of CDRs generation by CHF for Event Charging with Unit Reservation (ECUR) Addition of specific location reporting Charging information description Introduction of CHF CDR description for AMF |  | 
Outstanding issues | - |  | 
Documents | pCRs TS 32.256 TS 32.256 – email (S5-196563) |  | 

## Slide 10
Rel-16 CH WIs (4/7)
Work Item | IMS Charging in 5G System Architecture |  | 5GSIMSCH
 |  |  | 840028
Rapporteur | T-Mobile USA | Percentage of completion | 10% -> 20%
Target | SA#87 – March 2020 | Main TSs | 32.240, 32.260, 32.275, 32.281, 32.290, 32.291, 32.298, 32.297
Summary of progress | A CR was agreed to TS 32.260 introducing IMS charging architecture for service based charging interface with SIP AS/MRFC/S-CSCF IMS-GWF. An Editor's Note has been included for further considering use of Nchf by other IMS Nodes. A CR was agreed to TS 32.275 (MMTel supplementary services) on message flows for Originating Identification Presentation (OIP) /Originating Identification Restriction (OIR), as a baseline for future flows A CR was agreed to TS 32.281 (Announcement) on one on message flows for announceent with Nchf |  | 
Outstanding issues | - |  | 
Documents | Agreed CRs |  | 

## Slide 11
Rel-16 CH WIs (5/7)
Work Item | Charging aspects of Enhancing Topology of SMF and UPF in 5G |  | ETSUN
 |  |  | 850024
Rapporteur | China Mobile | Percentage of completion | 0% -> 20%
Target | SA#87 – March 2020 | Main TSs | 32.255, 32.291, 32.298
Summary of progress | CRs were agreed to TS 32.255 on: Introduction charging principle for PDU session served by I-SMF and SMF Introduction of corresponding charging trigger conditions ( I-SMF Addition, Removal, Re-allocation) I-SMF defined as a new situation for "SMF" Serving Network Function Functionality in Charging information description Introduction of a message flow for PDU session establishment with I-SMF inserted |  | 
Outstanding issues | - |  | 
Documents | Agreed CRs |  | 

## Slide 12
Rel-16 CH WIs (6/7)
Work Item | Network Slice Performance and Analytics Charging in 5G System |  | 5GS_NSPACH
 |  |  | 850025
Rapporteur | Huawei | Percentage of completion | 0% -> 5%
Target | SA#87 – March 2020 | Main TSs | 32.240,32.290, 32.291, 32.298, 32.297, TS 28.201 (New)
Summary of progress | pCRs were approved for TS 28.201 with skeleton, scope and terms The pCR to TS 28.201 on Architecture considerations was not pursued: no consensus could be reached. |  | 
Outstanding issues | - |  | 
Documents | TS 28.201 – email (S5-196564) |  | 

## Slide 13
Rel-16 CH WIs (7/7)
Work Item | Network Slice Management Charging in 5G System |  | 5GS_NSMCH
 |  |  | 850033
Rapporteur | Nokia | Percentage of completion | 0% -> 0%
Target | SA#87 – March 2020 | Main TSs | 32.240,32.290, 32.291, 32.298, 32.297, TS 28.202 (New)
Summary of progress | The pCR to TS 28.202 on Architecture considerations was not pursued, it was preferred to first progress the architecture in TS 28.201 Network Slice Performance and Analytics Charging. |  | 
Outstanding issues | - |  | 
Documents |  |  | 

## Slide 14
SIs (1/1)
Study Item | Study on Charging Aspects of Network Slicing |  | FS_NETSLICE_CH
 |  |  | 820029
Rapporteur | Huawei | Percentage of completion | 85% -> 95%
Target | SA5#86 December 2019 | Main TR | TR 32.845
Summary of progress | pCRs to TR 32.845 towards study completion: Conclusion on Topic 1 Key issue #1.2 (NS usage based charging) Two solutions retained, both reusing existing Nchf from SMF: Solution #1.2 network slice charging based on volume and duration (per PDU session) Solution #1.6 network slice charging based on usage limit for CSP Solution #1.3 network slice charging based on the number of PDU session also re-using existing session based charging mechanism. Conclusion on Key issue #1.3 (Network slice template based charging): covered by topic 2 conclusion (now under Network Slice Management Charging in 5G System WID). |  | 
Outstanding issues | None |  | 
Documents | TR 32.845 email approval (S5-196688) |  | 

## Slide 15: TRs / TSs to be sent to SA#86
Tdoc | Title | Source | Sent for

## Slide 16: Thank you!