## Slide 1: SA5 OAM&P SWG Exec Report SA5#129e, 24 Febuary – 4 March,2020 e-meeting
Zou Lan, SA5 Vice-Chair, HUAWEI
Thomas Tovinger, SA5 Chair, ERICSSON
Mirko Cano Soveri, MCC

## Slide 2: Incoming LSs
Tdoc | Title | Source | Decision | Reply In
S5-201165 | LS to SA5 on trace related configurations for NR MDT | R2-1916598 | replied to | S5-201424
S5-201168 | Reply LS to SA5 on analytics support for energy saving | SP-191378 | replied to | S5-201472
S5-201169 | LS ccSA5 on analytics support for energy saving | S2-1912770 | replied to | S5-201472
S5-201170 | Reply LS to SA5 on supporting simultaneous online and offline reporting level access | S2-1912278 | replied to | S5-201457
S5-201171 | Reply LS to SA5 on Application Architecture for enabling Edge Applications | S6-200306 | replied to | S5-201598
S5-201172 | LS to SA5 on Reply on QoE Measurement Collection | S4-200241 | postponed | 
S5-201426 | Reply LS to SA5 on QoE Measurement Collection | R2-1916328 | postponed | 
S5-201163 | Reply LS to SA5 on QoE Measurement Collection | R2-1916328 | postponed | 
S5-201164 | LS to SA5 on EN-DC related MDT configuration details | R2-1916579 | postponed | 
S5-201167 | Reply LS to SA5 on energy efficiency | R3-197745 | postponed | 
S5-201166 | Resubmitted Reply LS to SA5 on clarification of OAM requirements for RIM | R3-197540 | noted | 

## Slide 3: Outgoing LSs
Tdoc | Title | To | Cc | Reply To
S5-201424 | Reply to LS to SA5 on trace related configurations for NR MDT | RAN2 | - | S5-201165
S5-201457 | LS reply on Reply LS on supporting simultaneous online and offline reporting level access | SA2 | CT3 | S5-201170
S5-201472 | Reply LS on analytics support for energy saving | SA | SA2.SA3,SA3-LI,RAN3 | S5-201168,S5-201169
S5-201525 (email approval) | LS on the status update of the SON support for NR works | Intel |  | new
S5-201598 (email approval) | Reply to: Reply LS to SA5 on Application Architecture for enabling Edge Applications | Samsung |  | S5-201171

## Slide 4
New or Revised Work Items / Study Items
Tdoc | Type | Release | Title | Source | Potential related groups
S5-201483 | New WID | R17 | WID on QoE Measurement Collection in 5G and Signalling Based Activation for UMTS and LTE | Ericsson | RAN2/RAN3
S5-201481 | New WID | R17 | WID on management of MDT enhancement in 5G | Ericsson | RAN2/RAN3
S5-201482 | New WID | R17 | New WI proposal for REL17 NRM | Nokia | RAN2/RAN3/SA2
S5-201477 | New WID | R17 | SID New areas on EE for 5G networks | Orange | RAN3/SA2/EE/ITU-T
S5-201478 | New WID | R17 | WID Enhancements on EE for 5G networks | Orange | RAN3/SA2/EE/ITU-T
S5-201479 | New WID | R17 | WI on management of non-public networks | Huawei | RAN3/SA2
S5-201480 | New WID | R17 | WID Enhancement on Management Aspects of 5G Service-Level Agreement | China Mobile | GSMA
S5-201599 | New WID | R17 | WID on Enhanced Closed loop SLS assurance | Ericsson | ETSI ZSM
S5-201496 | New WID | R17 | WID on Self-Organizing Networks (SON) for 5G networks | Intel | RAN3/SA2
S5-201471 | WID revised | R17 | WID on Intent driven management service for mobile networks Huawei | Huawei | RAN3/SA2
S5-2011597 (email approval) | New WID | R17 | New WID on edge computing management | Intel | SA2/SA6/NFV

## Slide 5
Documents endorsed by OA&M SWG
TDoc | Title | Source | Potential related topics and related groups
S5-201379 | TD replance JSON with YAML in NRM | Nokia, Nokia Shanghai Bell | 
S5-201400 | TD Use YAML instead of JSON in the OpenAPI definitions of the REST SS | Nokia, Nokia Shanghai Bell | 
S5-201497 | Endorsement for GST parameters in Rel-16 and 17 | Ericsson | GSMA

## Slide 6: Overview of SA5 OAM ongoing WIs/SIs progress
Rel-16: (28)
14 ongoing WIs/SIs
12 finished WIs/Sis
Rel-17:(14)
2 ongoing SI
1 ongoing WI
11 new WIDs wait for SA approval
Rel-17
Rel-16

## Slide 7
MA5SLA/COSLA/MEMTANE/FS_OAM_NPN
MA5SLA: The group discussed and agreed the following topics:
Update on slice NRM and solution sets
The GST work item should be continued to Rel-17 and should use version 3.0 (when available)
Parameters that are already supported by SA5 TS in other objects than serviceProfile in the NetworkSlice IOC, SA2 TS or RAN TS shall remain in Rel-16 serviceProfile.
MEMTANE: The group discussed the contribution related to the following topics but no conclusion was made:
Add tenant concept associated to CSI consumer
Add clarifications to concept description
tenant information to support multi-tenancy environment
COSLA: The following topics discussed and agreed in the meeting.
Management control loops overviews, control loops including open control loops and closed control loops, management control loops in different layers are agreed.
Update of management service deployment based on ZSM framework
A UC on NWDAF assisted CSI SLS Assurance
FS_OAM_NPN: the study was agreed to send for information.
Network Slice as a Service in the management of PNI-NPN.
Solutions and conclusion for mgmt of PNI-NPN
Solutions and conclusion for mgmt of SNPN
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
MA5SLA | Management aspects of 5G Service-Level Agreement | 20%->60%->100% | TS 28.541 | SP-190789 | SA#87 (03/2020) | CMCC | GSMA, ETSI ZSM | Tbd
COSLA | Closed loop SLS assurance | 20%->45%->55% (E.R. (Exception request)) | TS 28.535/28.536 | SP-190781 | SA#87 (03/2020) | Ericsson | SA2, RAN3, ETSI ZSM | NWDAF, RAN intelligence automation
MEMTANE | Enhancement of 3GPP management system for multiple tenant environnent support | 20%->35%->35% (E.R.) | TS 28.531/28.532/28.533/28.541/28.552/28.554 | SP-190786 | SA#87 (03/2020) | Huawei | ETSI ZSM, SA2(potentially) | Tbd
FS_OAM_NPN | Study on non-public networks management | 20%->50%->70% | TR 28.807 | SP-190137 | SA#87 (03/2020) -> SA#88 (06/2020) | Huawei | SA1, SA2, RAN3, 5G-ACIA | NPN

## Slide 8
IDMS_MN/FS_ANL
IDMS_MN:The work item was agreed to move to Rel-17
Rapporteur cleanup.
Update the recommendation and conclusion for the study work.
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
IDMS_MN | Intent driven management services for mobile network | 50%->55%->55% | TR 28.812/ TS 28.312 | SP-180899 | SA#87 (3/2020) -> SA#91 (03/2021) | Huawei | RAN3, SA2 (potentially) | Realization of intent on RAN or CN side
Working Progress
FS_ANL | Study on levels of autonomous network | 5%->25%->50% | TR 28.810 | SP-190928 | SA#87 (03/2020) -> SA#88 (06/2020) | CMCC,Huawei | ETSI ZSM, SA2, RAN3, RAN2 | Tbd
FS_ANL：The following aspects are discussed and agreed
Update Potential dimension for classification of network autonomy
Fault RCA and recovery scenario example for network autonomy level
Add Resource optimization scenario for classification of network autonomy levels
Update NE deployment scenario example for classification of network autonomy levels

## Slide 9
SON_5G：The group discussed the contribution related to the following topics:
  Change to MRO Management service
  D-SON MRO management procedure
SON_5G
Working Progress
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
SON_5G | Self-Organizing Networks (SON) for 5G networks | 15%->30%->40%(E.R.) | TS 28.313/28.544 | SP-190785 | SA#87 (3/2020) | Intel | RAN3, RAN2, SA2 | Tbd

## Slide 10
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
FS_eMDAS | Study on Management Data Analytics Service | 5%->20% ->30% | TR 28.809 | SP-190930 | SA#89 (9/2020) | Intel,NEC | SA2, RAN3 | NWDAF, RAN intelligence, automation
FS_eMDAS
FS_eMDAS: the following topics are agreed.
Modification on Management Interaction with NWDAF.
Add the use cases related to SLA assurance.
addition of resource utilization analysis solution.
Use case and potential solutions of MDA assisted EE.
Working Progress

## Slide 11
eNRM/5G_SLICE_ePA/TM_SBMA/QOED/5GDMS/5G_SLICE_ePA_KPI/OAM_RTT/FS_5GSAT_MO/FS_PROTIMP (1/3)
WI code | WI Title | Completion rate | TS/TR | reference | Target date | Rapporteur | Related groups | Related topic
eNRM | NRM enhancements | 80%->90%->92% (E.R.) | TS 28.541 | SP-190140 | SA#87 (03/2020) | Nokia | SA2, RAN3, ORAN (potentially) | NR, 5GC modelling
5G_SLICE_ePA | Enhancement of performance assurance for 5G networks including network slicing | 90%->97% (E.R.) | TS 28.552/28.554 | SP-190247 | SA#86 (12/2019) | Intel,CMCC | SA2, RAN2 | PM
TM_SBMA | Trace Management in the context of Services Based Management Architecture | 10%->50%->50% (E.R.) | TS 32.421/ 32.422/ 28.530/ 28.532/28.533/ 28.540/28.541 | SP-181073 | SA#87 (03/2020) | Nokia | RAN3, RAN2, SA2 | Trace
OAM_RTT | Streaming trace reporting | 25%->25% ->25% (E.R.) | 32.421/32.422/32.423/28.532/28.533 | SP-190782 | SA#87 (3/2020) | Nokia | RAN3, RAN2, SA2 | Trace
QOED | Management of QoE measurement collection | 75%->75%->80% (E.R.) | TS 28.404/28.405/28.406/28.307/28.308/28.309 | SP-181069 | SA#87 (3/2020) | Ericsson | SA4, CT1, RAN2, RAN3,CT4 | QoE
5GDMS | Discovery of management services in 5G | 70%->80%->80% (E.R.) | TS 28.533/28.532/531 | SP-181072 | SA#87 (3/2020) | Huawei |  | Service based discovery
5G_SLICE_ePA-KPI | KPI reporting | 15%->60% ->100% | TS 28.550/28.554 28.622/28.532 | SP-190881 | SA#87 (3/2020) | ZTE | -- | KPI
5GMDT | Management of MDT in 5G | 0%->20%->100% | TS 32.421/32.422/ 32.423/ 28.532/28.533 | SP-191190 | SA#87 (3/2020) | Ericsson | RAN3, RAN2, SA2 | MDT
FS_5GSAT_MO | Study on management and orchestration aspects with integrated satellite components in a 5G network | 45%->60%->60% | TR 28.808 | SP-190138 | SA#87 (3/2020) -> SA#88 (06/2020) | Thales | SA2,RAN3, RAN1, RAN2 | Satellite modelling
FS_PROTIMP | Study on protocol enhancement for real time communication | 0%->0%->0% | TR 28.823 | SP-180597 | SA#87 (3/2020) -> SA#88 (06/2020) | Nokia | -- | --

## Slide 12
eNRM：The following topics are agreed:
RIM parameters of mapping relations for remote interference management
Add configurable FM
Some correction the NRM.
JSON with YAML in NRM，Use YAML instead of JSON in the OpenAPI definitions of the REST SS are endorsed.
OpenAPI definitions required by the ProvMnS were agreed to be added to 28.623 and 28.541.
Update the NR NRM to align with NG-RAN overview architecture
YANG Guidelines Update
YANG_Netconf CRUD Operations.
  The following topics needs to be further discussed:
RRMPolicy models.
Support of Netconf
5G_SLICE_ePA: The group discussed the following measurements and use cases:
    measurements on DL delay between PSA UPF and UE
    measurements on UL delay between PSA UPF and UE
    measurement Average delay UL on over-the-air interface
    measurements on DL delay between PSA UPF and NG-RAN
    measurements on UL delay between PSA UPF and NG-RAN
    measurements on RTT delay between PSA UPF and NG-RAN
    measurements related to DRB Setup via Initial Context Setup
    measurements for SSB beam handover
    RSRP measurements
    Number of Active UEs measurements
    Add new use case related to Monitor of QoS flow release
    Correction of UE throughput measurements, Packet Drop Rate measurements, Packet Loss Rate measurements, QoS flows
Working Progress
eNRM/5G_SLICE_ePA/TM_SBMA/QOED/5GDMS/5G_SLICE_ePA_KPI/OAM_RTT/FS_5GSAT_MO/FS_PROTIMP (2/3)

## Slide 13
QOED:
  Remove SBA
  Removing Signalling Based Activation.
5G_SLICE_ePA-KPI:
  The group agreed on configurable KPI control NRM.
  Update KPI definitions to align with the new template.
5GMDT : The following topics are agreed.
  Reply to RAN2 LS S5-201165 to SA5 on trace related configurations for NR MDT.
  Add MDT trace record for NR measurements
  Add MDT user consent handling for 5G
  MDT activation and deactivation mechanisms for 5G
  For area based MDT, Alignment with RAN2, Add anonymization of MDT data for 5G, Add MDT specific configuration parameters for 5G
  MDT requirements for NR
  MDT trace recording session start and stop mechanism for 5G
FS_5GSAT_MO:
  No contribution for this meeting.
TM_SBMA:
  No contribution for this meeting.
OAM_RTT:
  No contribution for this meeting.
5GDMS:
  No contribution for this meeting.
Working Progress
eNRM/5G_SLICE_ePA/TM_SBMA/QOED/5GDMS/5G_SLICE_ePA_KPI/OAM_RTT/FS_5GSAT_MO/FS_PROTIMP (3/3)

## Slide 14
EE_5G
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
EE_5G | Energy efficiency of 5G | 90%->92%->95% (E.R.) | TS 28.310 | SP-180819 | SA#87 (03/2020) | Orange | RAN3, ETSI EE, ITU-T SG5 | Energy saving, EE measurements
Reply LS on analytics support for energy saving to SA and SA2 was agreed.
Add solution for distributed energy saving management
Add solution for centralized energy saving management
Requirement on energy saving reactivation
TS 28.310 is agreed for approval to SA#87
Working Progress

## Slide 15
ONAP3GPP & 5GMNC
WI code | WI Title | Completion rate | TS/TR | Tdoc reference | Target date | Rapporteur | Related groups | Related topic
ONAP3GPP | Integration of ONAP and 3GPP 5G management framework | 40% ->65%->100% | TS 28.540/28.622/28.623/28.532 | SP-190139 | SA#87 (03/2020) | Orange, AT&T | ONAP, ETSI ZSM | 3GPP-ONAP Integration
5GMNC | 5G management capabilities | 0%->100% | TS 28.537 | SP-191195 | SA#87 (03/2020) | Orange | - | 3GPP-ONAP Integration
Working Progress
ONAP3GPP:
Correction of MnS Stage 3 SSs for integration with ONAP VES is agreed.
5GMNC:
The group agreed to complete the 5G management capabilities work in Rel-16 which captured the heartbeat management features.

## Slide 16: TRs / TSs to be sent to SA#87
Tdoc | Title | Source | Sent for
S5-201110 | Presentation of TS 28.537 for Information and approval to SA#87 | Orange | Information and approval
S5-201339 | Presentation of TS 28.310 for approval to SA#87 | Orange | approval
S5-201266 | Presentation of TR 28.807 to SA for Information | Huawei | Information

## Slide 17: Exception to be sent to SA#87
Tdoc | Title | Source
S5-201532(email approval) | Rel-16 Work Item Exception for QOED | Ericsson
S5-201521 (email approval) | Rel-16 Exception sheet for WI 5G_SLICE_ePA | Intel
S5-201530 (email approval) | Rel-16 Exception sheet for eNRM | Nokia
S5-201523(email approval) | Rel-16 Exception sheet for 5GMSD | Huawei
S5-201524(email approval) | Rel-16 Work Item Exception for SON_5G | Intel
S5-201531(email approval) | Rel-16 Work Item Exception for MEMTANE | Huawei
S5-201474(email approval) | Exception sheet for WI EE_5G | Orange
S5-201475(email approval) | Exception sheet for WI TM_SBMA | Nokia
S5-201360(email approval) | Work Item Exception for Closed loop SLS Assurance | Ericsson
S5-201476(email approval) | Exception sheet for WI OAM_RTT | Nokia

## Slide 18: TRs / TSs to be sent to Edithelp (to be confirmed)
Title | Source

## Slide 19: New action items from this meeting
Item | Description | Rel. | Owner | Status | Target
129e.1 | clarification on the network slice related identifiers e.g. relation between SA2 NSI ID and SA5 network slice instance ID in NRM, etc.)”, and clarify network slice and network slice instance definitions in 28.530 as well as looks that’s the root source of the confusion.( related tdocs S5-201114,S5-201115, S5-201111, S5-201112) Investigate if the NSI ID is used properly in stage 3 operations. Today in the spec, the NSI ID seems to be used as the DN of an operation and if so, that is wrong. | Rel-16 | Pingjing,Deepanshu,Attila, Olaf, Edwin | Open | SA5#130
129e.2 | Clarify the definition and solution for MnS with CRUD operations for different management purposes (e.g. Node configuration, PM control, NotificationSubscriptionControl). (related tdoc S5-201319) | Rel-16 | Xuruiyue, Olaf,Edwin | Open | SA5#130
129e.3 | The existing RRMPolicyRatio (including 5 attributes: quotaType, rRMPolicyMaxRatio, rRMPolicyMarginMaxRatio, rRMPolicyMinRatio, rRMPolicyMarginMinRatio) defined in TS 28.541 need to be clarified. (related tdoc S5-201320) | Rel-16 | Xuruiyue, Ping Jing, Jan Önnegren | Open | SA5#130
129e.4 | discussion about the meaning of standards vs. white papers and tutorials (related tdoc S5-201314/S5-201355) | Rel-16 | Zou lan,Olaf,Jan Groenendijk | Open | SA5#130
129e.5 | network slice isolation attribute(related tdoc S5-201273/S5-201382) | Rel-16 | Ping Jing,Shi Xiao Nan,Zhangkai,Deepanshu, Jan Groenendijk, JOSE ANTONIO ORDOÑEZ LUCENA | Open | SA5#130

## Slide 20: Thank you!

## Slide 21: Endorsed SA5 OAM timeplan which sync with the SA plan
#127
#128
#129
#131
SA5 OAM time plan
SA5 Rel-16 timeplan:
Nov 2019 (SA5#128) SA5 stage 1 freeze
Feb 2020 (SA5#129) SA5 stage 2+3 freeze
SA5 Rel-17 timeplan:
Oct 2019 (SA5#127) SA5 trigger the discussion of R17 WIs/SIs
Aug 2020 (SA5#132) SA5 stage1 freeze (TBD)
Stage 2+ stage 3 (TBD)
#132
#130
#133
#134
R16
stage 1 freeze
R16
stage 2+3 freeze
Rel-16
Schedule
Rel-17
Planning
R17
stage 1 freeze
Rel-17
Schedule
(preliminary)
R17
Initial input
#1xx
R17
stage 2 freeze
R17
stage 3 freeze