3GPP TSG|WG-5 Meeting #129-e	S5-203359

February 24 – 28, 2020 	revision of S5-2abcde

Source:	Intel

Title:	Rel-16 Work Item Exception for SON_5G

Document for:	Approval

Agenda Item:	6.4.9

3GPP™ Work Item Exception

# Title : 		Self-Organizing Networks (SON) for 5G networks

## Acronym  : 	SON_5G

## Unique Identifier :	850030

Release 16 Submission form

| Feature / Item: |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Affects: | UICC apps: No | ME: No | AN: Yes | CN: Yes | Others (specify): |
| Expected Completion Date: | September 2020 (SA#89) |  |  |  |  |
| Service(s) impacted: | SON_5G |  |  |  |  |
| Specification(s) affected: | TS 28.313, TS 28.541, TS 28.552 |  |  |  |  |
| Task(s) within work which are not complete: | - TS 28.313 specification of (Stage 1 and 2) is 80% complete. - TS 28.541 specification of (NRM) is 70% complete. - TS 28.552 specification of (measurements) is 50% complete. |  |  |  |  |
| Consequences if not included in Release ZZ: | 5G SON solutions are not complete |  |  |  |  |

Abstract of document:

This document is the Exception request for Rel-16 Work Item “Self-Organizing Networks (SON) for 5G networks (SON_5G)”

Contentious Issues:

RAN3’s Rel. 16 NR_SON_MDT WI defines the O&M requirements to request SA5 to provide the ranges of handover and reselection parameters. But it is not clear what the handover and reselection parameters are referred. A LS is sent to RAN to request clarification.