# 3GPP TSG SA WG5 Meeting #142e	S5-222106

# e-meeting, 4 April 2022 - 12 April 2022

# Source:	Samsung (Rapporteur)

# Title:	FS_NSOEU Work Package (WoP) Proposal

# Document for:	Endorsement

Agenda Item:	6.5.19 (FS_NSOEU: Study on Network and Service Operations for Energy Utilities)

# 1	Decision/action requested

The group is asked to discuss and endorse the proposal.

# 2	References

[1]	SP-211622 “Study on Network and Service Operations for Energy Utilities” (FS_NSOEU), Approved TSG SA#94.

# 3	Rationale

The policy in S5-221500 indicates that rapporteurs should organize the SID in the form of Work Packages (WoP)s.

# 4	Detailed proposal

| WoP | Corresponding Objective in [1], if any | Status [default = none], Target for meeting |
| --- | --- | --- |
| 1 | Agree to skeleton, scope, overview, supporting annex, WoP list. | SA5 142e |
| 2a | Capture users, roles, current practice, problem statement for (i) Motivation: This information will enable the Utility to proactively identify and respond to problems (e.g. to determine when to initiate a back-up communication service) and thereby achieve higher availability. | SA5 143e |
| 2b | i. Study how MNOs can provide standardized monitoring information corresponding to network performance problems to Energy Utility mobile telecommunication customers. Capture use cases, requirements |  |
| 2c | Capture solutions for (i), with consideration of existing capabilities. |  |
| 3a | Capture users, roles, current practice, problem statement for (ii) Motivation: This information will enable MNOs to leverage extensive performance information known to the customer in their own processes. It will potentially improve response time to resolve a communication system performance incident, as currently this information is not delivered in any standard manner. | SA5 143e – initial discussion of problem and incident management in practice only, to launch discussion of the use of ‘customer provided measurements / data to the MNO’ |
| 3b | ii. Study how Energy Utility customers of MNOs can provide standardized reports of network performance problems to MNOs. |  |
| 3c | Capture solutions for (ii) , with consideration of existing capabilities. |  |
| 4a | Capture users, roles, current practice, problem statement for (iii) Motivation: Mobile telecommunications require energy, so will also suffer an outage when the energy system is interrupted. Currently disaster recovery plans are ‘static’ and data exchanged is not standards based. The Utility knows when and where recovery will occur and when communications are critically important for recovery. The MNO knows their uninterruptable power supply resources and the possibility of availability of the communication system to enable Energy system recovery. | SA5 143e |
| 4b | iii. Study how Energy Utility service providers and MNOs can exchange information in a standardized format related to an energy service interruption and how to resolve it. Capture use cases, requirements |  |
| 4c | Capture solutions for (iii) , with consideration of existing capabilities. |  |
| 5 | Conduct an analysis to determine gaps in existing specifications and studies based on the identified requirements (2b, 3b, 4b) |  |
| 6 | Evaluate solutions proposed |  |
| 7 | Determine conclusions of the study |  |