## Slide 1: Exec Report SA5#146 Charging Management (CH)
Gerald Görmer SA5 Vice Chair, MATRIXX Software

## Slide 2: Administrative aspects
Requirements for SA5#146-bis ad-hoc (16th-19th January)
  Agenda with focus on Rel-18 specification work under 7.4 and 7.5
  Charging group is asking for decision power for approval of pCRs
  3GPP Forge：
  SWG CH is requesting an own folder under the SA5 project for the Charging OpenAPIs framework
  Further steps at SA5#146-bis ad-hoc on harmonisation with OAM
  Practicality on document handling during meetings
  SWG CH is asking for an own folder for charging contributions

## Slide 3: Incoming LSs
Tdoc | Title | Source | Decision | Reply In
S5-226074 | LS reply on Reference point allocation to support charging services | S2-2209259 | Noted | -
S5-226077 | LS on shared EHE and HR PDU session with SBO in V-PLMN | S2-2209884 | Postponed | -
S5-226075 | LS on reporting dynamic satellite backhaul parameters to CHF | S2-2209607 | replied | S5-226685

## Slide 4: Outgoing LSs
Tdoc | Title | To | Cc | Reply To
S5-226685 | Reply LS on reporting dynamic satellite backhaul parameters to CHF | SA2 | - | S5-226075

## Slide 5: Charging (CH) WIs/SIs

## Slide 6
New or Revised Charging SIDs/WIDs
Number | Title | Source
S5-226688 | WID on enhanced Network slice charging in 5G System | MATRIXX Software
S5-226687 | SID on CHF Segmentation | Nokia
S5-226690 | SID on Satellite Charging | CATT
S5-226689 | SID on structure of Charging for verticals | Huawei

## Slide 7: SA5 progress – Summary
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
 | Rel-18 Work | ------ | ------ | ----- | ----- | ------ |  | 
960023 | MMS Charging in 5G System Architecture | MMS_CH_SBI | Rel-18 | S5 | Dec-2022 | 25% | 100% | WID completed
 | Rel-18 Studies | ------ | ------ | ----- | ----- | ------ |  | 
900023 | Study on charging aspects for enhancements of Network Slicing Phase 2 | FS_NETSLICE_CH_Ph2 | Rel-18 | S5 | Mar-2023 | 85% | 95% | 
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | Rel-18 | S5 | Mar-2023 | 70% | 75% | 
920021 | Study on 5G roaming charging architecture for wholesale and retail scenarios | FS_CHROAM | Rel-18 | S5 | Mar-2023 | 85% | 90% | 
940043 | Study on Charging Aspects for Enhanced support of Non-Public Networks | FS_eNPN_CH | Rel-18 | S5 | Mar-2023 | 60% | 75% | 
970032 | Study on Time Sensitive Networking charging | FS_TSNCH | Rel-18 | S5 | Jun-2023 | 5% | 10% | 
 | Rel-19 Studies | ------ | ------ | ----- | ----- | ------ |  | 
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan

## Slide 8
Charging Exception requests
Number | Title

## Slide 9: Rel-18 Work (MMS_CH_SBI)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
960023 | MMS Charging in 5G System Architecture | MMS_CH_SBI | Rel-18 | S5 | Dec-2022 | 25 % | 100% | WID completed
Progress since SA#97e:
  Charging API for MMS service usage specified (TS 32.291)
  SBI CDR for MMS service usage enhanced (TS 32.298)
RAN impacts and dependencies:
  None identified
Next steps:
  none

## Slide 10: Rel-18 Study (FS_NETSLICE_CH_Ph2)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920023 | Study on charging aspects for enhancements of Network Slicing Phase 2 | FS_NETSLICE_CH_Ph2 | Rel-18 | S5 | Mar-2023 | 85% | 95 % | 
Progress since SA#97e:
  8 pCRs for TR 32.847 were approved covering
    Clarify solution #1.6 description
    Correction on evaluation for KI#2
    Add conclusions for Key issue #1 and Key issue #2
    Correction on the uniform terminology and Clarification on the Maximum
    Conclusion on the Key Issue #7
    Draft TR 32.847 (email approval S5‑226678)
RAN impacts and dependencies:
  None identified
Next steps:
  Study completion based on final evaluations and conclusions

## Slide 11: Rel-18 Study (FS_NCHF_Ph2)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | Rel-18 | S5 | Mar-2023 | 70% | 75% | 
Progress since SA#97e:
  12 pCRs for TR 28.826 were approved covering
    Use cases for IoT devices, undefined attribute handling in CDR, location accuracy, average bitrate, handling of quota during reauthorization,
    Solution using new immediate trigger variant, not splitting rating group
    Key issues for documentation and CDR structure
    Clarifications of cancel operation and non-blocking solution
  Draft TR 28.826 (email approval S5‑226679)
RAN impacts and dependencies:
  None identified
Next steps:
  Add more solutions and evaluations of the study

## Slide 12: Rel-18 Study (FS_CHROAM)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
920021 | Study on 5G roaming charging architecture for wholesale and retail scenarios | FS_CHROAM | Rel-18 | S5 | Mar-2023 | 85% | 90% | 
Progress since SA#97e:
  13 pCRs for TR 28.827 were approved covering
    Corrections of solution for charging trigger configuration
    Correcting and updating solutions
    Solution for SMS, PDU session level negotiation, and QBC trigger setting
    Key issue for selection of charging information
    Start of evaluation of solutions
  Draft TR 28.827 (email approval S5‑2266790)
RAN impacts and dependencies:
  None identified
Next steps:
  Further evaluations and conclusions of the study

## Slide 13: Rel-18 Study (FS_eNPN_CH)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940043 | Study on Charging Aspects for Enhanced support of Non-Public Networks | FS_eNPN_CH | Rel-18 | S5 | Mar-2023 | 60% | 75% | 
Progress since SA#97e:
  4 pCRs for TR 28.828 were approved for introduction of:
    Evaluation and conclusion for PNI-NPN topic 1
    Solution in clause 5.2 using separate CCS
    Solution for key issue #1c
    Solution for accessing the SNPN service via PLMN
  Draft TR 28.828 (email approval S5‑226681)
RAN impacts and dependencies:
  None identified
Next steps:
  Add more solutions and evaluations for the study

## Slide 14: Rel-18 Study (FS_TSNCH)
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
940043 | Study on Time Sensitive Networking charging | FS_TSNCH | Rel-18 | S5 | Jun-2023 | 5 % | 10% | 
Progress since SA#97e:
  4 pCRs for TR 28.893 were approved for introduction of:
    Updated Skeleton, Terms, Symbols and Abbreviations
    Background of TSN architecture, including the 5GS bridge and enable Time Sensitive Communication and Time Synchronization services
    Business Roles
  Draft TR 28.839 (email approval S5‑226682)
RAN impacts and dependencies:
  None identified
Next steps:
  o Add new use cases and solutions of the study

## Slide 15
Charging TSs & TRs to be sent to SA#98
Number | Title | For

## Slide 16: Charging CRs
MMS_CH_SBI CRs
Maintenance and Rel-18 small Enhancements

## Slide 17: Thank you!