3GPP TSG-SA5 Meeting #146-bis-e 	S5-231010

# e-meeting, 16-19 January 2023

# Source:	Huawei

# Title:	Proposed way forward for Rel-18 work on EE

# Document for:	Endorsement

Agenda Item:	6.2.3

# 1		References

[1]		SP-211440: "New Study on new aspects of EE for 5G networks Phase 2"

[2]	SP-211441: "New Rel-18 Work Item on 5G energy efficiency phase 2"

[3]	TR 28.913: "Study on new aspects of EE for 5G networks phase 2"

# 2	Rationale

This document provides a snapshot of the current situation on the Rel-18 work on EE and the proposed way forward.

Current situation:

- The Rel-18 study on new aspects of EE for 5G networks Phase 2 (FS_EE5G_Ph2) is planned to complete by June 2023 (cf. [1]);

- At the end of SA5#146, its completion rate was 50%;

- Ten key issues are captured in TR 28.913:

  - One has a potential solution and conclusion (KI#8);

  - Four have potential solutions being discussed (KI#1, KI#3, KI#4, KI#6);

  - One has been introduced at SA5#142e and has received no contribution on potential solution(s) (KI#2);

  - One was introduced at SA5#144e; support from other 3GPP WG or industry fora is expected before starting the work on potential solutions (KI#5);

  - One was introduced at SA5#145e, no potential solutions yet (KI#7);

  - Two were introduced at SA5#146, no potential solutions yet (KI#9 and KI#10);

- The Rel-18 work item on 5G energy efficiency phase 2 (EE5GPLUS_Ph2) is planned to be completed by June 2023 (cf. [2]);

- At the end of SA5#146, its completion rate was 25%.

# 3	Detailed proposal

Its is proposed to endorse the following way forward:

- Regarding the Rel-18 study item (FS_EE5G_Ph2):

  - Close the Rel-18 study at SA5#149 (May 2023) / SA#100 (June 2023) as planned,

  - For key issues which will have received no contributions on potential solution(s) or for which there is no consensus on the way forward, conclude them accordingly;

- Regarding the Rel-18 work item (EE5GPLUS_Ph2):

  - Postpone the end of the Rel-18 work item from June 2023 to December 2023,