3GPP TSG-SA5 (Telecom Management)

Meeting SA5#63, 20 Feb 2009, Prague, Czech Republic

Source:		Frode Nergard, Ericsson

Title:		UID_400030 IRP SOAP Solution Sets  Rapporteur Report

Document for:		Approval

Agenda Item:		6.04.3

# Progress status

Percentage of completion: 100% (previously 20%)

Summary of progress: Updated 1 specification from last meeting and created 4 new specifications to this meeting.

Outstanding issues: None.

# Minutes

The RG session was held on 17 Feb 2009, Q3 and Q4.

| Tdoc | Title/Discussion/Conclusion | Source |
| --- | --- | --- |
| S5-091201 | 32.111-7 Alarm IRP SOAP Solution Set - updates Withdrawn and replaced with S5-091411 for error corrections before the meeting. | Ericsson |
| S5-091202 | 32.347 FT IRP SOAP Solution Set Withdrawn and replaced with S5-091418 for cosigning of companies before the meeting. | Ericsson |
| S5-091212 | CR R8 32.111-2 Include reference to SOAP Solution Set specification Withdrawn and replaced with S5-091330 because of uploading wrong file, before the meeting. | Ericsson |
| S5-091316 | Pseudo CR of Draft TS 32.347 FileTransferIRP SOAP SS Withdrawn. | ZTE |
| S5-091317 | Skeleton of TS 32.347 FileTransferIRP SOAP SS Withdrawn. | ZTE |
| S5-091411 | pCR R8 32.111-7 Alarm IRP SOAP Solution Set - updates Replaces S5-091201. Comments on references 4 and 6. Remove version for [4], correct the usage of [6]. Updated in S5-091633. | Ericsson |
| S5-091418 | 32.347 FT IRP SOAP Solution Set Replaces S5-091202. Agreed. | ZTE, Ericsson |
| S5-091203 | 32.367 Entry Point IRP SOAP Solution Set Agreed. | Ericsson |
| S5-091204 | 32.417 PM IRP SOAP Solution Set Agreed. Later, the it was discovered an error in the document number of reference [4]. Updated in S5-091655. | Ericsson |
| S5-091205 | 32.617 Bulk CM IRP SOAP Solution Set Agreed. | Ericsson |
| S5-091206 | Presentation of 32.111-7 to TSG SA Agreed to send the specification to SA for approval. The contribution should be the presentation sheet and have the specification attached. Later comments: Use latest template of presentation sheet. Updated in S5-091703. | Ericsson |
| S5-091207 | Presentation of 32.347 to TSG SA Agreed to send the specification to SA for approval. The contribution should be the presentation sheet and have the specification attached. Later comments: Use latest template of presentation sheet. Updated in S5-091704. | Ericsson |
| S5-091208 | Presentation of 32.367 to TSG SA Agreed to send the specification to SA for approval. The contribution should be the presentation sheet and have the specification attached. Later comments: Use latest template of presentation sheet. Updated in S5-091705. | Ericsson |
| S5-091209 | Presentation of 32.417 to TSG SA Agreed to send the specification to SA for approval. The contribution should be the presentation sheet and have the specification attached. Later comments: Use latest template of presentation sheet. Updated in S5-091706. | Ericsson |
| S5-091210 | Presentation of 32.617 to TSG SA Agreed to send the specification to SA for approval. The contribution should be the presentation sheet and have the specification attached. Later comments: Use latest template of presentation sheet. Updated in S5-091707. | Ericsson |
| S5-091211 | CR R8 32.111-1 Include reference to SOAP Solution Set specification Comments on that the new reference must have a new reference number. Updated in S5-091634. | Ericsson |
| S5-091213 | CR R8 32.111-3 Include reference to SOAP Solution Set specification Agreed. Later, it was discovered that the date on the CR cover sheet was wrong. Updated in S5-091656. | Ericsson |
| S5-091215 | CR R8 32.307 Correction of notify Agreed. Later, it was discovered that the date on the CR cover sheet was wrong. Updated in S5-091657. | Ericsson |
| S5-091216 | CR R8 32.317 Include portType and binding in the WSDL Comments on that the reason for change has a sentence that seems strange. Updated in S5-091635. | Ericsson |
| S5-091217 | CR R8 32.341 Include reference to SOAP Solution Set specification Listing the new specification in the introduction was agreed. The change in last paragraph of the introduction was not agreed. Updated in S5-091636. | Ericsson |
| S5-091218 | CR R8 32.342 Include reference to SOAP Solution Set specification Listing the new specification in the introduction was agreed. The change in last paragraph of the introduction was not agreed. Updated in S5-091637. | Ericsson |
| S5-091219 | CR R8 32.343 Include reference to SOAP Solution Set specification Listing the new specification in the introduction was agreed. The change in last paragraph of the introduction was not agreed. Updated in S5-091638. | Ericsson |
| S5-091220 | CR R8 32.345 Create a new XSD for IOCs Comments: Have used version 7.0.0 instead of the latest version 7.1.0. Delete the change of last paragraph of the introduction. Updated in S5-091639. | Ericsson |
| S5-091221 | CR R8 32.361 Include reference to SOAP Solution Set specification Comments: Mention deletion of paragraph in Summary of change. Updated in S5-091640. | Ericsson |
| S5-091222 | CR R8 32.362 Include reference to SOAP Solution Set specification Comments: Mention deletion of paragraph in Summary of change. Updated in S5-091641. | Ericsson |
| S5-091223 | CR R8 32.363 Include reference to SOAP Solution Set specification Comments: Mention deletion of paragraph in Summary of change. Updated in S5-091642. | Ericsson |
| S5-091224 | CR R8 32.365 Include reference to SOAP Solution Set specification Comments: Mention deletion of paragraph in Summary of change. Updated in S5-091643. | Ericsson |
| S5-091225 | CR R8 32.411 Include reference to SOAP Solution Set specification Agreed. Later, it was discovered that the date on the CR cover sheet was wrong. Updated in S5-091658. | Ericsson |
| S5-091226 | CR R8 32.412 Include reference to SOAP Solution Set specification Agreed. Later, it was discovered that the date on the CR cover sheet was wrong. Updated in S5-091659. | Ericsson |
| S5-091227 | CR R8 32.413 Include reference to SOAP Solution Set specification Agreed. Later, it was discovered that the date on the CR cover sheet was wrong. Updated in S5-091660. | Ericsson |
| S5-091228 | CR R8 32.415 Create a new XSD for IOCs Agreed. Later, it was discovered that the date on the CR cover sheet was wrong. Updated in S5-091661. | Ericsson |
| S5-091229 | CR R8 32.611 Include reference to SOAP Solution Set specification Agreed. Later, it was discovered that the date on the CR cover sheet was wrong. Updated in S5-091662. | Ericsson |
| S5-091230 | CR R8 32.612 Include reference to SOAP Solution Set specification Agreed. Later, it was discovered that the date on the CR cover sheet was wrong. Updated in S5-091663. | Ericsson |
| S5-091231 | CR R8 32.613 Include reference to SOAP Solution Set specification Agreed. Later, it was discovered that the date on the CR cover sheet was wrong. Updated in S5-091664. | Ericsson |
| S5-091232 | CR R8 32.615 Include reference to SOAP Solution Set specification Agreed. Later, it was discovered that the date on the CR cover sheet was wrong. Updated in S5-091665. | Ericsson |
| S5-091330 | CR R8 32.111-2 Include reference to SOAP Solution Set specification Replaces S5-091212. Agreed. Later, it was discovered that the date on the CR cover sheet was wrong. Updated in S5-091666. | Ericsson |
| S5-091633 | pCR R8 32.111-7 Alarm IRP SOAP Solution Set - updates Revision of S5-091411. | Ericsson |
| S5-091634 | CR R8 32.111-1 Include reference to SOAP Solution Set specification Revision of S5-091211. | Ericsson |
| S5-091635 | CR R8 32.317 Include portType and binding in the WSDL Revision of S5-091216. | Ericsson |
| S5-091636 | CR R8 32.341 Include reference to SOAP Solution Set specification Revision of S5-091217. | Ericsson |
| S5-091637 | CR R8 32.342 Include reference to SOAP Solution Set specification Revision of S5-091218. | Ericsson |
| S5-091638 | CR R8 32.343 Include reference to SOAP Solution Set specification Revision of S5-091219. | Ericsson |
| S5-091639 | CR R8 32.345 Create a new XSD for IOCs Revision of S5-091220. | Ericsson |
| S5-091640 | CR R8 32.361 Include reference to SOAP Solution Set specification Revision of S5-091221. | Ericsson |
| S5-091641 | CR R8 32.362 Include reference to SOAP Solution Set specification Revision of S5-091222. | Ericsson |
| S5-091642 | CR R8 32.363 Include reference to SOAP Solution Set specification Revision of S5-091223. | Ericsson |
| S5-091643 | CR R8 32.365 Include reference to SOAP Solution Set specification Revision of S5-091224. | Ericsson |
| S5-091655 | 32.417 PM IRP SOAP Solution Set Revision of S5-091204. | Ericsson |
| S5-091656 | CR R8 32.111-3 Include reference to SOAP Solution Set specification Revision of S5-091213. | Ericsson |
| S5-091657 | CR R8 32.307 Correction of notify Revision of S5-091215. | Ericsson |
| S5-091658 | CR R8 32.411 Include reference to SOAP Solution Set specification Revision of S5-091225. | Ericsson |
| S5-091659 | CR R8 32.412 Include reference to SOAP Solution Set specification Revision of S5-091226. | Ericsson |
| S5-091660 | CR R8 32.413 Include reference to SOAP Solution Set specification Revision of S5-091227. | Ericsson |
| S5-091661 | CR R8 32.415 Create a new XSD for IOCs Revision of S5-091228. | Ericsson |
| S5-091662 | CR R8 32.611 Include reference to SOAP Solution Set specification Revision of S5-091229. | Ericsson |
| S5-091663 | CR R8 32.612 Include reference to SOAP Solution Set specification Revision of S5-091230. | Ericsson |
| S5-091664 | CR R8 32.613 Include reference to SOAP Solution Set specification Revision of S5-091231. | Ericsson |
| S5-091665 | CR R8 32.615 Include reference to SOAP Solution Set specification Revision of S5-091232. | Ericsson |
| S5-091666 | CR R8 32.111-2 Include reference to SOAP Solution Set specification Revision of S5-091330. | Ericsson |
| S5-091703 | Presentation of 32.111-7 to TSG SA Revision of S5-091206. | Ericsson |
| S5-091704 | Presentation of 32.347 to TSG SA Revision of S5-091207. | Ericsson |
| S5-091705 | Presentation of 32.367 to TSG SA Revision of S5-091208. | Ericsson |
| S5-091706 | Presentation of 32.417 to TSG SA Revision of S5-091209. | Ericsson |
| S5-091707 | Presentation of 32.617 to TSG SA Revision of S5-091210. | Ericsson |

# Action items

| Item | Description | Release | Owner | Status | Target |
| --- | --- | --- | --- | --- | --- |