3GPP TSG-SA5 (Telecom Management)

Meeting SA5#68, 09 -13 Nov 2009, Shanghai, PRC

Source:		Zou Lan, Huawei Technologies

Title:		UID_390007 SON Self-Optimization & Self-Healing handling Rapporteur Report

Document for:		Approval

Agenda Item:		<6.5.1>

# Progress status

Percentage of completion: 75% (previously 70%)

Summary of progress: some proposals for stage 1 and 2 were discussed and agreed.

Outstanding issues: Interface IRP vs. NRM approach for SO need to be resolved

# Minutes

The RG session was held on <2009-11-10, Quarter(s) 2~4; 2009-11-11, Quarter(s) late>.

| Tdoc | Title/Discussion/Conclusion | Source |
| --- | --- | --- |
| S5-093804 | pCR to 32.521 Modifications in the Self-Optimization Logical Architecture and Reference Model Conclusion: Agreed. | ETRI |
| S5-093805 | pCR to 32.522 Correction of titles in reference Conclusion: Agreed. | ETRI |
| S5-093901 | Rapporteur clean up suggestion for TS 32.521 E: no need for the version number change in title. Use pCr is a better way. HW: ok Agreed | HW |
| S5-093902 | Rapporteur proposal for TS 32.521 -> Partially agreed except the definition of Objective, 4136 Conclusion: Agreed | HW |
| S5-093903 | pCR 32.521 Remove editor notes for load balancing Moto: Why we need to allow/disallow that? We only need turn on/off. E: This message is optional, vendor-specific. QC: Agree with E. We only need to turn on/off since the message is optional. HW: If we remove note, we still have ambiguity in Fun3/4. The problem for us is if RAN3 define an Optional message for LB. ->4137 Conclusion: Agreed. | HW |
| S5-093904 | pCR 32.522 Architecture for handover parameter optimization E: please clarify the policy here, what is relation with the policy we discussed this morning? HW: it is a general term. QC: Any special intention here for policy control? ->4209 E raised questions about 4209. Conclusion:.Email approval | HW |
| S5-093905 | pCR 32.522 Add self-optimization related IOC definitions E: these two approaches are same. E: It is not duplication if these IOCs all need this info. Moto/AL: NE can just have a ref for the policy. NSN: TMF defined too many operations… HW: A drawback of NRM approach is more attributes are needed for different policy purposes. ZTE: cannot see the new operations cannot be fulfilled by existing IRP. HW: Every IRP is for a special TM domain. HW: Only HW brings the contributions for IRP approach, can there be NRM contributions from others? Moto: we can bring contributions for NRM approach …… Conclusion: Noted | HW |
| S5-093906 | pCR 32.522 Add self-optimization management IRP operations Conclusion: Not discussed and Noted. | HW |
| S5-093907 | pCR 32.522 Operations to manage self-optimization functions Conclusion: Not discussed and Noted | HW |
| S5-093908 | pCR 32.522 Notifications for self-optimization monitoring and management Conclusion: Not discussed and Noted. | HW |
| S5-093938 | Introduce the Conflict Resolution Policy Enforcement Function Moto: How to use the priority? NSN: to define a solution is another story. E: policies will conflict with each other? Chair: do not discuss the agreed part here. E: why the policy was not given to SON functions before they begin? Moto: why we need this new function? AL: The SO_MMF_NM already has similar function. Moto: no need to make a conclusion in a hurry. Conclusion: Noted. | NSN |
| S5-093939 | Introduce Use Case for Conflict Resolution E: policy is not only for conflict. AL: The policy is for all or just for conflicting? NSN: focus on conflicting. E: rephrase the UC description since we have different understanding about the policy. Noted. | NSN |
| S5-093952 | CR TS 32.762 Add load balancing control E: We have a wrong requirement. HW: We have the requirement, the problem is RAN3 don’t define messages or define an optional message. We can have OAM requirements. ->4138: Just allow/disallow on function level, not on message level. Conclusion: Agreed | Huawei |
| S5-093953 | CR TS 32.763 Add load balancing control ->4139->4344 Conclusion: Agreed | Huawei |
| S5-093954 | CR TS 32.765 Add load balancing control ->094140 -> 4345 Conclusion: Agreed. | HW |
| S5-093921 | OAM input to allow better Load Balancing Optimization decisions Moto: It is trigger. QC: target should consider the trade off - load and drops Noted | NSN |
| S5-093922 | Load Balancing Optimization Targets and Triggers Moto: what is the preference? A list of cells? An order of list? Need clarification. NSN: It is an order. NSN: IrpMgr has his own information. HW: what is the meaning of the list if Mgr gives you a/b/c but you choose d. Noted. | NSN |
| S5-093940 | Conflict resolution policy for SH_CO_F and LO_F Noted | NSN |
|  | Below is for SH Part – minutes taken by ZTE: |  |
| S5-093914 | Correction to Requirements for Cell Outage Compensation Ericsson: What the difference between recovery result and compensation result? Moto: Split to 2 requirements Conclusion: approved with modifications | Nokia Siemens Networks |
| S5-093989 | pCR 32.541 resubmit the agreed requirement from TS32.521 NSN: What’s the specific activities? Conclusion: revise to S5-094156 Agreed | ZTE |
| S5-093900 | pCR 32.541 Add new requirements about Self-healing related alarms Ericsson: what’s the related alarm? What’s the meaning of “processed”? Conclusion: CON-008 agreed in r1, FUN-004 needs offline discussion. Revised to S5-094157 HW: remove “For these alarms the IRP Manager should not take any actions.” In CON-008 and FUN 4. ZTE: OK. Agreed with modification - remove “For these alarms the IRP Manager should not take any actions.” In CON-008 and FUN 4. | ZTE, Vodafone |
| S5-093991 | pCR 32.541 Add new requirements about alarm suppressing HW: Why the IRPManager needs to know? Conclusion: Noted. | ZTE, Vodafone |
| S5-093992 | pCR 32.541 add new requirement about TCoSH Conclusion: Noted. | ZTE |
| S5-093993 | pCR 32.541 add new specification level requirements NSN: what does the case by case mean in FUN-3? What’s the detail information? Conclusion: approved with modifications , captured in r1 | ZTE |
| S5-093994 | pCR 32.541 Add new self-healing use case of signalling link fault Ericsson: What kind of fault? Give an example NSN: too generic Chairman: should be more specified Conclusion: noted | ZTE |
| S5-093915 | COC functional procedure ALU: what’s lock/unlock? What’s the operator’s expectation? Ericsson: operator should be IRPManager. ->094161 Conclusion: Email approval | Nokia Siemens Networks |
| S5-093917 | Configuration of the COC Function Revised to 094162->4253 Agreed. | Nokia Siemens Networks |
| S5-093918 | Result and activity reporting from the COC function Moto: 4.3.1.3, which notification do you want to use? HW: What’s the difference between exec-incompleted and –unsuccessful? Moto: remove the result Revised to 094262 Email approval | Nokia Siemens Networks |
| S5-093920 | NRM for COC Process Conclusion: noted without presentation | Nokia Siemens Networks |
| S5-093995 | Resubmit of S5-093386 pCR 32.542 Update of the skeleton Conclusion: noted | ZTE |
| S5-093996 | pCR 32.542 Add operations Start&Stop Self-healing Functions HW: need mapping of the requirement Moto: There is no conclusion of the approach yet ALU: Why need the parameter list? Moto: which step in the use case indicates the parameter? Conclusion: Noted | ZTE |
| S5-093997 | pCR 32.542 Add Notification SelfhealingResult HW: is the SHFunction a IOC? NSN: It is not sufficient for the requirement. Conclusion: Noted | ZTE |
| S5-093998 | pCR 32.542 Add Notification SelfhealingFunctionStatusChanged Conclusion: Noted | ZTE |
| S5-093999 | pCR 32.542 Add Operation listSHFunctions Ericsson: How about the SHFunctions in NEs? Conclusion: Noted | ZTE |
| S5-094000 | pCR 32.542 Add Operation GetTriggerCondition Conclusion: Noted | ZTE |
| S5-094090 | Ranges considered harmful Conclusion: Noted | Ericsson |

# Action items

| Item | Description | Release | Owner | Status | Target |
| --- | --- | --- | --- | --- | --- |