## Slide 1: SA6#45-BIS-e Work Plan Review
Suresh Chitturi
SA6 Chair
SAMSUNG

## Slide 2: Overview: Rel-17 Work Items – 1/2
Work Item | WI Code | WID Approved | SA#93-e | SA6#45-BIS-e | SA6#46-e | Target Completion | Remarks
Enhancements to Application Architecture for the Mobile Communication System for Railways Phase 2 | eMONASTERY2 | SA#84 (06/2019) | 100% | 100% |  | SA#89 (09/2020) | 
MC services support on IOPS mode of operation | MCIOPS | SA#84 (06/2019) | 100% | 100% |  | SA#89 (09/2020) | 
Enhanced Mission Critical Push-to-talk architecture phase 3 | enh3MCPTT | SA#87 (03/2020) | 100% | 100% |  | SA#92 (06/2021) | 
Enhancements for functional architecture and information flows for Mission Critical Data | eMCData3 | SA#86 (12/2019) | 100% | 100% |  | SA#92 (06/2021) | 
Architecture for enabling Edge Applications | EDGEAPP | SA#86 (12/2019) | 99% | 99% |  | SA#90 (12/2020) | To be declared 100% at SA6#46-e

## Slide 3: Overview: Rel-17 Work Items – 2/2
Work Item | WI Code | WID Approved | SA#93-e | SA6#45-BIS-e | SA6#46-e | Target Completion | Remarks
Enhanced application layer support for V2X services | eV2XAPP | SA#89 (09/2020) | 100% | 100% |  | SA#92 (06/2021) | 
Application Architecture for MSGin5G Service | 5GMARCH | SA#89 (09/2020) | 90% | 95% |  | SA#92 (06/2021) | 
Mission Critical Services over 5GS | MCOver5GS | SA#89 (09/2020) | 100% | 100% |  | SA#92 (06/2021) | 
Enhanced Service Enabler Architecture Layer for Verticals | eSEAL | SA#90 (12/2020) | 100% | 100% |  | SA#92 (06/2021) | 
Application layer support for Uncrewed Aerial System (UAS) | UASAPP | SA#90 (12/2020) | 100% | 100% |  | SA#92 (06/2021) | 

## Slide 4: Overview: Ongoing Studies
Study Item | WI Code | SID Approved | SA#93-e | SA6#45-BIS-e | SA6#46-e | Target Completion | Remarks
Study on Mission Critical Services support over 5G System | FS_MCOver5GS | SA#80 (06/2018) | 87% | 89% |  | SA#96 (06/2022) | 
Study of Gateway UE function for Mission Critical Communication | FS_MCGWUE | SA#88 (06/2020) | 100% | 100% |  | SA#93 (09/2021) | Remove from Agenda
Study of Interconnection and Migration Aspects for Railways | FS_IRail | SA#88 (06/2020) | 60% | 70% |  | SA#93 (12/2021) | TR for approval at SA#94-e?
Study on Network Slice Capability Exposure for Application Layer Enablement | FS_NSCALE | SA#91 (03/2021) | 25% | 30% |  | SA#95 (03/2022) | 

## Slide 5: Overview: Ongoing Studies
Study Item | WI Code | SID Approved | SA#93-e | SA6#45-BIS-e | SA6#46-e | Target Completion | Remarks
Study on application enablement aspects for subscriber-aware northbound API access | FS_SNAAPP | SA#92 (06/2021) | 20% | 40% |  | SA#95 (03/2022) | 
Study on Application Capability Exposure for IoT Platforms | FS_ACE_IOT | SA#92 (06/2021) | 15% | 25% |  | SA#95 (03/2022) | 
Study on enhanced Application Architecture for enabling Edge Applications | FS_eEDGEAPP | SA#92 (06/2021) | 10% | 30% |  | SA#95 (03/2022) | Revised SID (target date – Jun 2022)
Study on 5G-enabled fused location service capability exposure | FS_5GFLS | SA#92 (06/2021) | 20% | 25% |  | SA#95 (03/2022) | 

## Slide 6: Overview: Ongoing Studies
Study Item | WI Code | SID Approved | SA#93-e | SA6#45-BIS-e | SA6#46-e | Target Completion | Remarks
Study on enhanced architecture for UAS Applications | FS_eUASAPP | SA#93 (09/2021) | 0% | 5% |  | SA#96 (06/2022) | Revised SID (target date – Sep 2022)
Study on SEAL data delivery enabler for vertical applications | FS_SEALDD | SA#93 (09/2021) | 0% | 15% |  | SA#96 (06/2022) | 
Study on enhancements to application layer support for V2X services; Phase 2 | FS_eV2XAPP2 | SA#93 (09/2021) | 0% | 10% |  | SA#96 (06/2022) | 

## Slide 7: Overview: Rel-18 Work-Items
Study Item | WI Code | WID Approved | SA#93-e | SA6#45-BIS-e | SA6#46-e | Target Completion | Remarks
Mission Critical Services over 5MBS | MCOver5MBS | SA#93 (09/2021) | 0% | 10% |  | SA#95 (03/2022) | 
Gateway UE function for Mission Critical Communication | MCGWUE | SA#93 (09/2021) | 0% | 20% |  | SA#96 (06/2022) | 
Application layer support for Factories of the Future (FF) | FFAPP | SA#93 (09/2021) | 0% | 5% |  | SA#98 (12/2022) | 

## Slide 8: Rel-18 Work Planning (S6-212437)
Step 1: SA6 leadership to prepare the available TUs in Rel-18 based on the agreed meeting schedule and the template for Rapporteur inputs. The TUs will be based on regular F2F meetings (Deadline: Oct 22nd, Friday)
Step 2: Rapporteurs to provide estimates of TUs for the proposed WID/SID objectives based on the provided template (Deadline: Oct 27th, Wed)
Step 3: SA6 leadership to provide the aggregated summary of inputs (Deadline: Oct 29th, Friday)
Step 4: SA6 to review the aggregated summary provided by the leadership over an informal conference call (Deadline: Nov 8th, Monday)
Step 5: SA6 to endorse the workload assessment summary during SA6#46-e meeting.

## Slide 9: Conference calls and other items
Pre-SA6#46-e conference calls
  New WID/SIDs – 1 (date TBD)
  eEDGEAPP – 1 (date TBD)
  Rel-18 work planning (Rapporteurs only) – 1 (Oct 26th) - tentative
  Rel-18 Work planning – 1 (Nov 8th)
Q1/2022 SA6 meeting dates -> to be converted to e-meeting
Rapporteurs to make the draft TRs/TSs available within one week!
All revisions MUST be in the inbox folder!
SA6#47 | 14 – 18 February 2022 | To be converted to e-meeting
SA6#47-e | 14 – 22 February 2022 | Online
Current
Proposed

## Slide 10: Thank You!