## Slide 1: Guidelines for SA6 WIs management

## Slide 2: Background
The decisions on the WID and the WI progress does impact WG project management and IM understanding of the work to be completed for which IMs can plan contributions for subsequent meetings. So, some guidelines are necessary for SA6 WIs management.
The following aspects covered by the present document is based on SA6 common understanding:
  What should be the guidelines for starting normative WID
  Managing WI with dependencies on other WGs
  What should be the guidelines to assess the progress of a WI
  What should be the guidelines to assess whether WID update is required

## Slide 3: What should be the guidelines for starting normative WID?
The following aspects need attention:
  Normative WID overlapping with corresponding on-going study
It is possible that SA6 can propose early commencement of normative WI when a corresponding study is still in progress.
Suggestions to the guidelines
  No normative WID proposal can be agreed in WG, if no conclusions are provided in the study.
  The objectives in the normative WID should clearly identify the work (e.g. items) to be undertaken in normative phase and have been concluded in the corresponding study.
  If normative WI is proposed overlapping with the study, then the objectives only capture the items which are concluded in the corresponding study.
  When study has made progress on the remaining conclusions, the normative WID can be updated.

## Slide 4: Managing WI with dependencies on other WGs?
The following aspects need attention:
  Release mapping with other WGs – e.g SA6 R18 should be based on which release of SA2/RAN (rel17 or Rel18)?
  If SA6 current Release(e.g Rel18) is based on the completion of same release in SA2,RAN(e.g Rel18 SA6 is based on Rel18 SA2,RAN), then how to make that possible since the timeline of SA6 Rel18 is the same as other WGs?
WIDs can have the following dependencies with other WG work (e.g. SA2).
  SA6 WID with dependency on SA2 for 5GC architecture of pre-release and earlier, e.g WID(s) postponed from pre-release due to timeline issue.
  SA6 WID with dependency on SA2 for 5GC architecture for the same release.
  Note: Dependency with other WG(s) should be based on outstanding issues.
Regarding (a), there are clear timelines for the work completion and can be fulfilled without any coordination with SA2.
  There is no impact due to on-going R18 work in SA2.
Regarding (b), SA6 can start the WID in parallel with dependent WG(s) and completes WID once outstanding dependent issues are concluded and no new outstanding issues are identified, even before the completion time of SA2 .

## Slide 5: What should be the guidelines to assess the progress of a WI?
Suggestions for guidelines to assess WI progress
  The progress should be assessed based on the completion of WID objectives.
    Outstanding ENs related features corresponding to the objectives contribute to the assessment of an objective.
  Outstanding issues based on objectives should be identified if the WI does not complete in time as per the approved WID.
    If WI is dependent on other WG, then clear evidence of other WG work impacting SA6 work should be identified.
    These will serve as the necessary justification for revising the WI timeline or the objectives.
  WIs should be progressed as complete, if the WI objectives have been met.
    There is always maintenance TUs which may be due to FASMO, alignment asked by other WGs which does not impact the progress of the WI.
  Subjective opinions without evidence of any outstanding issues should not be considered towards assessment of WI progress.

## Slide 6: What should be the guidelines to assess whether WID update is required?
Suggestions for guidelines to assess whether WID update is required:
  SA6 R18 work dependent on R17 work of other WGs, Change in objectives which result in either delaying the timeline or to meet the timeline.
  SA6 R18 work dependent on R18 work of other WGs, Change in objectives to meet the timeline. Some work may not get included in R18 and hence should be considered for future release.
  All WIDs does not require to have the completion time to be the release freeze time for stage 2. (This situation is usually a project management nightmare)
  If normative work is overlapping with the study then, Change in objectives and timeline due to new conclusions.

## Slide 7: Summary
It is recommended to develop guidelines for SA6 WIs management by considering the views presented in this document.

## Slide 8: Thank you!