## Slide 1: Working Methods
Basavaraj (Basu) Pattan
Samsung

## Slide 2: Outline
Basics - Releases Planning
Stage-2 Studies
Stage-2 Work Items
General guidelines
Conclusion

## Slide 3: Basics - Releases Planning
Release X Content &
Timeline Planning
Release X
Stage 1 Studies
Stage 1 Work Items
Stage 2 Studies
Stage 2Work Items
Stage 3 Work Items
3 months
Release X+1
Stage 1 freeze
Stage 2 freeze
Stage 3 freeze
Code freeze
Release freeze
Stage 3 Studies
SA6

## Slide 4: Stage-2 Studies
SID
  Bring them early into the release so that normative spec development gets sufficient time
  Scope them well without interfering with other working groups, and/or highlighting the dependencies
  Having dependencies on other WGs is normal but consider other WGs timeline and keep adequate time for co-ordination through LSes
Key issues
  Develop Key Issues with a clear industry use case as basis, including the reference e.g. SA1 requirements where applicable
  Have sufficient discussion to bring more clarity and keep entry barrier higher at early stage
Solutions
  Be flexible to document multiple solutions but insist on capturing more accurate Solution Evaluations
  Try for merging Solutions with other Solutions at early stage which can speed up conclusions
  Any other WG dependency should be resolved or well-documented for consideration during the normative work
Evaluations and Conclusions from the study
  Stable solutions should have Solution Evaluations asap, so that Overall Evaluation can be built early
  Bring Conclusions asap to allow Normative work to start in parallel, where required
Study Completion
  Make best effort to stick to the work plan/dates corresponding to the SID
  Minor open issues should be considered to be discussed during Normative phase
  Studies may not be perfect, only a basis for normative work. Prolonged studies will have impact on start of normative work.
  Rapporteurs must take an active role in orchestrating the work e.g. setting up informal calls, regular status updates

## Slide 5: Stage-2 Work Items
For New Specification
  Follow the tried and tested structure in SA6, unless really required to change
For Existing Specification
  Careful review is required while proposing impacts to existing clauses
  Ensure backward compatibility, where applicable
Build Normative solutions based on the Study conclusions
  Acknowledge/respect solutions from the study as baseline (and avoid re-opening all the discussions) and reflect any additional changes on top of it with track changes
Close Open issues from Study while proposing Normative solutions
Use Annex efficiently to make gradual progress on complex solutions
Respect time spent for Study and avoid re-opening Study discussions
WID completion
  Make best effort to stick to the work plan/dates corresponding to the WID, to give sufficient time for Stage-3
  Be realistic, and willing to defer incomplete features to future releases
  Any minor open issues could be considered even after approval

## Slide 6: General Guidelines
SA6 is an Application Architecture group (and not Requirements Group)
  Spend reasonable time to understand the Key Issue during the proposal stage
  Avoid developing new use cases during Solution development, and rather focus on Solution development based on the Key Issue
LS cycle is too big most of the times, so where possible use company internal connections for inter-WG dependent issues and offline discussions for faster resolutions
Don’t wait for SA6 informal calls to be scheduled, rather go for immediate offline discussions with interested companies
Provide early feedback to contributions as handling comments given at the last minute will probably force the authors to postpone their contributions
Provide feedback with clear reasoning and specific proposal (if possible) e.g. where and what change you want to see (i.e. add/modify/remove), to help understand the comment better
Contributing companies to strictly follow drafting rules, which saves meeting/rapporteur time

## Slide 7: Conclusion
Key Do’s:
  Provide early Feedback along with specific proposal (if possible) on what is acceptable to you
  Use more Offline discussions
  ..
Key Don’ts:
  Providing Late comments
  Re-opening same discussions
  ..
Recommend to follow best practices mentioned on Slides #4 to #6
Pay close attention to what Rapporteurs and WG Leaders Say
Adhere to the 3GPP Working Procedures

## Slide 8: Thank You!