## Slide 1: FS_5GSAT_App – Work Plan
Basavaraj (Basu) Pattan, Samsung

## Slide 2: 5GSAT_App (SID/WID) TU Tracking
Meeting | TUs Planned |  | Work Planned | TUs Consumed | Work Completed
 | SID | WID |  |  | 
SA6#57 (Oct-23) | - | - | SID Approval | - | SID Approval completed
SA6#58 (Nov-23) | 1.0 TU | - | Skeleton, Scope, Key Issues |  | 
SA6#59 (Feb-24) | 2.0 TUs | - | Key Issues, Architecture Requirements, Solutions |  | 
SA6#60 (Apr-24) | 2.0 TUs | - | Key Issues, Architecture Requirements, Solutions |  | 
SA6#61 (May-24) | 2.0 TUs | - | Key Issues (Freeze), Solutions, Start Solution Conclusions. Send for Information. WID Approval |  | 
SA6#62-Adhoc-e (Jul-24) (TBC) | 2.0 TUs | 2.0 TUs | Finish Solution Conclusions, Send for Approval Begin Normative work (architecture impacts) |  | 
SA6#62 (Aug-24) | - | 2.0 TUs | Architecture and Solutions, Business Relationships |  | 
SA6#63 (Oct-24) | - | 2.5 TUs | Architecture and Solutions, Deployment models |  | 
SA6#64 (Nov24) | - | 2.5 TUs | Complete unfinished work, Send for Approval. |  | 
Total | 9 TUs | 9 TUs |  | 9 TUs | 

## Slide 3: FS_5GSAT_App
Progress since SA#101:
  SA6#58: x pCRs agreed
  Progress made for
    abc
RAN and other impacts and dependencies: xyz
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
xxxxxx | New Study on application enablement for Satellite access enabled 5G Services | FS_5GSAT_App | Sep-2024 | 0% | S6-233266 | X% | 
Next steps:
  abc