## Slide 1: SA6#59 Work Plan Review
Alan Soloway (Qualcomm)
SA6 Chair

## Slide 2: Rel-19 Planning

## Slide 3: Overview: Rel-18 Work-Items
Work Item | WI Code | WID Approved | SA6#58 | SA6#59 | Target Completion | Remarks
Edge Application Standards in 3GPP and alignment with External Organizations | EDGEAPP_EXT | SA#96 (062022) | 95% | 98% | SA#100 (06/2023) | 

## Slide 4: Overview: Ongoing Studies
Study Item | WI Code | SID Approved | SA6#58 | SA6#59 | Target Completion | Remarks
Study on enhanced application layer support for location services | FS_eLSAPP | SA#100 (06/2023) | 25% | 40% | SA#104 (06/2024) | SA#105 (09/2024)
Study on Service aspects for supporting the eMMTel service | FS_eMMTelAPP | SA#100 (06/2023) | 20% | 35% | SA#105 (09/2024) | 
Study on application layer support for AI/ML services | FS_AIMLAPP | SA#101 (09/2023) | 35% | 55% | SA#105 (09/2024) | 
Study on application enablement for Localized Mobile Metaverse Services | FS_Metaverse_App | SA#102 (12/2023) | 10% | 30% | SA#105 (09/2024) | 
Study on Application enabler for XR Services | FS_XRApp | SA#102 (12/2023) | 10% | 20% | SA#105 (09/2024) | 
Study on application enablement for Satellite access enabled 5G Services | FS_5GSAT_Ph3_App | SA#102 (12/2023) | 5% | 25% | SA#105 (09/2024) | 
Study on CAPIF Phase 3 | FS_CAPIF_Ph3 | SA#102 (12/2023) | NA | 20% | SA#105 (09/2024) | 

## Slide 5: Overview: Rel-19 Work-Items (1/2)
Work Item | WI Code | WID Approved | SA6#58 | SA6#59 | Target Completion | Remarks
Enhanced Mission Critical Architecture | enhMC | SA#100 (06/2023) | 30% | 40% | SA#106 (12/2024) | 
Sharing of administrative configuration between interconnected MC service systems | MCShAC | SA#100 (06/2023) | 40% | 90% | SA#106 (12/2024) | 
Railways specific Enhancements to Mission Critical Services Phase 5 | FRMCS_Ph5 | SA#100 (06/2023) | 30% | 40% | SA#106 (12/2024) | 
Application Architecture for MSGin5G Service Phase 3 | 5GMARCH_Ph3 | SA#100 (06/2023) | 20% | 30% | SA#105 (09/2024) | 

## Slide 6: Overview: Rel-19 Work-Items (2/2)
Work Item | WI Code | WID Approved | SA6#58 | SA6#59 | Target Completion | Remarks
Architecture for enabling Edge Applications Phase 3 | EDGEAPP_Ph3 | SA#101 (09/2023) | 15% | 35% | SA#106 (12/2024) | 
Application Architecture for UAS applications Phase 3 | UASAPP_Ph3 | SA#101 (09/2023) | 20% | 40% | SA#106 (12/2024) | 
Guidelines for CAPIF Usage | CAPIF_EXT | SA#101 (09/2023) | 20% | 55% | SA#105 (09/2024) | 
SEAL DD (Data Delivery) Phase 2 | SEALDD_Ph2 | SA#101 (09/2023) | 25% | 35% | SA#106 (12/2024) | 
Technical Enhancements and Improvements for Release 19 | TEI19 | NA | N/A | N/A |  | 

## Slide 7: Conference calls and other items
Rapporteurs to make the draft TRs/TSs available within one week
All documents must be uploaded within 48 hours of the meeting close
Pre-SA6#60 conference calls (Dates are TBD) – Maximum 2 hours/call and 1 hour/topic
  Potential Topics
    MC (2) – Logging/Replay, MCGWUE
    AIML (1)
    5GSAT/MMTel (1)
    Meta/XR (1)
  Date Exclusions
    Plenary (March 19 – 22)
    Chinese Memorial Days (April 4 – 6)
    Good Friday/Easter Monday (March 29 – April 1)
    Indian Festival (April 9 - 11)

## Slide 8: MHPG#11 outcome 21 February 2024

## Slide 9: Remote access principles
One Way remote access is to be provided for all sessions that make formal decisions – agreed Note-i: In general, any remote access is provided on a best effort basis Note-ii: information on remote access requirements for a given group shall be communicated to the host as early as possible, preferably at the same time with general room requirement information.
OPmp240007

## Slide 10: 2025 plan for ordinary F2F meetings
Feb 17-21 CT WGs, SA WGs, RAN WGs: F2F in Europe
March 10-14 TSGs: F2F in Korea
April 7-11th CT1/3/4, RAN1/2/3/4 WGs: F2F in China
April 7-11th SA2/3/4/5/6 F2F in Europe
May 19-23 RAN and CT WGs: F2F in Europe (Confirmed by Johannes on 11/Jan – thank you!)
May 19-23 SA WGs: F2F in Japan
June 9-13 TSGs: F2F in Europe
August 25-29 CT WGs, SA WGs: F2F in Europe
August 25-29 RAN WGs: F2F in India
September 15-19 TSGs: F2F in China
Oct 13-17 RAN1/2/3/4 WGs: F2F in Europe
Oct 13-17 SA2/3/4/5/6 and CT1/3/4 WGs: F2F SA WGs China, CT WGs Europe
November 17-21 CT WGs, SA WGs, RAN WGs: F2F in NA (check back on accessibility of meeting location)
Dec 8-12 TSGs: F2F in NA
OPmp240007

## Slide 11: Location rota principles 2026 onwards
Overall principles
  TSGs: 1 in Europe, 1 in NA, 1 in China, 1 rotating across Jp/Kr/In
  WGs: 3 in Europe, 1 in NA, 1 in China, 1 split and rotating across Jp/Kr/In
Exact locations for a given year will be decided case-by-case, taking into account:
  Work Program considerations
  Local optimizations (seasonality, low/high season, etc…)
  WGs decision on converting F2F to E meeting
Decision to be made each year in October for year (N+2)
Principles confirmed at MHPG#11 (Feb/2024)
OPmp240007

## Slide 12: Example blueprint 2026 onwards
 | 2025 | 2026 | 2027 | 2028 | 2029
Feb WG RAN | Europe | Europe | Europe | Europe | Europe
Feb WG CT/SA |  |  |  |  | 
Mar TSG | Korea | Europe | China | NA | Japan
Apr WG RAN | Europe | Europe | Europe | Europe | Europe
Apr WG CT/SA |  |  |  |  | 
May WG RAN | China | China | Japan | China | China
May WG CT/SA | Japan |  | China | Japan | 
Jun TSG | Europe | China | NA | Korea | Europe
Aug WG RAN | India | Europe | Europe | Europe | Europe
Aug WG CT/SA | Europe |  |  |  | 
Sep TSG | China | NA | India | Europe | China
Oct WG RAN | Europe | Korea | China | India | Korea
Oct WG CT/SA | China | India | Korea | China | India
Nov WG RAN | NA | NA | NA | NA | NA
Nov WG CT/SA |  |  |  |  | 
Dec TSG | NA | Japan | Europe | China | NA
OPmp240007

## Slide 13: Thank You!