## Slide 1: FS_eMMTelAPP – Work Plan
Yue Liu
China Mobile

## Slide 2: eMMTelAPP (SID/WID) TU Tracking
Meeting | TUs Planned |  | Work Planned | TUs Consumed | Work Completed
 | SID | WID |  |  | 
SA6#55 (May-23) | - | - | SID Approval | - | SID Approval completed
SA6#56 (Aug-23) | 1.0 TU | - | Skeleton, Scope, Key Issues | 1 TU | Skeleton, scope, Analysis of gaps, Architectural Assumptions and Principles, and 2 Key issues agreed
SA6#57 (Oct-23) | 1.0 TU | - | Key Issues, Architecture Requirements | 1 TU | 2 new KIs agreed
SA6#58 (Nov-23) | 1.0 TU | - | Key Issues, Architecture Requirements, Solutions | 1 TU | No important progress, only some update of existing text
SA6#59 (Feb-24) | 1.0 TU | - | Key Issues, Architecture Requirements, Solutions | 1 TU | Architecture and 3 other solutions
SA6#60 (Apr-24) | 1.0 TU |  | Key Issues (Freeze), Solutions, Start Solution Conclusions. Send for Information. WID Approval | 1 TU？ | Good to have: New KIs, Solutions (possibly include Sol. Evaluation too) for all KIs, Architecture requirements, Deployment scenarios
SA6#61 (May-24) | 1.0 TU |  | Finish Solution Conclusions, Send for Approval WID Approval |  | 
SA6#62-Adhoc-e (Jul-24) (TBC) | - | 1.0 TU | Begin Normative work (architecture impacts) |  | 
SA6#62 (Aug-24) | - | 1.0 TU | Architecture and Solutions, Deployment models |  | 
SA6#63 (Oct-24) |  | 1.0 TU | Architecture and Solutions, Deployment models |  | 
SA6#64 (Nov24) |  | 1.0 TU | Complete unfinished work, Send for Approval. |  | 
Total | 6 TUs | 4 TUs |  | 10 TUs | 

## Slide 3: TR Status and plan
Content | Current Status | Remark
Scope | Completed | 
Reference | On going | 
Definitions of terms, symbols and abbreviations | On going | 
Analysis of gaps | On going | Anything new needed?
Architectural Assumptions and Principles | On going | Anything new needed?
Key issues | Key issue #1: Application calling service based on eMMTel service Key Issue #2: Download data channel application to UE Key issue #3: support of eMMTel call between application with IMS capability and application without IMS capability Key issue #4: support of providing application layer caller information to callee | - if companies are planning to bring new KIs, need to bring soon (SA6#60) - Update the KIs, to resolve ENs.
architecture requirements | Not present | Recommended to complete by SA6#61
Solutions | Solution #1: eMMTel Enabler architecture Solution #2: Application calling service between application and DCMTSI client Solution #3: downloading of data channel application profiles to UE Solution #4: configuration of DC application profile | - Solutions for KI 4 is not present, call for solutions.
Deployment Guideline | Not present | Recommended to complete by SA6#61
Overall evaluation |  | 
Conclusions |  |