## Slide 1
SA6 Rel-20 new study item proposals:
Logging and Recording, Phase 2
and
Discreet Monitoring, Phase 2
Jukka Vialen, AIRBUS

## Slide 2: Background, objectives etc…
Background
  Recording and Discreet Listening were part of Rel-19 enhMC
  “Phase 1” of Recording was done, but it still lacks several key features. Discreet Listening (DL) was not even started (due lack of contributions).
  Related study report TR 23.784 (Rel-16) is not up-to-date anymore
  New SA1 requirements for off-network recording found, CRs proposed (in 3 meetings) with no agreement
SI+WI
  Two separate SIs (1. Logging&Recording, 2. Discreet Monitoring), followed by two WIs
Continuation from Rel-19 WI (and Rel-16 TR)
Objectives
  Architecture, configurations and procedures for discreet monitoring of MCPTT, MCVideo and MCData services.
  Architecture, configurations and procedures for Recording (& Replay) of: MCData services, MCVideo push/pull, non-communication sessions related metadata
  Architecture, configurations and procedures for off-network Recording and synch with the (on-network) Recording server
TUs required
  For the two study/work items in total: 1-2 TUs needed per meeting. Start 02/2025 (SA6 #65), target for completion: Study Items 10/2025 (SA6 #69), Work Items 02/2026 (SA6#71)
  Total: SIs ~10 (5 meetings) + WIs ~4 (2 meetings)
Dependency on other WGs
  SA3 for security topics.
  SA1 for clarifications on the related user requirements (if needed).

## Slide 3: Terminology
Recording = recording of media (voice/video/data) of user communications.
Logging = logging of metadata (signalling). Logged metadata can either belong to a communication session (that is being recorded) or it can be non-communication session related metadata. If term ‘logging’ is not explicitly mentioned, it is implicitly part of any ‘recording’ activity.
Replay = fetching the recordings and logs and replaying them to an authorized user. Equivalent to term ‘audit’ (that is used e.g. in SA1 and SA3 specifications).
Discreet Monitoring (NOTE) = accessing to all user media (Voice, Video, Data) in real-time
Discreet Listening (NOTE) = discreet monitoring performed on voice only – “Live Call Monitoring”
  NOTE: these terms are used in TS 33.180. It is proposed to adopt them also into SA6 specifications.

## Slide 4: Justification to start with SIs
Alternatives would be to start WID(s) directly or include these features into the enhMC WID
Lessons learned from Rel-19/2024:
  SA6 (MC group) decided to do Rel-19 “Recording&replay and Discreet Listening” features without a study phase, counting on the Rel-16 TR as a starting point.
    Issue #1: Rel-19 enhMC WID was agreed in SA6#55 (Berlin, May 2023), but first CRs to Recording only in SA6#59 (Athens, Feb 2024)
      During SA6#61 (Jeju, May 2024) we did have a long discussion on the need of a SID. One major reason not to start a SID was the timing, only 3 meetings were left for R19 at that moment of time
    Issue #2: The architecture for Recording and replay in the Rel-16 TR was found non-acceptable due to security issues. The agreed architecture in Rel-19 TSs is very different from the solution in (Rel-16) TR 23.784. The “solution evaluation” for the agreed vs alternative architectures was not documented anywhere.
  The end result:
    Big part of the functionality was added only in the last R19 meeting SA6#64 (Orlando 11/2024)
    Lot of decisions during the period (Feb-Nov 2024) were based on adhoc DPs or only verbal discussions in the room and not documented anywhere. Too many details were ‘invented’ ad-hoc in the meeting room and added/revised into normative CRs during one meeting.
    Several corrections to (agreed) CRs were needed during this phase
    Only in the last meeting we were able to decide that a big part of the WID targets are lacking solutions and must be postponed  ‘clean-up’ CRs for Rel-19 needed in the next meeting.
  To avoid similar issues during Rel-20, it is proposed to start Rel-20 with study items.
  Work shall be started by:
    reviewing the scenarios, KIs and solutions in the (Rel-16) TR 23.784. Consider only relevant/valid parts of TR 23.784 to the new TRs.
    reviewing SA1 requirements and asking SA1 if any clarifications/corrections needed.

## Slide 5: One vs two Study & Work Items?
Two different features
  In Rel-16 they both were included into a single study (TR 23.784)
  There is no (documented) justification why they were combined into one TR
With the current understanding, these two features have very little in common:
  Different functional architecture, different “authorized users”, separate configuration parameters, different procedures
  Some common parts may be found during a study phase, but that does not justify combining them into one TR
I.e. with the current understanding, two separate study and work items are justified
  Easier and more accurate tracking of the progress of each feature
  If one of the SIs would be ready earlier that the other, no delays in proceeding to the normative phase
Both studies shall start with a (re-)review of TR 23.784 and considering only scenarios/KIs/solutions that are still relevant
  No “blind copy-paste”, each scenario, KI and solution to the new TRs must go via pCR approval in SA6
  In parallel, (re-)review of SA1 requirements and if any clarifications needed -> LS to SA1
  After these steps, both studies shall continue as ‘normal’ studies i.e. with pCRs on new (or updated) KIs/Solutions

## Slide 6: Initial schedule for MCLOG_Ph2 & MCDISC_Ph2
Feb 17-21 SA6#65, SA3#120, SA1#109 - SID agreements, TR templates, initial TR 23.784 review, initial review of SA1 requirements
Mar 12-14 SA#107 - SID approval
April 7-11 SA6#66, SA3#121 - final review of TR 23.784 -> pCRs to the new TRs - final review of SA1 requirements -> LS to SA1 if needed - new KIs, solutions
May 19-23 SA6#67, SA3#122, SA1#110 - scenarios, KIs, solutions, (solution evaluations)
June 10-13 SA#108
Aug 25-29 SA6#68, SA3#123, SA1#111 - KIs, solutions, solution evaluations
Sep 16-19 SA#109 - TR(s) for information (optional), WI(s) for approval
Oct 13-17 SA6#69, SA3#124 - Last meeting for solutions/solution evaluations (target: both SIs min 90% complete)
Nov 17-21 SA6#70, SA3#125, SA1#112 - SIs 100% complete, First normative CRs based on the agreed solutions
Dec 9-12 SA#110 - TRs for approval
Feb 9-13 (2026) SA6#71 - Last normative CRs based on agreed solutions, WIs 100% complete
Mar 9-13 (2026) SA#111 - WIs declared 100% complete