## Slide 1
Work plan of SEALPhase4
Source: Huawei Technologies Co Ltd
Contactor Yangyanmei@huawei.com
Agenda item: Working methods
Document for: Endorsement
3GPP TSG-SA WG6 Meeting #65 S6-250162
Athens, Greece 17th – 21st February 2025

## Slide 2: Motivation of SEALPhase4
Adoption aspects
    Common understanding of the Role and Value of the SEAL layer within the whole 3GPP Ecosystem=> Establishing the common sense of SA6 value within the whole 3GPP.
    Address the mapping relationship between 3GPP SEALs and systems defined by other SDO, and external coordination alignment =>avoid market splitting
    Address the beneficial use case of SEAL APIs and marketing deployment recommendation => Let Application developers/application owner know more about the value/gains to their APP and how to use.
  NOTE: This part could be put into an external TR during normative phase
Technical aspects of SEAL APIs
    Establishing API services design principle and guidelines
    Improvement of existing SEAL APIs to make them more API invoker focus and aligned with application requirement.

## Slide 3: Progress of adoption aspects
Motivations | Progress | Value | Next step
1. Common understanding of the Role and Value of the SEAL layer within the whole 3GPP Ecosystem | 1. Representation of SEAL layer within 3GPP system are added - Layered network exposure perspective [Solution2] - Network Architecture perspective [solution1] | Relationship between SEAL and other part of 3GPP system will be more clearly to non-SA6 experts | Conclusion in TR Move them to External TR during WID phase
2.Address the mapping relationship between 3GPP SEALs and systems defined by other SDO, and external coordination alignment | No progress | Alignment among SDOs to avoid market splitting Collaboration among SDOs can make advance to the successful marketing promotion, by combining the SDOs’s resources and influences on customers | Gaps and solutions to be added: -Architecture mapping and Technical Alignment with GSMA
3. Address the beneficial use case of SEAL APIs and marketing deployment recommendation | The related Gap is added as Generic gap #4 Solution5 for SEALDD is added in TR | Let Application developers/application owner know more about the value/gains to their APP and how to use. Attract customer’s interesting | Solutions for some high priority services [based on companies' interesting ] At least 1 or 2 services should be added during rel20 timeframe [marketing promotion should be per service, no need to cover all simultaneously

## Slide 4: Progress of Technical aspects
Motivations | Progress | Value | Next step
1. Establishing API services design principle and guidelines | Requirements in 7.1 Generic gap #2: API design guidelines for SEAL services Solution 4 covers some aspects | Figure out some generic approach about how to design API invoker friendly API service. It will be helpful for SA6 to avoid repeating the same kind of discussion each time a new service are identified. NOTE1 -API design guideline in SA6 is from stage2 service definition perspective; API design principles in TS 29.501by CT is more from API protocol structure perspective | More guidelines should be discussed and adopted., e.g. API services should be well matched to the potential application requirements, including What Application developers identifying and ask 3GPP system to provide[Application triggering] What 3GPP derives by investigating the services characteristic of applications and recommend solutions to application developers.[3GPP recommending]
2.SEAL API service improvement | Four Gaps are a added in clause4 of TR 23.700-35 One solution for SEAL DD was added into TR | Improvement of existing SEAL APIs to make them more API invoker focus and aligned with application requirement. | Solutions for the four gaps Note2: NRM and SEAL-DD can be regarded as value added services based on the capabilities of 5G network. The services and APIs should be added one by one at any time if the related requirement are identified.

## Slide 5: Timeline
Meeting | TUs Planned |  | Work Planned
 | SID | WID | 
SA6#63 (Oct-24) | 2.0 TUs | -- | Skeleton, Gaps, solutions
SA6#64 (Nov24) | 2.0TUs | -- | Gaps, Architecture Requirements,Solutions
SA6#65 (Feb25) | 2.0TUs | -- | Gaps(adoption and technical), Architecture Requirements,Solutions(for all gaps)
SA6#66 (Apr 25) | 1.5TUs |  | Gaps(Freeze) and Solutions, Start of Solutions evaluation, Conclusions for adoption aspects and “API services design principle and guidelines”
SA6#66 (May 25) | 1.5TUs |  | Solutions(technical improvement based on the API service design), Solution evaluation and conclusions for SEAL service improvement. Send for Information
SA6#67 (Aug 25) | 2.0TUs |  | Study of SEAL improvement leftover. Send for approval and WID proposal
SA6#68 (Oct 25) | 2.0TUs |  | Begin Normative work [CRs to existed Specification based on TR conclusions, potentially existing specifications splitting, New TSs/External TR)
SA6#69 (Nov25) | 2.0 TU |  | Complete Normative work and send for approval

## Slide 6: Proposal
It is proposed SA6 to Agree the modification to the SEALPhase4 SID according to page 5.