| 3GPP TSG-T1 WGI EMC meeting #7 ETSI,Sophia Antipolis,France,December 7- 8, 1999 | Document TSGT1 E- 99047 Page 1 |
| --- | --- |

Source:	John Fenn, TSG-T1-WG1 EMC Convenor

Title:		Meeting report of TSG-T1 WG1 EMC #6 meeting, 26-27 October, ETSI, France

3GPP TSG-T WG1 EMC meeting #6

- Opening of the meeting

The convenor opened the meeting and welcomed the delegates to ETSI, France.

- Approval of Agenda

The agenda was approved.

- Approval of meeting reports from last meetings

All participants had received the documents from the Kobe meeting the wrong participants list had been attached and the convenor said that this would be rectified.

Convenors report and objectives for meeting #6

The convenor stated that at this meeting the group would get down to editing the Draft EMC specification for 3rd generation terminals document at this meeting. This was the draft issued by Mr. Soerensen  the editor after the #5 meeting. The version number was 1.1.0. The incorporation of the Table T1 in a separate 3GPP document should also be discussed. The work plan should also be reviewed in light of the results of this meeting.

- Allocation of contributions for discussion

After some discussion the documents were assigned as follows:

40, 42, 45 and 34.124 version 1.1.0

- Introduction and review of contributions

The group immediately got down to reviewing draft 34.1.1.0. The major points were:

- Conducted spurious emissions were defined in the core spec.

- Bit error rate testing

- The annexes were updated

- Traffic mode and idle mode were defined

The above plus other points were then incorporated into a new version of 34.124. The editor would do a final editorial revision and would release this for comment on the email reflector. All comments had to be received by 26 November. In addition due to the unclear points in the core specs. a liaison statement would be drafted by the editor to T1 RF and SIG asking for help in clearing up the inconsistencies. The cut off date for comments on this LS would be 12th November. The convenor should ensure that the 34.124 draft be circulated to the relevant committees outside of 3GPP who could comment on it.

Action point: LS to be drafted and circulated by editor on the email reflector.

Action point: Convenor to draft cover sheet to 34.124 for distribution outside of 3GPP.

- Progress report

TSG T  meetings in Korea

Mr. Sood had attended the recently held TSG T meetings in Korea. He reported the following points of interest to T1 EMC SWG:

1. Rls 99 test specs can be produced later (July/2000) than Core specs December/1999. This was generally agreed at TSG-T, and would be presented to TSG-SA for approval.

2. The T1-iWD-001 document is available for common functions, but we in T1 EMC would need to input project parameters for tracking our items.

3. Report on TSG-T discussion on document 34.110 - several members said it should be defined as a Technical Report (TR); the scope should be to provide an information database and not specify global regulations. For the moment regional  regulatory bodies seem to be reluctant to provide any input into 34.110. This is not a 3GPP function anyway, see comments below in 4. TSG-T will ask TSG-SA to explore the issue of obtaining regulatory body inputs.

4. Defining the terms Mandatory vs. Optional.  T2 SWG6 wonders if any T1 SWG would like it to consider coming up with a terminology definition applicable to T1 and broader, with regards to the regulations/market.

UMTS Forum has a market representatives group – defines that 3GPP does not have to decide mandatory or regulatory – this is done by each market.

5. T1EMC needs to do a Work Item for the TR to hold Table 1.

A discussion ensued concerning point 4. It was stated that in the ToR of 3GPP the output documents produced by the partnership are “Specifications”. These will go back to the regional standards organisations who will turn them into legal regional standards and at that point for conformance purposes the mandatory/optional features will be decided.

Action point: the Convenor to write New Work Item sheet for Table 1 TR for presentation to T1.

TSG-T WG1 EMC Work Plan

The work plan was reviewed and it was envisaged that the work on 34.124 should be finished by March 2000.

- Future meeting schedule

- TSG-T WG1 EMC

The next meeting will be in Sophia Antipolis in the week previous to the final TSG meetings for 1999, in December 7-8.

- TSG T joint meeting

Not planned.

- Any Other Business

None

- Close of the meeting

The convenor thanked all the participants for their hard work He thanked the host ETSI once again for the excellent facilities and wished them a good journey home.

The meeting was then closed.

Attachment A: Participants list

| Name | Company | Country | Tel/Fax | e-mail |
| --- | --- | --- | --- | --- |
| Janne Niemi | Nokia | FIN | +358 10 505 5220 | Janne.niemi@nokia.com |
| John Fenn | SERI | GB | +44 1784 428 600/629 | JohnBFenn@aol.com |
| Mats Hansson | Ericsson | SE | +46 46193357/295 | Mats.hansson@ecs.ericsson.se |
| Hirohito Shigemitsu | Matsushita CIC | JP | +81 45 939 1268 | Sigemitu@ced.mci.mei.co.jp |
| Shinji Saito | Matsushita CIC | JP | +81 45 939 1268 | saito@pcd.mci.mei.co.jp |
| Ole Soerensen | Nokia | DK | +45 323292556 | Ole.soerensen@nokia.com |
| Prem Sood | sharp | JP | +1 360 8348708/8696 | Pls@sharplabs.com |