TSG-T3 (USIM) meeting #8	Tdoc T3-99266

Bonn, 23rd – 25th August, 1999

Agenda Item:

Source: 	TSG-T WG3

Title:	TSG-T WG3 work item for USIM Application Toolkit

Document for:

__________________________________________________________________

Following a review of USIM requirements and the TSG T3 work items at the TSG-T WG3 meeting #8 (23- 25 August), T3 request that TSG-T discuss and approve the attached work item and update the 3GPP work program accordingly.

# TSG WG3 - Work Item:
"USIM Application Toolkit (USAT)"

## Justification and scope

This work item creates a specification for an application execution environment for the 3G UICC and its interface to the 3G terminal, based on GSM 11.14 (SIM Application Toolkit).

The document defines requirements of the USIM and the interface to the 3G Terminal in relation to the USIM Application Toolkit. These are derived from the service and security requirements defined in 3G TS 22.100 and 22.101. The document defines commands and procedures in both the USIM and 3G Terminal for using the USIM Application Toolkit.

## 3GPP work area

- TSG Terminals, WG3 (USIM)

## Linked work items

3G TS 31.101 "UICC physical and logical characteristics"

3G TS 31.102 "USIM characteristics"

3G TS 22.xxx "Virtual Home Environment"

## Service aspects

- Service requirements from 3G TS 22.100 and 22.101 shall be taken into account.

## MMI-aspects

- None.

## Charging aspects

- Chargeable aspects shall be identified and charging mechanisms shall be taken into account.

## Security Aspects

- Security Requirements from TSG-SA WG3 shall be taken into account.

## Impacts

| - Affects: | - USIM | - ME | - NW | - Others |
| --- | --- | --- | --- | --- |
| - Yes | - X | - X | - X |  |
| - No |  |  |  |  |
| - Don't know |  |  |  |  |

## Expected Output and Timescales

| TSG adoption of WI | October 1999 |  |
| --- | --- | --- |
| Start of work | November 1999 |  |
| First complete draft | February 2000 | Version 1.0.0 |
| WG approval | September 2000 | Version 2.0.0 |
| TSG approval | September 2000 | Version 3.0.0 |

## Work item rapporteur

Kristian Woodsend, Aspects Software (kristian@aspects.demon.co.uk)

## Supporting companies

NTT DoCoMo, De La Rue, Vodafone Ltd, Mitsubishi Electric, G&D, Gemplus.

## Primary responsible working party

- 3GPP TSG-T  WG3

## Secondary responsible working parties

None.

## Others

None.