| 3GPP TSG-T3 (USIM) Meeting #13 Tokyo, Japan, 21 - 24 February, 2000 | Tdoc T3-00 0111 |
| --- | --- |

Source: 	TSG-T3

Title:	Proposed work item to introduce conformance test documentation and test cases for the SIM API.

Document for:	discussion and approval

# TSG WG3 - Work Item:
"Test Specification for the (U)SIM API"

## Justification and scope

The Toolkit API results in implementations of the Toolkit Framework and Virtual Machine that are proprietary to the manufacturers.  This could lead to differences in interpretation of the API specification, and consequently, the goal of the API – namely to allow applications written for one card to operate on another compliant card – could be compromised.

This work item would deliver a test specification and a series of test cases that would form a test suite.  This suite would ensure interoperability in two areas:

- Bytecode Interoperability

- Application Loading interoperability

This work item will result in a new T3 document “Test Specification for the SIM API”  This would consist of two parts, the API tests and the Loader tests.

## 3GPP work area

- TSG Terminals, WG3 (USIM)

## Linked work items

USIM Application Toolkit (release 2000)

(U)SIM API (release 2000)

## Service aspects

None

## MMI-aspects

- None.

## Charging aspects

- None.

## Security Aspects

- None

## Impacts

| - Affects: | - USIM | - ME | - NW | - Others |
| --- | --- | --- | --- | --- |
| - Yes | - X |  |  |  |
| - No |  |  |  |  |
| - Don't know |  |  |  |  |

## Expected Output and Timescales

| TSG adoption of WI | March 2000 |  |
| --- | --- | --- |
| Start of work | March 2000 |  |
| First complete draft | October 2000 | Version 1.0.0 |
| WG approval | December 2000 | Version 2.0.0 |
| TSG approval | February 2001 | Version 3.0.0 |

## Work item rapporteur

TBD

## Supporting companies

Aspects, Gemplus, G&D, Microelectronica Española, Oberthur, Orange, Orga, Schlumberger

## Primary responsible working party

- 3GPP TSG-T  WG3

## Secondary responsible working parties

3GPP TSG-T  WG1

## Others

None.