| 3GPP TSG-T3 (USIM) Meeting #13 Tokyo, Japan, 21 - 24 February, 2000 | Tdoc T3-00 0104 |
| --- | --- |

Source: 	Gemplus, Schlumberger

Title:	Proposed TSG-T WG3 work item "Feasibility study on UICC-ME fast protocol"

Document for:	Discussion/Decision

__________________________________________________________________

# TSG WG3 - Work Item:
"Feasibility study on UICC-ME fast protocol "

## Justification and scope

The bearer independent protocol introduced recently in SMG9/T3 allows the SIM to use HSCSD or GPRS to communicate with the network. This feature is also available in 3G, as USAT release '99 will be based on SAT release '99. The high throughput which is achieved by these technologies, and by the UTRA itself, requires a faster protocol on the UICC-ME interface in order to avoid a bottleneck. The speed enhancement could also prove beneficial to existing features of 3G functionality (e.g. phone book).

This work item will evaluate different candidates for this protocol. A preliminary and non-exhaustive list is as follows :

- Universal Serial Bus (USB)

- Multi Media Card Protocol (MMC)

- FireWire

- Enhancement of ISO/IEC 7816 T=1

The candidates should be compared according to the following criteria :

- performance

- power consumption

- ease of standardisation

- ease of implementation (in the ME and in the UICC)

An internal 3GPP Technical Report would then be elaborated to serve as a basis for a new protocol specification.

## 3GPP work area

- TSG Terminals, WG3 (USIM).

## Linked work items

UICC physical and logical characteristics

## Service aspects

Functional requirements would be added to 3G TS 21.111.

## MMI-aspects

- None.

## Charging aspects

- None.

## Security Aspects

- Security Requirements from TSG-SA WG3 shall be taken into account.

## Impacts

| - Affects: | - USIM | - ME | - NW | - Others |
| --- | --- | --- | --- | --- |
| - Yes | - X | - X |  |  |
| - No |  |  | - X |  |
| - Don't know |  |  |  |  |

## Expected Output and Timescales

| TSG adoption of WI | March 2000 |  |
| --- | --- | --- |
| Start of work | March 2000 |  |
| First draft, reviewed by TSG-T | September 2000 |  |
| Approval of report by TSG-T | December 2000 |  |

## Work item rapporteur

TBD

## Supporting companies

Gemplus, Schlumberger, BT, Ericsson, FT, Oberthur, Orange

## Primary responsible working party

- 3GPP TSG-T  WG3

## Secondary responsible working parties

None.

## Others

None.