**Notes from Work plan call on Nov 23, 2022.**

**4.1 5G MnF SCAS**

Huawei presents. The work may be complete in Feb.

**4.2 VNP**

China Mobile presents. The work may be complete in May.

Mr. Chair mentioned ENISA work. It may also bring extra work for SCAS work. (not only mentioning VNP)

**4.3 MCXSec3**

MSI presents. No status.

**4.4 SCAS 5G phase 2**

Huawei presents. No status. No separate TS. No big issue.

**4.5 AAnF SCAS**

China Mobile presents. No big issue.

**4.6 split-gNB SCAS**

Qualcomm presents. Well progressed. But a bit risk may exist.

**5.1 FBS**

Apple presents.

Mr. Chair announce FBS may be skipped in next ad-hoc meeting.

**5.2 SIV**

(no presentation. Skipped.)

**5.3 ProSe**

CATT presents.

Mr. Chair comments to make it clearer to show how to move forward. Priority will be given in next meeting, for conclusions, key issue clarifications followed by Solutions. To reach conclusions easily during the meeting, request rapporteurs to list different option before meeting probably after the submission of the documents. Can't waste time on debating on different solution options as in Rel-17.

CATT clarifies the plan, if the plan works well, no exception sheet is needed.

Huawei asks whether new solutions could be involved in Jan. Meeting. If yes, it can't be concluded in Feb. meeting.

CATT clarifies to introduce new solution as there is a new key issue.

Mr. Chair asks to no new solution involving but refining current solution.

Huawei proposes way forward.

Mr. Chair clarifies.

**5.4 Id-privacy**

Interdigital presents.

China Mobile request to avoid email discussion/conf-calls duringthe last week in January to following week due to Chinese New year.

**5.5 ACM\_SBA**

Nokia presents.

Mr. Chair asks to double check whether there is impact to CT. Nokia confirms.

Mr. Chair suggests to complete work earlier, ending in May meeting may cause CT to complaint. The impact to CT should be listed and/or specified as early as possible.

Ericsson asks what is potential impact to CT. Nokia clarifies.

Huawei comments it should be no impact to CT, maybe just stage 3 impact but in SA3 scope.

CableLabs considers some potential impact.

Nokia proposes way forward.

**5.6 AKMA ph2**

China Mobile presents.

Mr. Chair asks to clarify what the impact is, SA2 impact or LI impact. China Mobile replies both.

Nokia doesn't consider there is impact to SA2.

**5.7 HTRA**

Huawei presents.

**5.8 eNA**

China Mobile presents.

(Some missing due to bad connection)

Ericsson comments.

Mr. Chair comments.

Lenovo requests to open at least one contribution per company in next meeting.

Mr Chair clarifies it depends on priority list made by rapporteur, which can lead to conclusions fast.

**5.9 EDGE ph2**

Huawei presents.

**5.10 PIN security**

Vivo presents.

Mr. Chair asks to clarifies about solution missing. Vivo clarifies.

Mr. Chair asks to double check impact to other WG. It would be impact on SA2 and CT.

**5.11 SNAAPPY**

Docomo presents.

**5.12 eNS ph3**

Huawei presents.

(Bad connection)

Mr. Chair asks questions. Huawei clarifies.

**5.13 5WWC**

Nokia presents.

Mr. Chairs asks whether dependency exists. Nokia confirms there would be some CT impact.

CableLabs asks to have general conclusion/CR in January meeting. Nokia is positive on this comment.

**5.14 AIML to ngRAN**

Ericsson presents. Progress in RAN3 is yet to be known. Next RAN3 meeting is coinciding with Feb SA3. So this could be a risk. Chair suggest to have RAN3/SA3 conf calls to sync up, if needed.

(bad connection)

**5.15 NG\_RTC security**

Huawei presents.

**5.16 eNPN security**

Ericsson presents.

Mr. Chair comments on conf call dates not to conflict with holidays, suggests to arrange it before Dec 15th.

**5.17 UAS**

Qualcomm presents.

**5.18 USIA**

Lenovo presents.

Mr. Chair asks whether offline call are help. Lenovo replies the offline call could be made and may have some help.

**5.19 Ranging**

Xiaomi presents.

Chair asks whether it could be concluded in Q1, and offline call may be needed for contention issue.

**5.20 AIML to 5GC**

Oppo presents. Progress very slow.

(bad connection)

**5.21 ZTS**

Lenovo presents.

CableLabs asks whether there is need for normative work. Lenovo replies it may has based on conclusion.

**5.22 User Consent**

Huawei presents.

**5.23 5MBS**

Huawei presents.

Ericsson comments there is 1 solution for key issue 1.

**5.24 SBA security**

Nokia presents.

**5.25 Satellite security**

Xiaomi presents.

**SA3 planning**

Mr. Chair presents. SA plenary asks to finish as Q1, but currently it may need to be delayed to Q2 since Sa3 is depenent on SA2/SA6 etc architectural issues.

Qualcomm comments.