## Slide 1: SA WG3 Status report for ‘FS_SNAAPPY’
Alf Zugenmaier
NTT DOCOMO

## Slide 2
November meeting: progress solutions
January meeting: progress solutions
February meeting: conclude
Overall plan
‘FS_SNAAPPY’ Status

## Slide 3
Key Issues | Solutions | Solution status
Checking authentication and authorization of invoker |  | -
Checking authorization before allowing access |  | 
TR Summary
‘FS_SNAAPPY’ Status
SA3#108
Stable set of Key Issues
Achieved SA3#108e-ah
SA3#108 Adhoc-e SA3#109
SA3#109e-bis
Agree solutions
Ongoing
SA3#110
Agree conclusions

## Slide 4
General
  Progress noticable, but not enough meeting time
  Offline calls will be required
Dependencies:
‘FS_SNAAPPY’ status after SA3#109
UID | Name | Acronym | Rel | WG | Target | Old % | New % | Change or comment
9200?? | Study on SNAAPP securitY | FS_SNAAPPY | Rel-18 | S3 | Dec 22 | 0% | 50% | TR 33.884

## Slide 5: ‘FS_SNAAPPY’ status after SA3#109
  SA2/RAN impacts and dependencies:
  SA6 starting normative work
Contentious Issue:
  None
Focus for the Next Meeting :
  Progress solutions
Overall Plan:
  See dedicated slide
Risks:
  diverging use case understanding between SA6 and SA1