## Slide 1: SA5 Status Report to SA#102
Zou Lan, SA5 Chair, Huawei
Thomas Tovinger, SA5 Vice Chair, Ericsson
Anatoly Andrianov, SA5 Vice Chair, Nokia
Gerald Görmer, SA5 Charging SWG Chair, MATRIXX Software

## Slide 2: SA5 leadership
SA5
Zou Lan (Huawei) Chair since 08/2023
Thomas Tovinger (Ericsson) Vice Chair since 08/2023 Anatoly Andrianov (Nokia) Vice Chair since 08/2023
Mirko Cano MCC since 03/2012
Antoine Mouquet MCC since 11/2023
  Charging Sub-Working Group (SWG)
Gerald Görmer (MATRIXX Software) Chair since 08/2021 Chen Shan (Huawei) Vice Chair since 05/2016
  A warm thanks to MCC secretary Mirko Cano for his outstanding support to SA5 for 11.8 years, welcome to new MCC Antoine Mouquet to join SA5!!

## Slide 3: Contents
General aspects of SA5
SA5 overall progress since SA#101
Management and Orchestration
Charging

## Slide 4: General Aspect – number of delegates in 2023
Chart: Number of delegates in SA5
| SA5#135-e | SA5#136-e | SA5#137-e | SA5#138-e | SA5#139-e | SA5#140-e | SA5#141-e | SA5#142-e | SA5#143-e | SA5#144-e | SA5#145-e | SA5#146 | SA5#146Bis-e | SA5#147 | SA5#148e | SA5#149 | SA5#150 | SA5#151 | SA5#152
F2F delegates | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 148 | 0 | 151 | 0 | 153 | 176 | 142 | 150
Online delegates | 91 | 91 | 108 | 121 | 103 | 108 | 118 | 123 | 133 | 115 | 132 | 57 | 139 | 51 | 149 | 42 | 41 | 37 | 44

## Slide 5: General Aspect - 2023 tdoc statistics
Chart: Total number and agreed tdoc numbers
| SA5#135-e | SA5#136-e | SA5#137-e | SA5#138-e | SA5#139-e | SA5#140-e | SA5#141-e | SA5#142-e | SA5#143-e | SA5#144-e | SA5#145-e | SA5#146 | SA5#146Bis-e | SA5#147 | SA5#148e | SA5#149 | SA5#150 | SA5#151 | SA5#152
Total number of tdocs | 521 | 481 | 676 | 730 | 646 | 620 | 729 | 754 | 740 | 433 | 842 | 1030 | 183 | 1131 | 524 | 1005 | 1085 | 989 | 1021
Number of greed tdocs | 243 | 210 | 313 | 323 | 280 | 285 | 330 | 333 | 388 | 150 | 363 | 448 | 45 | 496 | 203 | 405 | 467 | 378 | 453
Chart: Allocation of agreed tdocs
| SA5#135-e | SA5#136-e | SA5#137-e | SA5#138-e | SA5#139-e | SA5#140-e | SA5#141-e | SA5#142-e | SA5#143-e | SA5#144-e | SA5#145-e | SA5#146 | SA5#146Bis-e | SA5#147 | SA5#148e | SA5#149 | SA5#150 | SA5#151 | SA5#152
R15 CR | 2 | 2 | 1 | 5 | 1 | 1 | 0 | 1 | 0 | 0 | 2 | 4 | 0 | 10 | 0 | 4 | 4 | 3 | 2
R16 CR | 53 | 47 | 48 | 55 | 26 | 23 | 13 | 4 | 60 | 0 | 24 | 43 | 0 | 30 | 0 | 20 | 37 | 9 | 18
R17 CR | 49 | 42 | 86 | 92 | 74 | 76 | 114 | 32 | 153 | 0 | 98 | 112 | 0 | 89 | 5 | 67 | 85 | 43 | 66
R18 CR | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 0 | 1 | 0 | 48 | 74 | 0 | 76 | 6 | 114 | 167 | 148 | 182
others | 139 | 115 | 178 | 171 | 179 | 185 | 199 | 296 | 174 | 150 | 191 | 215 | 45 | 291 | 192 | 200 | 174 | 175 | 185

## Slide 6: SA5 overall progress since SA#101
Two meetings in 4Q2023
  Statistics SA5#151, 9 – 13 October, 2023
    142 delegates ‘attended’ (checked-in) for SA WG5 #151 37 registered for ‘On-Line’ participation
    989 documents (including revisions) including:
      489 CRs (including revisions)
      19 Incoming LSs, 9 postponed
      6 Outgoing LSs Approved
  SA5#152, 13 – 17 November, 2023
    150 delegates ‘attended’ (checked-in) for SA WG5 #152 44 registered for ‘On-Line’ participation
    1021 documents (including revisions) including:
      534 CRs (including revisions)
      29 Incoming LSs, 8 postponed
      13 Outgoing LSs Approved
  Total CRs agreed: 203+268= 471

## Slide 7
Release 19 timeline
#101
#102
#103
#104
#105
#106
#107
#108
#109
#110
#111
#112
#99
RAN4
content def.
RAN Content def.
2024
2025
Sep.
Mar.
Mar.
Mar.
Jun.
Jun.
Jun.
Sep.
Sep.
Mar.
Dec.
Dec.
Dec.
2026
RAN4_Perf
Stage 3 (CT & SA including SA5)
RAN1
Stage 2 (SA2, SA5,SA6,…) Normative
RAN Completion (RAN2/3/4core)
ASN.1 & Open APIs
St.2 Content approval
#100
Jun.
2023
Now
100%
SA1 Stage 1 80%
TSGs
RAN Rel-19 workshop
SA Rel-19
Workshop
Extended Stage 2 for SA5
Management requirements (SA5)
Release 19 timeline– figure with SA5 (For integrated to SA timeline)

## Slide 8: Update of SA5 Rel-18 ongoing WI/SI progress
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1010018 | Charging aspects of 5GSAT | 5GSAT_Ph2_CH | 03/03/2024 | 0% | SP-231152 | 35% | 
980028 | Study on charging aspects of Satellite in 5GS | FS_5GSAT_CH | 12/09/2019->12/12/2023 | 80% | SP-221162 | 100% | TR Updated for Approval
1000009 | Charging Aspects of Ranging and Sidelink Positioning | FS_Ranging_SL_CH | 12/12/2023->03/03/2024 | 15% | SP-230622 | 70% | Potential Normative work in Rel-19
1010015 | Charging Aspects of B2B | B2B_CH | 03/03/2024 | 0% | SP-231155 | 80% | 
990119 | AI/ML management | AIML_MGT | 12/12/2023->03/03/2024 | 35% | SP-230335 | 80% | 
940045 | Network slicing provisioning rules | NSRULE | 12/12/2023 | 70% | SP-211449 | 100% | 
950039 | Study on intent-driven management for network slicing | FS_NETSLICE_IDMS | 12/12/2023 | 85% | SP-220278 | 100% | 
990030 | Intent driven Management Service for Mobile Network phase 2 | IDMS_MN_ph2 | 12/12/2023 | 75% | SP-230180 | 100% | 
980025 | Charging Aspects of Network Slicing Phase 2 | NETSLICE_CH_Ph2 | 12/12/2023->03/03/2024 | 50% | SP-230176 | 75% | 
1000008 | Charging Aspects of IMS Data Channel | IDC_CH | 03/03/2024 | 0% | SP-230621 | 40% | 
990028 | Charging Aspects for Enhanced Support of Non-Public Networks | eNPN_CH | 03/03/2024 | 30% | SP-230177 | 65% | 
1010016 | Charging Aspects of 5WWC phase 2 | 5WWC_Ph2 | 03/03/2024 | 0% | SP-231154 | 40% | 
970031 | Management Data Analytics phase 2 | eMDAS_Ph2 | 12/12/2023->03/03/2024 | 50% | SP-220981 | 87% | 
940032 | Study on Key Quality Indicators (KQIs) for 5G service experience | FS_KQI_5G | 03/03/2024 | 65% | SP-211433 | 100% | 
950031 | Additional NRM features phase 2 | AdNRM_ph2 | 03/03/2024 | 88% | SP-220351 | 99% | 
940030 | Self-Configuration of RAN Network Entities | RANSC | 12/12/2023->03/03/2024 | 65% | SP-211431 | 90% | TS for information
1000007 | Management of cloud-native Virtualized Network Functions | MCVNF | 03/03/2024 | 30% | SP-230764 | 95% | 
1000011 | Charging enhancement for Network Slice based wholesale in roaming | CHNSWO | 06/06/2023 | 0% | SP-230625 | 100% | Completed in SA#100
1000014 | Network and Service Operations for Energy Utilities | NSOEU | 03/03/2024 | 30% | SP-230632 | 70% | 
980026 | Study on CHF Segmentation | FS_CHFSeg | 09/09/2023>03/03/2024 | 18% | SP-221160 | 55% | Potential Normative work in Rel-19
980029 | Management of Trace/MDT phase 2 | 5GMDT_Ph2 | 03/03/2024 | 40% | SP-230777 | 90% | 
940037 | Enhancements of EE for 5G Phase 2 | EE5GPLUS_Ph2 | 12/12/2023 | 55% | SP-211441 | 100% | 
960025 | 5G performance measurements and KPIs phase 3 | PM_KPI_5G_Ph3 | 12/12/2023 | 80% | SP-220690 | 100% | 
950036 | Enhanced Edge Computing Management | eECM | 03/03/2023->03/03/2024 | 100->50% | SP-230775 | 70% | 
930033 | Access control for management service | MSAC | 12/12/2023 | 81% | SP-210859 |  | Duplicated with 930010?
930010 | Access control for management service | MSAC | 12/12/2023->03/03/2024 | 73% | SP-210859 | 75% | 
890017 | Study on YANG PUSH | FS_YANG | 10/03/2022 | 10% | SP-200765 | 100% | 
990026 | Service based management architecture | eSBMA | 12/12/2023->03/03/2024 | 10% | SP-230776 | 55% | 
990031 | Management Aspects related to NWDAF | MANWDAF | 12/12/2023 | 75% | SP-230181 | 100% | 
940038 | Study on Deterministic Communication Service Assurance | FS_DCSA | 03/03/2024 | 60% | SP-211442 | 92% | 
940041 | Study on evaluation of autonomous network levels | FS_ANLEVA | 03/03/2024 | 70% | SP-211445 | 80% | 
940042 | Study on enhancement of autonomous network levels | FS_eANL | 12/12/2023 | 85% | SP-211446 | 100% | TR for info and approval
990027 | Management Aspect of 5GLAN | 5GLAN_Mgt | 12/12/2023 | 90% | SP-230175 | 100% | 
1000012 | Management Aspects of 5G Network Sharing Phase2 | MANS_ph2 | 03/03/2024 | 30% | SP-230629 | 60% | 
950035 | Study on Fault Supervision Evolution | FS_FSEV | 03/03/2024 | 40% | SP-220153 | 65% | 
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | 12/12/2023 | 96% | SP-210390 | 100% | TR for Approval
990029 | CHF Distributed Availability | DIST_CH | 09/09/2023 | 0% | SP-230179 | 100% | Completed in SA#100
1010017 | Charging for roaming and additional actor using CHF to CHF interface | CHRACHF | 03/03/2024 | 0% | SP-231153 | 40% | 
970029 | Study on Data management phase 2 | FS_MADCOL_ph2 | 03/03/2024 | 45% | SP-220842 | 80% | 
1010014 | Charging Aspects of TSN | TSN_CH | 03/03/2024 | 0% | SP-231151 | 60% | TS for Info and approval
990032 | Charging Aspects for NSSAA | NSSAA_CH | 03/03/2024 | 40% | SP-230182 | 80% | TS for Info and approval
990033 | Management Aspects of NTN | OAM_NTN | 12/12/2023 | 30% | SP-230183 | 100% | 
preliminary | Management aspects of 5G system with satellite backhaul | OAM_5GSATB | 03/03/2024 | 0% | ?? | 20% | 
990034 | Management of non-public networks phase 2 | OAM_NPN_Ph2 | 12/12/2023->03/03/2024 | 40% | SP-230184 | 65% | 
1000010 | Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services | 5MBS_CH | 03/03/2024 | 30% | SP-230623 | 65% | TS for Information
1000013 | Management Aspects of URLLC | URLLC_Mgt | 03/03/2024 | 10% | SP-230631 | 20% | 

## Slide 9: Management and Orchestration WIs/SIs

## Slide 10: Overview of Rel-18 SA5 OAM WIs/SIs
Altogether 50 WIs/SIs, including 4 ongoing SIs and 13 ongoing WIs, 1 new WI waiting for SA approval, 22 studies are finished, 10 work items are finished.
Rel-18 OAM&P Studies |  |  |  | 
Intelligence and Automation |  |  |  | 
1 | (finished) Study on enhancement of autonomous network levels | China Mobile, Huawei | FS_eANL | SP-211446
2 | Study on evaluation of autonomous network levels | China Mobile, Huawei | FS_ANLEVA | SP-211445
3 | (finished) Study on enhanced intent driven management services for mobile networks | Huawei, Ericsson | FS_eIDMS_MN | SP-211450
4 | (finished) Study on intent-driven management for network slicing | Ericsson, Huawei | FS_NETSLICE_IDMS | SP-220278
5 | (finished) Study on AI/ ML management | Intel, NEC | FS_AIML_MGMT | SP-211443
6 | (finished) Study on Enhancement of the management aspects related to NWDAF | China Telecom | FS_MANWDAF | SP-211435
7 | Study on Fault Supervision Evolution | China Mobile, Huawei | FS_FSEV | SP-220153
8 | (finished)Study on measurement data collection to support RAN intelligence | Intel, China Mobile | FS_MEDACO_RAN | SP-220488
Management Architecture and Mechanisms |  |  |  | 
9 | (finished) Study on Enhancement of service based management architecture | Huawei, Ericsson | FS_eSBMA | SP-211451
10 | (finished) Study on Basic SBMA enabler enhancements | Nokia | FS_eSBMAe | S5-221506
11 | (finished) Study on Management Aspects of URLLC | China Unicom | FS_URLLC_Mgt | SP-220146
12 | (finished) Study on Management Aspects of 5GLAN | China Mobile | FS_5GLAN_Mgt | SP-220324
13 | (finished) Study on Management of Cloud Native Virtualized Network Function | China Mobile | FS_MCVNF | SP-220150
14 | (finished) Study on Management Aspects of 5G MOCN Network Sharing Phase2 | China Unicom | FS_MANS_ph2 | SP-220151
15 | (finished) Study on continuous integration continuous delivery support for 3GPP NFs | Lenovo | FS_CICDNS | SP-211427
16 | (finished) Study on Management of Trace/MDT phase 2 | Nokia | FS_5GMDT_Ph2 | SP-220152
17 | (finished)Study on YANG PUSH (stopped at SA5#144e) | Ericsson | FS_YANG | SP-200765
18 | (finished) Study on Management Aspects of IoT NTN Enhancements | China Unicom | FS_IOT_NTN | SP-220490
19 | Study on Data management phase 2 | Nokia | FS_MADCOL_ph2 | SP-220842
Support of New Services |  |  |  | 
20 | (finished)Study on enhancement of management of non-public networks | Huawei | FS_OAM_eNPN | SP-211436
21 | (finished) Study on new aspects of EE for 5G networks Phase 2 | Huawei | FS_EE5G_Ph2 | SP-211440
22 | (finished) Study on Network and Service Operations for Energy Utilities | Samsung | FS_NSOEU | SP-211622
23 | (finished) Study on Key Quality Indicators(KQIs)for 5G service experience | Huawei | FS_KQI_5G | SP-211433
24 | Study on Deterministic Communication Service Assurance | Huawei | FS_DCSA | SP-211442
25 | (finished) Study on management aspects of network slice management capability exposure | Alibaba | FS_NSCE | SP-220142
26 | (finished) Study on alignment with ETSI MEC for Edge computing management | Huawei | FS_MEC_ECM | SP-220147
Rel-18 Operations, Administration, Maintenance and Provisioning (OAM&P) |  |  |  | 
Intelligence and Automation |  |  |  | 
1 | Self-Configuration of RAN NEs | China Mobile, Huawei | RANSC | SP-211431
2 | Management Data Analytics phase 2 | Intel, NEC | eMDAS_Ph2 | SP-220981
3 | AI/ML management | Intel, NEC | AIML_MGT | SP-230335
4 | (finished) Intent driven Management Service for Mobile Network phase 2 | Huawei, Ericsson | IDMS_MN_ph2 | SP-230180
Management Architecture and Mechanisms |  |  |  | 
5 | Service based management architecture | Huawei, Ericsson, Nokia | eSBMA | SP-230174
6 | (finished) Network slicing provisioning rules | Ericsson | NSRULE | SP-211449
7 | (finished) Network slice provisioning enhancement | Samsung | eNETSLICE_PRO | SP-211434
8 | Management of Trace/MDT phase 2 | Nokia | 5GMDT_Ph2 | SP-221163
9 | (finished)5G performance measurements and KPIs phase 3 | China Telecom, Intel | PM_KPI_5G_Ph3 | SP-220489
10 | (finished) Enhancement of QoE Measurement Collection | Ericsson | eQoE | SP-200193
11 | Additional NRM features phase 2 | Nokia | AdNRM_ph2 | SP-220351
12 | (finished) Management Aspects related to NWDAF | China telecom | MANWDAF | SP-230181
13 | Enhanced Edge Computing Management | Samsung, Intel | eECM | SP-220154
14 | (finished) Management Aspect of 5GLAN | China Mobile Com. Corporation | 5GLAN_Mgt | SP-230175
15 | (finished) Management Aspects of NTN | China Unicom,CATT | OAM_NTN | SP-230183
16 | (finished) methodology for deprecation | Ericsson | OAM_MetDep | SP-220843
17 | Management of cloud-native Virtualized Network Functions | China Mobile,Huawei,AsiaInfo | MCVNF | SP-230764
18 | Management Aspect of 5G Network Sharing Phase2 | China Unicom, Ericsson | MANS_ph2 | SP-230629
19 | Management Aspects of URLLC | China Unicom | URLLC_Mgt | SP-230631
20 | Management aspects of 5G system with satellite backhaul (for SA approval) | China Telecom | OAM_5GSATB | S5-237211
Support of New Services |  |  |  | 
21 | Access control for management service | Nokia | MSAC | SP-210859
22 | (finished) Enhancements of EE for 5G Phase 2 | Huawei | EE5GPLUS_Ph2 | SP-211441
23 | Management of non-public networks phase 2 | Huawei | OAM_NPN_Ph2 | SP-230184
24 | Network and Service Operations for Energy Utilities | Samsung | NSOEU | SP-230632

## Slide 11: OAM WIs/SIs

## Slide 12
Revised/New Rel-18 OAM Study / Work Items
Tdoc | Type | Release | Title | Comment
SP-231432 | SID revised | Rel-18 | Revised Study on Key Quality Indicators (KQIs) for 5G service experience | Remove the evaluation of KQI from the study
SP-231440 | WID revised | Rel-18 | Revised WID on 5G Advanced NRM features phase 2 | WID revised to address alignment between GSMA NG.116 and Service/Slice profile, YANG/YAML code migration to 3GPP forge
SP-231441 | WID revised | Rel-18 | Revised WID on enhancements of 5G performance measurements and KPIs phase3 | WID revised to add UE level measurements support
SP-231443 | WID revised | Rel-18 | Revised WID on Service Based Management Architecture (SBMA) | WID revised to include more impacted specifications
SP-231444 | WID revised | Rel-18 | Revised WID Access control for management service | WID revised to put access control update into a new specification
SP-231445 | WID new | Rel-18 | New WID on Management aspects of 5G system with satellite backhaul | 

## Slide 13
New Rel-19 OAM Study / Work Items
 | Tdoc | Type | Release | Title
Intelligence and Automation |  |  |  | 
1 | SP-231417 | SID new | Rel-19 | New SID: Study on AI and ML management phase 2
2 | SP-231429 | SID new | Rel-19 | New SID: Study on Management Data Analytics (MDA) – Phase 3
3 | SP-231418 | SID new | Rel-19 | New SID: Study on intent driven management services for mobile networks phase 3
4 | SP-231419 | SID new | Rel-19 | New SID: Study on Closed Control loop management
5 | SP-231428 | SID new | Rel-19 | New SID: Study on Management aspect of Network Digital Twin
Management Architecture and Mechanisms |  |  |  | 
6 | SP-231420 | SID new | Rel-19 | New SID: Study on cloud aspects of management and orchestration
7 | SP-231426 | SID new | Rel-19 | New SID: Study on Enablers for Security Monitoring
8 | SP-231421 | SID new | Rel-19 | New SID: Study on SBMA enhancement phase 3
9 | SP-231528 | SID new | Rel-19 | New SID: Study on Plan management
10 | SP-231436 | WID new | Rel-19 | New WID on Data Management phase 2
11 | SP-231422 | SID new | Rel-19 | New SID: Study on data management, regarding subscriptions and reporting
12 | SP-231437 | WID new | Rel-19 | New WID on 5G performance measurements and KPIs phase 4
13 | SP-231438 | WID new | Rel-19 | New WID on 5G Advanced NRM features phase 3
14 | SP-231439 | WID new | Rel-19 | New WID on Support for Subscriber and Equipment Trace and QoE collection functionality in RAN and core network
15 | SP-231423 | SID new | Rel-19 | New SID: Study on Management Aspects of NTN Phase 2
16 | SP-231424 | SID new | Rel-19 | New SID: Study on Management of IAB Nodes
17 | SP-231427 | SID new | Rel-19 | New SID: Study on management aspects of RedCap feature
18 | SP-231430 | SID new | Rel-19 | New SID: Study on Enhancement of Management Aspects related to NWDAF Phase 2
19 | SP-231425 | SID new | Rel-19 | New SID: Study on Management of Network Sharing Phase 3
Support of New Services |  |  |  | 
20 | SP-231431 | SID new | Rel-19 | New SID: Study on energy efficiency and energy saving aspects of 5G networks and services
21 | SP-231433 | SID new | Rel-19 | New SID: Study on Enhanced OAM for management exposure to external consumers
21 OAM topics for Rel-19 sent for SA approval including: 13 OAM prime features and 8 OAM support to network features.

## Slide 14: OAM WIs/SIs Intelligence and Automation

## Slide 15: Rel-18 - AI/ML Management
Progress since SA#101:
  The meeting discussed use cases, requirements and/or solutions for AI/ML management for ML training phase, AI/ML emulation phase, ML deployment phase, and AI/ML inference phase, and AI/ML functionalities management scenarios and reached agreement on the following features:
    AI/ML functionalities management deployment scenarios
    AI/ML training data effectiveness analytics reporting use case and requirements
    Provide AI/ML inference activation support to SA2 AnLF
    Provide AI/ML inference activation support to RAN3 Network Energy Saving, Load Balancing, Mobility Optimization
    AI/ML Inference emulation use case and requirements
Impacts and dependencies on other WGs:
  Intra SA: SA1, SA2, managing the AI/ML capabilities in 5GS
  Inter TSG: RAN3, managing the AI/ML capabilities in RAN
Next steps:
  Complete the Rel-18 normative work in March 2024
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
990119 | AI/ML management | AIML_MGT | 12/12/2023->03/03/2024 | 35% | SP-230335 | 80% | 
OAM Prime feature
OAM support for network features (5GC/NR)

## Slide 16: Rel-18 - Management Data Analytics phase 2
Progress since SA#101:
  Add solution for MDA assisted control plane congestion analysis
  Add performance predictions for critical maintenance during RAN node software upgrade process
  Add general description for NF resource related analytics and Predictions of Management data
  Corrections for resource related analysis
  Update connection data volumes measurements for 5GC NF
Impacts and dependencies on other WGs:
  Intra SA: SA2
  Inter TSG: RAN3
Next steps:
  Complete and finalize the work.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970031 | Management Data Analytics phase 2 | eMDAS_Ph2 | 12/12/2023->03/03/2024 | 50% | SP-220981 | 87% | 
OAM Prime feature

## Slide 17: Rel-18 - Intent driven Management Service for Mobile Network phase 2
Progress since SA#101:
  Add intent-driven deployment scenarios including cooperation with TM Forum
  Add stage2/stage3 solution for intent driven energy saving
  Add stage2/stage3 solution for radio service delivering and assurance.
  Add stage2/stage3 solution for support 5GC network delivering and assurance.
  Enhance generic intent management stage2/stage3 solution for intent conflict handling functionality (including intent preemption, intent priority and Conflict Resolution)
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Work is completed.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
990030 | Intent driven Management Service for Mobile Network phase 2 | IDMS_MN_ph2 | 12/12/2023 | 75% | SP-230180 | 100% | 
OAM Prime feature

## Slide 18: Rel-18 - Self-Configuration of RAN Network Entities
Progress since SA#101:
  Add stage2/stage3 for RAN network node (including gNB and NG-eNB) self-configuration process monitoring.
  TS 28.317 is sent to SA#102 for information
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Solution for network configuration data handling before self-configuration process started
  Address the Editor's Note in TS 28.317
  Add self-configuration reference in TS 28.310 5G SON management specification
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
940030 | Self-Configuration of RAN Network Entities | RANSC | 12/12/2023->03/03/2024 | 65% | SP-211431 | 90% | TS for information
OAM Prime feature

## Slide 19: Rel-18 - Study on autonomous network levels /evaluation of autonomous network levels
FS_ANLEVA:
Progress since SA#101:
  Add information of relevant studies in TM Forum.
  Add KEI for fault management.
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Add conclusion and recommendation for the study
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
940041 | Study on evaluation of autonomous network levels | FS_ANLEVA | 03/03/2024 | 70% | SP-211445 | 80% | 
940042 | Study on enhancement of autonomous network levels | FS_eANL | 12/12/2023 | 85% | SP-211446 | 100% | TR for info and approval
OAM Prime feature
FS_eANL:
Progress since SA#101:
  Add solution for Key Issue# 6.2: autonomous network level for 5GC NF deployment;add conclusion and recommendation of this study.
  TR 28.910 is sent to SA#102 for information and approval.
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Study is completed

## Slide 20: Rel-18 - Study on Fault Supervision Evolution /intent-driven management for network slicing
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950035 | Study on Fault Supervision Evolution | FS_FSEV | 03/03/2024 | 40% | SP-220153 | 65% | 
950039 | Study on intent-driven management for network slicing | FS_NETSLICE_IDMS | 12/12/2023 | 85% | SP-220278 | 100% | 
OAM Prime feature
FS_FSEV:
Progress since SA#101:
  Added solution of fault impact analysis;
  Added description of fault supervision evolution relation and interaction with MDA and closed loop control;
  Add solution of fault cause analysis enhancement.
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Complete and finalize the work.
FS_NETSLICE_IDMS:
Progress since SA#101:
  Add new description about solution of modelling CNSliceProfile attributes as intent expectation for CN network slice subnetwork
  The enhanced benefit description using intent-driven approach for slicing management in 4.6 is approved
  Add conclusion and recommendation for the study
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Study is completed.

## Slide 21: OAM WIs/SIs Management architecture and Mechanisms

## Slide 22: Rel-18 - Service based management architecture
Progress since SA#101:
  Add overview of model driven approach (i.e. usage of CRUD operations and NRM fragments) to support 21 types of management capabilities in SBMA.
  Add architecture example for using Management Services to support multiple players interoperability
  Add architecture example RAN domain management capabilities mapped with ZSM
  Produce restructuring of fault specification in 28.111 to improve readability of fault management specification
  Add new method stage2 and stage3 Jex solution for specifying the granularity scope of subscriptions
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Complete and finalize the work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
990026 | Service based management architecture | eSBMA | 12/12/2023->03/03/2024 | 10% | SP-230776 | 55% | 
OAM Prime feature

## Slide 23: Rel-18 - Network slicing provisioning rules
Progress since SA#101:
  Add stage2 and stage3 solution for network slice isolation
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Work item is completed.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
940045 | Network slicing provisioning rules | NSRULE | 12/12/2023 | 70% | SP-211449 | 100% | 
OAM Prime feature

## Slide 24: Rel-18 - Study on Data management phase 2
Progress since SA#101:
  Add multiple potential solutions for the discovery of stored management data.
  Add potential solution for defining area based KPI and reporting area based KPI with selected areas of interest.
  Add potential solution for discovering data reporting capabilities (e.g. file based, stream based etc.) of management service producer
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Complete and finalize the work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
970029 | Study on Data management phase 2 | FS_MADCOL_ph2 | 03/03/2024 | 45% | SP-220842 | 80% | 
OAM Prime feature

## Slide 25: Rel-18 - Additional NRM features phase 2
Progress since SA#101:
  Add network resource management model enhancement for NRF, MBSMF, MBUPF and AmfInfo, SmfInfo, UpfInfo and PcfInfo, NefInfo, MNPFFunction and HssInfo.
  Add NRM fragment for scheduler and condition to support PM control.
  Moving stage 3 of TS 28.623 and TS 28.541 to Forge
Impacts and dependencies on other WGs:
  Intra SA: management resource model to support SA2, CT4
  Inter TSG: management resource model support to RAN3
Next steps:
  Complete and finalize the work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950031 | Additional NRM features phase 2 | AdNRM_ph2 | 03/03/2024 | 88% | SP-220351 | 99% | 
OAM support for network features (5GC/NR)

## Slide 26: Rel-18 - 5G performance measurements and KPIs phase 3
Progress since SA#101:
  Add new KPI on air-interface efficiency based on MCS
  Add Total number of DL PDCP SDU Packets in gNB-CU-UP for split gNB deployment scenario
  Add Total number of DL RLC SDU Packets in gNB-DU for split gNB deployment scenario
  Add DL/UL PRB Usage per SSB/per cell to support AI/ML enabled NG-RAN
  Add new measurement for average value of Timing Advance per SS-RSRP and AOA ranges
  Add new measurement on Average DL GTP packet delay and distribution of DL GTP packet delay
  Add new draft TS 28.abc UE level measurements
  pCR TS 28.abc Add template for UE level measurement definition
  Add Per-UE measurement related to DL packet delay between PSA UPF and UE
  Add Per-UE measurement related to UL packet delay between PSA UPF and UE.
Impacts and dependencies on other WGs:
  Intra SA: PM and KPI, UE level measurements to support SA2
  Inter TSG: PM and KPI to support RAN2, LS to RAN2 with Packet Uu Loss Rate with delay threshold in the DL per DRB per UE
Next steps:
  None
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
960025 | 5G performance measurements and KPIs phase 3 | PM_KPI_5G_Ph3 | 12/12/2023 | 80% | SP-220690 | 100% | 
OAM support for network features (5GC/NR)

## Slide 27: Rel-18 - Management of Trace/MDT phase 2
Progress since SA#101:
  Align ReportAmount parameters applied for Immediate MDT configurations in LTE and NR
  Clarify user consent handling for MDT in private networks
  Add NPN Area Scope of MDT
Impacts and dependencies on other WGs:
  Intra SA: Alignment with SA2
  Inter TSG: Alignment with RAN3
Next steps:
  Complete and finalize the work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
980029 | Management of Trace/MDT phase 2 | 5GMDT_Ph2 | 03/03/2024 | 40% | SP-230777 | 90% | 
OAM support for network features (5GC/NR)

## Slide 28: Rel-18 - Management Aspects related to NWDAF
Progress since SA#101:
  Update use case and add new measurements related to coordination among multiple NWDAFs.
  Add use case and measurements on NWDAF ML model related monitoring
  Add stage2 and stage3 solution in NWDAFFunction to support management of NWDAF federated learning
  Add measurements related to NWDAF analytics service failure.
  Add measurements related to NWDAF ML model training service failure
Impacts and dependencies on other WGs:
  Intra SA: Align with SA2 NWDAF
  Inter TSG: None
Next steps:
  Convert two agreed draftCR to CR
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
990031 | Management Aspects related to NWDAF | MANWDAF | 12/12/2023 | 75% | SP-230181 | 100% | 
OAM support for network features (5GC)

## Slide 29: Rel-18 - Management Aspect of 5GLAN
Progress since SA#101:
  Reply LS to CT4 and SA2 to inform them about the progress and related work of 5GLAN management in SA5.
Impacts and dependencies on other WGs:
  Intra SA: Align with SA2
  Inter TSG: None
Next steps:
  Work item is completed.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
990027 | Management Aspect of 5GLAN | 5GLAN_Mgt | 12/12/2023 | 90% | SP-230175 | 100% | 990027
OAM support for network features (5GC)

## Slide 30: Rel-18 - Enhanced Edge Computing Management
Progress since SA#101:
  Edge Federation related content from DraftCR is approved as CR.
Impacts and dependencies on other WGs:
  Intra SA: reply LS to SA6 to provide SA5 inputs for GSMA OPG interface and scenario mapping
  Inter TSG: None
Next steps:
  Complete and finalize the work.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
950036 | Enhanced Edge Computing Management | eECM | 03/03/2023->03/03/2024 | 100->50% | SP-230775 | 70% | 
OAM support for network features (5GC)

## Slide 31: Rel-18 - Management of cloud-native Virtualized Network Functions
Progress since SA#101:
  Add the introduction for the procedure of NF instance creation
  Add the introduction for the procedure of NF instance modification
  Update references from TS 28.526 to ETSI NFV IFA 013
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Complete and finalize the work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1000007 | Management of cloud-native Virtualized Network Functions | MCVNF | 03/03/2024 | 30% | SP-230764 | 95% | 
OAM support for network features (5GC)

## Slide 32: Rel-18 - Management Aspects of 5G Network Sharing Phase2
Progress since SA#101:
  Add stage3 YAML solution set for NRM for operator specific QoS model for RAN sharing
  Update RAN Sharing QoS model usage recommendation
  Enhance the ManagementDataCollection to support request management data per PLMN
  Add PLMN granularity for PDU sessions related measurements for NG-RAN MOCN network sharing scenario
  Add PLMN granularity for peak PRB used for data traffic measurements for NG-RAN MOCN network sharing scenario
  Add requirements for NG-RAN MOCN network sharing scenario with multiple Cell Identity broadcast
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Complete and finalize the work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1000012 | Management Aspects of 5G Network Sharing Phase2 | MANS_ph2 | 03/03/2024 | 30% | SP-230629 | 60% | 
OAM support for network features (NR)

## Slide 33: Rel-18 - Management Aspects of NTN
Progress since SA#101:
  Add management capability support for integration with satellite networking
  Add requirement, NRM Info Model definitions stage2 and stage3 for IOT-NTN management
  Update stage2 and stage3 for IOT-NTN and NR-NTN Ephemeris configuration
Impacts and dependencies on other WGs:
  Intra SA: Align with SA1/SA2
  Inter TSG: Network resource model support to RAN3
Next steps:
  Work item is completed.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
990033 | Management Aspects of NTN | OAM_NTN | 12/12/2023 | 30% | SP-230183 | 100% | 
OAM support for network features (NR)

## Slide 34: Rel-18 - Management aspects of 5G system with satellite backhaul
Progress since SA#101:
  Add satellite backhaul information to extend the functionality of QoS control, and make QoS monitoring more generic.
  Discuss the potential configuration enhancement on AMFFunction.
Impacts and dependencies on other WGs:
  Intra SA: Network resource model support to SA2
  Inter TSG: None
Next steps:
  Complete and finalize the work.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
Preliminary work before SA approval | Management aspects of 5G system with satellite backhaul | OAM_5GSATB | 03/03/2024 | 0% |  | 20% | 
OAM support for network features (NR)

## Slide 35: Rel-18 - Management Aspects of URLLC
Progress since SA#101:
  Fix Slice NRM YAML stage3 definition for dLReliability and uLReliability
  Modify the definition of UL and DL latency in RANSliceSubnetProfile to include the delay between NR-RAN and UE
Impacts and dependencies on other WGs:
  Intra SA: align with SA2
  Inter TSG: align with RAN2
Next steps:
  Continue to way forward the performance and configuration management of URLLC
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1000013 | Management Aspects of URLLC | URLLC_Mgt | 03/03/2024 | 10% | SP-230631 | 20% | 
OAM support for network features (NR)

## Slide 36: Rel-18 - Management of non-public networks phase 2
Progress since SA#101:
  Add use case and requirements for NPN SLA monitoring and assurance
  Correction on procedure figure for NPN provisioning by a network slice of a PLMN.
Impacts and dependencies on other WGs:
  Intra SA: support to SA1, SA2
  Inter TSG: support to RAN3
Next steps:
  Complete and finalize the work
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
990034 | Management of non-public networks phase 2 | OAM_NPN_Ph2 | 12/12/2023->03/03/2024 | 40% | SP-230184 | 65% | 
OAM support for network features (NPN)

## Slide 37: OAM WIs/SIs Support to new services

## Slide 38: Rel-18 - Enhancements of EE for 5G Phase 2
Progress since SA#101:
  Add describe example scenarios involving multiple roles in EE KPI building
  Add Energy Consumption and Energy Efficiency definitions
  Add stage2 and stage3 for managing UPF energy saving
Impacts and dependencies on other WGs:
  Intra SA: LS sent to SA1/SA2 regarding network energy related information exposure
  Inter TSG: managing of RAN Energy saving
Next steps:
  Work item is completed.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
940037 | Enhancements of EE for 5G Phase 2 | EE5GPLUS_Ph2 | 12/12/2023 | 55% | SP-211441 | 100% | 
OAM support for network features (NR)
OAM Prime feature

## Slide 39: Rel-18 - Network and Service Operations for Energy Utilities
Progress since SA#101:
  Approval of requirements (stage 1 is now 95% complete)
  Approval of procedures (stage 2 is 80% complete)
  Approval of portions of stage 3 (30% complete)
  Agreement to include all stage 3 aspects related to NSOEU in 28.318, clause 7
  clean up of stage 1 and stage 2
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  PM aspects and IOC aspects to be documented
  necessary configuration requirements documented
  stage 3 aspects documented
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
1000014 | Network and Service Operations for Energy Utilities | NSOEU | 03/03/2024 | 30% | SP-230632 | 70% | 
OAM Prime feature

## Slide 40: Rel-18 - Access control for management service
Progress since SA#101:
  Add concept related to access control including concept of role, rule, user and resource.
  Add Information Model for access control management capability
  Correct the stage2 description of attribute identityType and identityName
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Add Stage 2 and stage 3 for managing access control management capability
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
930010 | Access control for management service | MSAC | 12/12/2023->03/03/2024 | 73% | SP-210859 | 75% | 
OAM Prime feature

## Slide 41: Rel-18 – Study on KQI/ study on DCSA
FS_KQI_5G:
Progress since SA#101:
  Add the description of the service of video uploading, URLLC
  Add solution of KQI of video uploading, URLLC
  Add conclusion of the service of video uploading, URLLC
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Study is completed.
UID | Name | Acronym | Target (dd/mm/yyyy) | Old % | WID | New % | Change or comment
940032 | Study on Key Quality Indicators (KQIs) for 5G service experience | FS_KQI_5G | 03/03/2024 | 65% | SP-211433 | 100% | 
940038 | Study on Deterministic Communication Service Assurance | FS_DCSA | 03/03/2024 | 60% | SP-211442 | 92% | 
OAM support for network features(NR)
FS_DCSA:
Progress since SA#101:
  Update solution of service assurance for video monitoring service
  Update solution of service assurance for PLC control service
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Complete and finalize the work

## Slide 42: OAM TRs / TSs to SA#102
Tdoc | Title | For
SP-231518 | Draft TR 28.910 " Study on enhancement of autonomous network levels" | Approval
SP-231524 | Draft TS 28.317 "Management and orchestration;Self-configuration of Radio Access Network Entities (RAN NEs)" | Information
SP-231524 | Draft TS 28.317 "Management and orchestration;Self-configuration of Radio Access Network Entities (RAN NEs)" | Information
SP-231525 | Draft TR 28.863 "Study on Key Quality Indicators (KQIs) for 5G service experience" | Approval
SP-231526 | Draft TS 28.111 "Fault management" | Information
SP-231527 | Draft TR 28.836 "Study on intent-driven management for network slicing" | Approval

## Slide 43: Charging

## Slide 44: Overview of Rel-18 SA5 CH WIs/SIs
For more information, see the full Work Plan at: ftp://ftp.3gpp.org/information/WorkPlan
UID | Name | Acronym
 | Rel-18 Work | ------
980025 | Charging Aspects of Network Slicing Phase 2 | NETSLICE_CH_Ph2
990032 | Charging aspects for Charging Aspects for NSSAA | NSSAA_CH
990028 | Charging aspects for Enhanced Support of Non-Public Networks | eNPN_CH
1000008 | Charging Aspects of IMS Data Channel | IDC_CH
1000010 | Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services | 5MBS_CH
1010014 | Charging Aspects of TSN | TSN_CH
1010015 | Charging Aspects of B2B | B2B_CH
1010016 | Charging Aspects of 5WWC phase 2 | 5WWC_ Ph2
1010017 | Charging for roaming and additional actor using CHF to CHF interface | CHRACHF
1010018 | Charging aspects of Satellite Access in 5GS | 5GSAT_ Ph2_CH
 | Rel-18 Studies | ------
920020 | (Completed) Study on Nchf charging services phase 2 | FS_NCHF_Ph2
980026 | Study on CHF Segmentation | FS_CHFSeg
980028 | (Completed) Study on charging aspects of Satellite in 5GS | FS_5GSAT_CH
1000009 | Study on Charging Aspects of Ranging and Sidelink Positioning | FS_Ranging_SL_CH
 | Rel-19 Studies | ------

## Slide 45: Charging (CH) WIs/SIs

## Slide 46
New or Revised Charging SIDs/WIDs
Tdoc | Type | Release | Title
SP-231442 | WID revised | Rel-18 | Revised WID on Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services
SP-231448 | WID revised | Rel-18 | Revised WID on Charging Aspects of Network Slicing Phase 2
SP-231449 | WID new | Rel-18 | New WID on NEF Charging enhancement to support AI/ML in 5GS
SP-231450 | WID new | Rel-18 | New WID on charging aspects of Satellite Backhaul in 5GS
SP-231434 | WID new | Rel-18 | New WID on NEF Charging enhancement to support AI/ML in 5GS
SP-231435 | WID new | Rel-18 | New WID on charging aspects of Satellite Backhaul in 5GS

## Slide 47: Rel-18 Charging Aspects of Network Slicing Phase 2
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980025 | Charging Aspects of Network Slicing Phase 2 | NETSLICE_CH_Ph2 | 12/12/2023->03/03/2024 | 50% | SP-230176 | 75% | 
Progress since SA#101:
  2 CRs for TS 32.255 were approved covering
    Addition of CHF-CHF architecture to support Network Slice Charging
    Addition of 5G Data Connectivity Converged Charging per network slice
  16 pCRs for TS 28.203 were approved covering
    Introduction of Reference Point for NSACF, CDR description, ECUR trigger and CHF selection
    Update definition of charging information and trigger description table
    Clarification on IEC and ECUR scenarios, on Quota management description and on the reporting in charging data message
    Complete partial CDRs description
    Detailed message format and Binding
  Draft TS 28.203
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  complement the stage 3 parameter definitions

## Slide 48: Rel-18 Charging aspects for Charging Aspects for NSSAA
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
990032 | Charging Aspects for NSSAA | NSSAA_CH | 03/03/2024 | 40% | SP-230182 | 80% | TS for Info and approval
Progress since SA#101:
  14 pCRs for TS 28.204 were approved covering
    Introduce Reference Point for NSSAAF, new applicable triggers, AAA-S Re-authentication and Re-authorization flows
    Introduction of AAA-S triggered Network Slice-Specific Authorization Revocation flows
    Introduce CHF selection , CDR generation and description, Ga record and CDR file transfer
    Introduce definition of charging information and NSSAA specific charging information
    Refinement on charging information
    Detailed message format and Binding
  Draft TS 28.204 for Information and Approval
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  complement the stage 3 parameter definitions

## Slide 49: Rel-18 Charging Aspects for Enhanced support of Non-Public Networks
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
990028 | Charging Aspects for Enhanced Support of Non-Public Networks | eNPN_CH | 03/03/2024 | 30% | SP-230177 | 65% | 
Progress since SA#101:
  7 CRs were approved covering
    Addition of end user charging for PNI-NPN network usage of access
    Addition of end user charging for SNPN network usage of access
    Addition of the charging principle for SNPN charging
    Addition of the architecture considerations for NPN charging
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Introduce more solutions

## Slide 50: Rel-18 Charging Aspects of IMS Data Channel
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1000008 | Charging Aspects of IMS Data Channel | IDC_CH | 03/03/2024 | 0% | SP-230621 | 40% | 
Progress since SA#101:
  4 CRs were approved covering
    IMS data channel duration-based charging termination process
    Addition of media information for IMS data channel
    Support of caller and callee information in stage 3
    Update CHF CDRs
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Introduce more solutions

## Slide 51: Rel-18 Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1000010 | Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services | 5MBS_CH | 03/03/2024 | 30% | SP-230623 | 65% | TS for Information
Progress since SA#101:
  Decide to have a new TS 32.27x for 5G Multicast-broadcast Services charging.
  17 pCRs were approved covering
    Add references, scope and definitions, CHF selection mechanism for MB-SMF
    Add 5MBS charging principles and charging information, 5MBS CDR generation requirements and message flows
    Add 5MBS general information, 5MBS session charging informations and Ga as well as Bmbs interface reference
  4 CRs were approved covering
    Add PDU session charging procedures for multicast communication in TS 32.255
    Add/Remove 5MBS PDU session charging information in TS 32.255
    Support of MBS charging in 5G data connectivity domain charging in TS 32.291
  Revised WID for approving to cover the new TS creation
  Draft TS 32.27x for Information
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Complement on stage 2 and stage 3 definitions.

## Slide 52: Rel-18 Charging Aspects of TSN
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010014 | Charging Aspects of TSN | TSN_CH | 03/03/2024 | 0% | SP-231151 | 60% | TS for Info and approval
Progress since SA#101:
  3 CRs were approved covering
    Add charging support for TSN service in TS 32.240 and in TS 32.254
    Add architecture and principles for TSC traffic charging in TS 32.255
  18 pCRs were approved covering
    Initial skeleton of TS 32.282 v0.0.0
    Update of skeleton, scope, references and definitions, architecture considerations and principles
    Add message flows for TSN charging
    Define Charging Data Request and Response messages for TSN charging
    Define the TSN charging CHF CDR data, message format and binding and the structure of TSN charging information
  Draft TS 32.282 for Information and Approval
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Introduce more solutions and define stage 3

## Slide 53: Rel-18 Charging Aspects of B2B
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010015 | Charging Aspects of B2B | B2B_CH | 03/03/2024 | 0% | SP-231155 | 80% | 
Progress since SA#101:
  4 CRs were approved covering
    Update the B2B charging with B-CHF via C-CHF and Add annex for B2B charging in TS 32.240
    Update B2B charging principles in TS 32.240
    Add identification for business subscriber in TS 32.290
  2 discussion papers were noted covering
    The selection of reference point between B-CHF and C-CHF
    The stage 2 architecture and principle for B-CHF and C-CHF interconnection
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Introduce more solutions

## Slide 54: Rel-18 Charging Aspects of 5WWC phase 2
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010016 | Charging Aspects of 5WWC phase 2 | 5WWC_Ph2 | 03/03/2024 | 0% | SP-231154 | 40% | 
Progress since SA#101:
  1 CR were approved covering
    Add clarification text for use of UE behind the RGs in TS 32.255
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  More adjustments on stage 2 and parameter definition

## Slide 55: Rel-18 Charging for roaming and additional actor using CHF to CHF interface
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010017 | Charging for roaming and additional actor using CHF to CHF interface | CHRACHF | 03/03/2024 | 0% | SP-231153 | 40% | 
Progress since SA#101:
  16 CRs were agreed impacting for TS 32.240, TS 32.255, TS 32.256, TS 32.290, and TS 32.291
    Addition of CHF as consumer for LBO roaming
    Clarify the selection of two LBO roaming architectures
    Add CHF to CHF interaction principle for LBO roaming
    Addition of CHF to CHF roaming charging profile and interaction failure handling
    Addition of CHF selection by H-CHF, CHF to CHF flow and CHF information
    Quota management for CHF to CHF communication
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Addition of more stage 2 information and stage 3 parameter

## Slide 56: Rel-18 Charging aspects of Satellite Access in 5GS
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1010018 | Charging aspects of 5GSAT | 5GSAT_Ph2_CH | 03/03/2024 | 0% | SP-231152 | 35% | 
Progress since SA#101:
  4 CRs for TS 32.255, TS 32.256 and TS 32.290 were approved covering
    Add charging requirements for satellite access charging
    Add charging description for 5G data connectivity via satellite access
    Add charging support for 5G connection via satellite access
    Add satellite feature for satellite access charging
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Continue to update the stage 3

## Slide 57: Rel-18 Study (FS_NCHF_Ph2)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
920020 | Study on Nchf charging services phase 2 | FS_NCHF_Ph2 | 12/12/2023 | 96% | SP-210390 | 100% | TR for Approval
Progress since SA#101:
  8 pCRs for TR 28.826 were approved covering
    Payload Data reference
    Updated evaluations and conclusion
    Clarifications and corrections
    Removal of editor's note solution 1.21
    Introduce one Solution for common IEs with clause 6 evaluation and conclusion
    Study conclusion and recommendations
  1 pCR on Final conclusion and recommendations optimization solutions for discussion
  TR 28.826 for Approval
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Study is completed.

## Slide 58: Rel-18 Study (FS_CHFSeg)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980026 | Study on CHF Segmentation | FS_CHFSeg | 09/09/2023 | 18% | SP-221160 | 55% | Potential Normative work in Rel-19
Progress since SA#101:
  20 pCRs for TR 28.840 were approved covering
    11 CHF Selection Scenarios (CHF Selection: NF Consumers Information, SUPI or Group ID, NF Type and inter CHF, NF Type and SCP and NF Type to HTTP redirect, Charging Domain)
    Editorial Changes
    New key issue (CHF Selection per Tenant)
    Solutions Evaluations
  Draft TR 28.840
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  CHF Selection Solutions and Evaluation

## Slide 59: Rel-18 Study (FS_5GSAT_CH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
980028 | Study on charging aspects of Satellite in 5GS | FS_5GSAT_CH | 12/09/2019->12/12/2023 | 80% | SP-221162 | 100% | TR Updated for Approval
Progress since SA#101 :
  8 pCRs for TR 28.844 were approved covering
    Converged Charging for edge computing with satellite backhaul Solution Update
    Converged Charging for SSC-to-SSC communications via satellite backhaul Solution Update
    Add Evaluation for edge computing charging with satellite backhaul and SSC-to-SSC communications charging via satellite backhaul
    Add Conclusion for edge computing charging with satellite backhaul and SSC-to-SSC communications charging via satellite backhaul
    Add Conclusion and Recommendations
    Rapporteur and Edith Help cleanup
  TR 28.844 for Approval
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Study is completed.

## Slide 60: Rel-18 Study (FS_Ranging_SL_CH)
UID | Name | Acronym | Target | Old % | WID | New % | Change or comment
1000009 | Charging Aspects of Ranging and Sidelink Positioning | FS_Ranging_SL_CH | 12/12/2023->03/03/2024 | 15% | SP-230622 | 70% | Potential Normative work in Rel-19
Progress since SA#101 :
  18 pCRs for TR 28.845 were approved covering
    Resolve Editor's Note in Business Roles and Charing Scenario for Ranging_SL UE Discovery
    8 Potential Solutions were proposed for 4 Charging Scenarios
    Update Solution for 5GS charging of Ranging Sidelink Positioning UE Discovery, UE positioning assisted by Sidelink Positioning and involving 5GC, UE only Sidelink Positioning for Target UE using Located UE and Ranging SL Positioning service exposure
    Add Evaluation and Conclusion for 5GS charging of Ranging Sidelink Positioning UE Discovery, UE positioning assisted by Sidelink Positioning and involving 5GC and UE only Sidelink Positioning for Target UE using Located UE
  TR 28.845 for Information
Impacts and dependencies on other WGs:
  Intra SA: None
  Inter TSG: None
Next steps:
  Solutions Update, Evaluation and Conclusion

## Slide 61
Charging TSs & TRs to SA#102
Number | Title | For
SP-231519 | Draft TS 28.844 "Study on charging aspects of satellite in the 5G System (5GS)" | Approval
SP-231520 | Draft TS 28.204 "Network slice-specific authentication and authorization charging in the 5G System (5GS)" | Approval
SP-231521 | Draft TS 32.282 "Charging management; Time-Sensitive Networking (TSN) charging" | Approval
SP-231522 | Draft TR 28.826 "Study on Nchf charging services phase 2 improvements and optimizations" | Approval
SP-231523 | Draft TR 28.845 "Study on charging aspects of ranging based services and sidelink positioning" | Information
SP-231529 | Draft TR 32.27x "5G Multicast-broadcast Services charging" | Information

## Slide 62: Thank you!

## Slide 63: 2024 meeting calendar
Meeting | Date | City | Country | Host/ Region | Co-location
SA5#153 | 29 Jan – 2 Feb | Sevilla | Spain | ETSI | 
SA5#154 | 15 - 19 Apr | China | China | CCSA | 
SA5#155 | 27 - 31 May | Korea | Korea | TTA | SA WGs
SA5#156 | 19 - 23 Aug | EU | EU | ETSI | 
SA5#157 | 14 - 18 Oct | India | India | TSDSI | SA WGs
SA5#158 | 18 - 22 Nov | N.Am. | N.Am. | ATIS | 

## Slide 64: List of SA5 CR pack to SA#102
SP-231451 Rel-16 CRs on Enhancement of performance assurance for 5G networks including network slicing SP-231452 Rel-17 CRs on Discovery of management services in 5G SP-231453 Rel-18 CRs on Management of Trace/MDT phase 2 SP-231454 Rel-18 CRs on Charging aspects of 5GSAT SP-231455 Rel-18 Crs on Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services SP-231456 Rel-18 Crs on Charging Aspects of 5WWC phase 2 SP-231457 Rel-17 CRs on Additional NRM features SP-231458 Rel-18 CRs on Additional NRM features phase 2 SP-231459 Rel-18 CRs on AI/ML management SP-231460 Rel-18 CRs on Charging Aspects of B2B SP-231461 Rel-18 CRs on Charging for roaming and additional actor using CHF to CHF interface SP-231462 Rel-18 CRs on NEF Charging enhancement to support AI/ML in 5GS SP-231463 Rel-18 CRs on on charging aspects of Satellite Backhaul in 5GS SP-231464 Rel-17 CRs on Edge Computing Management SP-231465 Rel-18 CRs on Enhancements of EE for 5G Phase 2 SP-231466 Rel-18 CRs on Enhanced Edge Computing Management SP-231467 Rel-17 CRs on Enhancements of Management Data Analytics Service SP-231468 Rel-17 CRs on Enhancements of Management Data Analytics Service Phase 2 SP-231469 Rel-18 CRs on Network slice provisioning enhancement SP-231470 Rel-18 CRs on Charging Aspects for Enhanced Support of Non-Public Networks SP-231471 Rel-17 Crs on Enhancements of 5G performance measurements and KPIs SP-231472 Rel-18 CRs on Service based management architecture SP-231473 Rel-18 Crs on Charging Aspects of IMS Data Channel SP-231474 Rel-17 CRs on Intent driven management service for mobile network SP-231475 Rel-18 CRs on Intent driven management service for mobile network phase 2 batch 1 SP-231476 Rel-18 CRs on Intent driven management service for mobile network phase 2 batch 2 SP-231477 Rel-18 CRs on Management Aspects of 5G Network Sharing Phase2 SP-231478 Rel-18 CRs on Management Aspects related to NWDAF
SP-231479 "Rel-18 CRs on Management of cloud-native Virtualized Network Functions" SP-231480 Rel-18 CRs on Charging Aspects of Network Slicing Phase 2 SP-231481 "Rel-18 CRs on Network slicing provisioning rules" SP-231482 Rel-18 CRs on Management of non-public networks phase 2 SP-231483 Rel-18 CRs on Management Aspects of NTN SP-231484 Rel-18 CRs on 5G performance measurements and KPIs phase 3 SP-231485 Rel-18 CRs on Self-Configuration of RAN Network Entities SP-231486 Rel-15 CRs on TEI SP-231487 Rel-16 Crs on TEI batch 1 SP-231488 Rel-16 Crs on TEI batch 2 SP-231489 Rel-16 Crs on TEI batch 3 SP-231490 Rel-17 CRs on TEI batch 1 SP-231491 Rel-17 CRs on TEI batch 2 SP-231492 Rel-17 CRs on TEI batch 3 SP-231493 Rel-17 CRs on TEI batch 4 SP-231494 Rel-18 CRs on TEI batch 1 SP-231495 Rel-18 CRs on TEI batch 2 SP-231496 Rel-16 CRs on Trace Management in the context of Services Based Management Architecture SP-231497 Rel-18 Crs on Charging Aspects of TSN SP-231498 Rel-18 CRs on Management Aspects of URLLC

## Slide 65: List of SA5 CR pack to SA#102
List of CH CRs:
SP-231454 Rel-18 CRs on Charging aspects of 5GSAT SP-231455 Rel-18 Crs on Charging Aspects for SMF and MB-SMF to Support 5G Multicast-broadcast Services SP-231456 Rel-18 Crs on Charging Aspects of 5WWC phase 2 SP-231460 Rel-18 CRs on Charging Aspects of B2B SP-231461 Rel-18 CRs on Charging for roaming and additional actor using CHF to CHF interface SP-231462 Rel-18 CRs on NEF Charging enhancement to support AI/ML in 5GS SP-231463 Rel-18 CRs on on charging aspects of Satellite Backhaul in 5GS SP-231470 Rel-18 CRs on Charging Aspects for Enhanced Support of Non-Public Networks SP-231473 Rel-18 Crs on Charging Aspects of IMS Data Channel
SP-231480 Rel-18 CRs on Charging Aspects of Network Slicing Phase 2 SP-231497 Rel-18 Crs on Charging Aspects of TSN
List of OAM CRs:
SP-231451 Rel-16 CRs on Enhancement of performance assurance for 5G networks including network slicing SP-231496 Rel-16 CRs on Trace Management in the context of Services Based Management Architecture
SP-231452 Rel-17 CRs on Discovery of management services in 5G SP-231457 Rel-17 CRs on Additional NRM features SP-231464 Rel-17 CRs on Edge Computing Management
SP-231467 Rel-17 CRs on Enhancements of Management Data Analytics Service SP-231468 Rel-17 CRs on Enhancements of Management Data Analytics Service Phase 2 SP-231471 Rel-17 Crs on Enhancements of 5G performance measurements and KPIs
SP-231474 Rel-17 CRs on Intent driven management service for mobile network
SP-231479 Rel-18 CRs on Management of cloud-native Virtualized Network Functions SP-231481 Rel-18 CRs on Network slicing provisioning rules SP-231482 Rel-18 CRs on Management of non-public networks phase 2 SP-231483 Rel-18 CRs on Management Aspects of NTN SP-231484 Rel-18 CRs on 5G performance measurements and KPIs phase 3 SP-231485 Rel-18 CRs on Self-Configuration of RAN Network Entities SP-231498 Rel-18 CRs on Management Aspects of URLLC
SP-231453 Rel-18 CRs on Management of Trace/MDT phase 2 SP-231458 Rel-18 CRs on Additional NRM features phase 2 SP-231459 Rel-18 CRs on AI/ML management SP-231465 Rel-18 CRs on Enhancements of EE for 5G Phase 2 SP-231466 Rel-18 CRs on Enhanced Edge Computing Management SP-231469 Rel-18 CRs on Network slice provisioning enhancement SP-231472 Rel-18 CRs on Service based management architecture SP-231475 Rel-18 CRs on Intent driven management service for mobile network phase 2 batch 1 SP-231476 Rel-18 CRs on Intent driven management service for mobile network phase 2 batch 2 SP-231477 Rel-18 CRs on Management Aspects of 5G Network Sharing Phase2 SP-231478 Rel-18 CRs on Management Aspects related to NWDAF
List of TEI CRs (OAM & CH):
SP-231486 Rel-15 CRs on TEI SP-231487 Rel-16 Crs on TEI batch 1 SP-231488 Rel-16 Crs on TEI batch 2 SP-231489 Rel-16 Crs on TEI batch 3 SP-231490 Rel-17 CRs on TEI batch 1 SP-231491 Rel-17 CRs on TEI batch 2 SP-231492 Rel-17 CRs on TEI batch 3 SP-231493 Rel-17 CRs on TEI batch 4 SP-231494 Rel-18 CRs on TEI batch 1 SP-231495 Rel-18 CRs on TEI batch 2