3GPP TSG RAN Meeting #107						               RP-250788

(Revision of RP-250051)

Incheon, Korea, March 12-14, 2025

# Source:	Astrum Mobile, Qualcomm

# Title:	New WID: New band for 5G Broadcast Utilizing Geosynchronous Satellite

# Document for:	Approval

Agenda Item:	10.1.5

3GPP™ Work Item Description

Information on Work Items can be found at http://www.3gpp.org/Work-Items 
See also the 3GPP Working Procedures, article 39 and the TSG Working Methods in 3GPP TR 21.900

Title: New band for 5G Broadcast Utilizing a Geosynchronous Satellite

Acronym:

Unique identifier:

NOTE:	For new WIs/SIs leave the Unique identifier empty and make a proposal for an Acronym.

For a revised WI/SI: Take Unique identifier and acronym as shown in 3GPP workplan.

If this is a RAN WID including Core and Perf. part, then Title, Acronym and Unique identifier refer to the feature WI.

Please tick (X) the applicable box(es) in the table below:

Either:

| This WID includes a Core part | X |
| --- | --- |
| This WID includes a Performance part | X |

or:

| This WID includes a Testing part |  |  |
| --- | --- | --- |
| and it addresses the following 3GPP work area: | Radio Access |  |
|  | Core Network |  |
|  | Services |  |

Potential target Release:	Rel-19

NOTE: In case of contradiction with the target dates of clause 5, clause 5 determines the target release.

# 1	Impacts

| Affects: | UICC apps | ME | AN | CN | Others (specify) |
| --- | --- | --- | --- | --- | --- |
| Yes |  | X | X |  |  |
| No | X |  |  |  | X |
| Don't know |  |  |  | X |  |

# 2	Classification of the Work Item and linked work items

### 2.1	Primary classification

{The full structure of all existing Work Items is shown in the 3GPP Work Plan in https://ftp.3gpp.org/Information/WORK_PLAN}

This description is either a …

|  | Study Item |
| --- | --- |

or a

| Normative Work Item: tick applicable boxes below |  |
| --- | --- |
|  | Stage 1 |
|  | Stage 2 |
| X | Stage 3 |
|  | Other (e.g. testing) |

### 2.2	Parent Work Item

{"Parent" Work Item refers to the related, earlier-Stage, Work Item, e.g. the related Stage 1 Work Item shall be indicated here when a Stage 2 normative Work Item or Study Item is presented. "Parent" Work Item can also refer to the related preceding Study Item e.g. the related Study Item and the earlier-stage Work Item shall be indicated here when a normative-work Work Items is started. List here all parent Work Items of which requirements are either fully or partially covered by the proposed Item.}

{This section is mandatory to be filled out by the rapporteur. This section is to be filled with care: it indicates to the companies monitoring the parent Work Item that it will be addressed in this study/work item.}

For a brand-new topic, use “N/A” in the table below. Otherwise indicate the parent Work Item.

| Parent Work / Study Items |  |  |  |
| --- | --- | --- | --- |
| Acronym | Working Group | Unique ID | Title (as in 3GPP Work Plan) |

NOTE:	RAN agreed some time ago, that it describes the feature WI + Core/Perf. part WI or Testing part WI in one 	WID. Therefore the table above should include the feature WI data (In case the feature covers Core and Perf. 	part, please list under Working Group the leading WG of the Core part).

### 2.3	Other related Work Items and dependencies

{List here other Work Items which relate to the proposed one, such as a Work Item in an earlier Release if further enhancing the feature from the previous Release)}

| Other related Work/Study Items (if any) |  |  |  |
| --- | --- | --- | --- |
| Acronym | Unique ID | Title | Nature of relationship |
| LTE_terr_bcast | 830076 | LTE-based 5G terrestrial broadcast | Introduction of broadcast features to meet the 5G requirements was a REL-16 WI |
| LTE_terr_bcast_bands_part1 | 911020 | New bands and bandwidth allocation for LTE based 5G terrestrial broadcast - part 1 | Introduction of new bands and bandwidth allocation for LTE based 5G broadcast |
| LTE_terr_bcast_bands_part2 | 920071 | New bands and bandwidth allocation for LTE based 5G terrestrial broadcast -part 2 | Introduction of new bands and bandwidth allocation for LTE based 5G broadcast based on Rel-17 WI (LTE_terr_bcast_bands_part1) |

NOTE:	Also related or dependent WIs/SIs in other TSGs shall be indicated here.

Dependency on non-3GPP (draft) specification:

{This section is to be typically used to identify the IETF dependencies. Delete the header "Dependency on non-3GPP (draft) specification:" if no such dependency.}

# 3	Justification

Since Rel-14 3GPP introduced a set of features under the umbrella of “LTE based 5G terrestrial broadcast” that enable the deployment of a downlink-only dedicated broadcast network using 3GPP technologies. These features are usually referred to as 5G Broadcast.

The technology has been further evolved in Rel-17/18 by the introduction of 6/7/8 MHz PMCH bandwidth and corresponding support of the broadcast UHF band (bands 107 and 108).

In Europe,  several trials of 5G Broadcast have been conducted in recent years. In order to facilitate early deployments of 5G Broadcast, broadcasters and broadcast network operators from France, Italy, Germany, and Austria have set up a taskforce with the aim of defining a 5G Broadcast receiver profile,. This profile will be included in the next update of ETSI TS 103 720.

Astrum Mobile has been using 25MHz (1467-1492MHz) spectrum authorized by ITU for more than 20 years for satellite broadcasting. Astrum plans to build AsiaStar’ successor (NEASTAR-I), a 5G NTN/GEO high-power broadcasting satellite, to replace AisaStar broadcasting satellite is used to broadcast “DVB-S Like” signal, which was built 20 years ago.

In Oct 2024, Astrum Mobile conducted field trials which used 5G Broadcast signal transmitted by AsiaStar satellite to replace the current signal. The satellite worked in transparent mode. The test results prove the end-to-end solution is feasible and effective. The team has achieved technological breakthrough to bring satellite-direct-to-device broadcasting services to the Smartphones.

There has been very strong interest from satellite and broadcast operators to work with 3GPP partners to promote the commercial implementation of 3GPP compliant 5G Broadcast service Utilizing a Geosynchronous Satellite in Asia-Pacific Region.

Therefore, it is necessary to define the range of 1467-1492MHz (25MHz in L-band) as a new band for 5G broadcast in 3GPP, using 5G Broadcast technology to promote better coordinated development of the industry.

# 4	Objective

### 4.1	Objective of SI or Core part WI or Testing part WI

Specify a new SDO band for LTE-based 5G Broadcast operating in 1467 to 1492 MHz in Region 3 for GSO:

  - Specify related UE RF core requirements for 10MHz PMCH

    - UE requirements specified in TS 36.101 for LTE-based 5G Broadcast shall be considered as  baseline (reuse assumption of 10 MHz UE Rx filter)

  - Specify related SAN RF core requirements for 10 MHz PMCH considering also applicable regulatory requirements:

    - Take existing SAN RF requirements specified in TS 38.108 for 10MHz as baseline

    - Requirements based on Resolution 761 in WRC-19

    - Only consider QPSK and 16QAM modulation

Note: UE only needs to support 5G broadcast for this band

Note: Release independence applicability will be further discussed

### 4.2	Objective of Performance part WI

NOTE:	Leave empty if the WI proposal does not contain a RAN performance part.

RAN4 to specify the following performance requirements related to above core part objectives:

- Specify related UE demodulation requirements

  - Reuse existing UE PMCH demodulation requirements for 10MHz of terrestrial LTE-based 5G broadcast

Note: RAN4 will further discuss whether SAN RF conformance requirements and tests will be defined

### 4.3	RAN time budget request (not applicable to RAN5 WIs/SIs)

NOTE:	For all new RAN related WIs/SIs which are not led by RAN WG5 the WI/SI rapporteur has to fill out the attached Excel table to request time budgets for corresponding RAN WG meetings.
The Excel table has to be filled out for all affected RAN WGs and up to the target date of the WI/SI.
One time unit (TU) corresponds to ~ 2 hours in the meeting.
If no TU is needed, then leave the field empty otherwise enter a number >0 in the field.

For revisions of already approved WI/SI descriptions: Please remove the Excel table from the WID/SID's zip file. The time budgets are already recorded. If you want to modify them, then this has to be done via the status report and not via a revised WID/SID.

If this WID is covering Core and Performance part, then please fill out one line for each part in the attached Excel table.

additional comments to the time budget request in the attached Excel table:

# 5	Expected Output and Time scale

| New specifications {One line per specification. Create/delete lines as needed} |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Type | TS/TR number | Title | For info at TSG# | For approval at TSG# | Remarks |

NOTE:	If this is a RAN WI including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
By default a new specs can only be new for one of both parts.

| Impacted existing TS/TR {One line per specification. Create/delete lines as needed} |  |  |  |
| --- | --- | --- | --- |
| TS/TR No. | Description of change | Target completion plenary# | Remarks |
| TS 36.102 | Add new operating band and corresponding core requirements for 5G Broadcast Utilizing Geosynchronous Satellite | RAN#109 | Create a new suffix for 5G broadcast RMC |
| TS 36.108 | Add new operating band and corresponding requirements for 5G Broadcast Utilizing Geosynchronous Satellite | RAN#109 | Core part |
| TS 36.102 | Add corresponding performance requirements for LTE-based 5G Broadcast Utilizing Geosynchronous Satellite | RAN#111 | Perf part |

NOTE:	If this is a RAN WI including Core and Perf. part, then all new Core part specs have to be listed first and then all new Perf. part specs. Indicate "Core part" or "Perf. part" under Remarks for each spec.
If an existing spec is affected by both (Core part and Perf. part), then it has to be listed twice with appropriate approval dates.

# 6	Work item Rapporteur(s)

Serwah, Oh, Astrum Mobile, serwah.oh@astrum-mobile.com

Bin, Han, Qualcomm, binhan@qti.qualcomm.com

NOTE:	The first listed Rapporteur has the overall responsibility for this WI (incl all secondary tasks).

# 7	Work item leadership

Primary: RAN WG4

Secondary: none

# 8	Aspects that involve other WGs

NOTE:	For RAN WIs: Section 8 applies only to WGs outside of TSG RAN because all RAN WG aspects have to be covered in section 4.

# 9	Supporting Individual Members

Supporting IM name

Astrum Mobile

Qualcomm

EBU

OPPO

SUTD

Rohde and Schwarz

ABS

ORS

Xiaomi

UE requirements are according to core requirements in TS 36.101 defined by the LTE_terr_bcast_bands_part2 WI

https://tech.ebu.ch/news/2024/09/5g-broadcast-receiver-profile-for-europe-released-for-review

https://broadcast-networks.eu/5g-broadcast-receiver-profile-for-europe-released-the-european-5g-broadcast-handset-taskforce-with-members-from-the-ebu-and-bne-has-reached-a-key-milestone-the-release-of-a-5g-broadcast-receiver-p/

https://github.com/5G-MAG/Standards/issues/135